[image: image1.png]RGIT

TECHNOLOGIES

Minds Providing Solutions...



[image: image1.png]

[image: image2.wmf]PM Conducts

Review

Of

Deliverable

Return To

Originator

To Revise

Deliverable

Requires

Corrections?

No

Yes

Originator Forwards

Deliverable

To

Program Manager (PM)

PM Forwards

Deliverable

to

Director for Review

Is Division

VP Review

Required?

No

Yes

Director Conducts

Review

Of

Deliverable

Director Forwards

Deliverable

to

VP for Review

Deliverable

Requires

Corrections?

No

Yes

VP Conducts

Review

Of

Deliverable

Director or VP

Forwards Deliverable

To PM For Final

Review

PM Prepares

Delivery Letter

And

Submits Deliverable

Enter

Process

Here

PM Conducts

Review

Of

Deliverable

Return To

Originator

To Revise

Deliverable

Requires

Corrections?

No

Yes

Originator Forwards

Deliverable

To

Program Manager (PM)

PM Forwards

Deliverable

to

Director for Review

Is Division

VP Review

Required?

No

Yes

Director Conducts

Review

Of

Deliverable

Director Forwards

Deliverable

to

VP for Review

Deliverable

Requires

Corrections?

No

Yes

VP Conducts

Review

Of

Deliverable

Director or VP

Forwards Deliverable

To PM For Final

Review

PM Prepares

Delivery Letter

And

Submits Deliverable

PM Conducts

Review

Of

Deliverable

PM Conducts

Review

Of

Deliverable

Return To

Originator

To Revise

Return To

Originator

To Revise

Deliverable

Requires

Corrections?

Deliverable

Requires

Corrections?

No

Yes

Originator Forwards

Deliverable

To

Program Manager (PM)

Originator Forwards

Deliverable

To

Program Manager (PM)

PM Forwards

Deliverable

to

Director for Review

PM Forwards

Deliverable

to

Director for Review

Is Division

VP Review

Required?

Is Division

VP Review

Required?

No

Yes

Director Conducts

Review

Of

Deliverable

Director Conducts

Review

Of

Deliverable

Director Forwards

Deliverable

to

VP for Review

Director Forwards

Deliverable

to

VP for Review

Deliverable

Requires

Corrections?

Deliverable

Requires

Corrections?

No

Yes

VP Conducts

Review

Of

Deliverable

VP Conducts

Review

Of

Deliverable

Director or VP

Forwards Deliverable

To PM For Final

Review

Director or VP

Forwards Deliverable

To PM For Final

Review

PM Prepares

Delivery Letter

And

Submits Deliverable

PM Prepares

Delivery Letter

And

Submits Deliverable

Enter

Process

Here

Enter

Process

Here


QUALITY CONTROL PLAN

For

Information Technology

Infrastructure

Technical

And

Administrative Support Services

To The

Department of Commerce

Commerce Administrative Management System

Support Center

Prepared By:

RGII Technologies, Inc.

Enterprise Systems Solutions, (ESS) Division
February 2003

[image: image3.png]RGIT

TECHNOLOGIES

Minds Providing Solutions...



[image: image4.wmf]At Contract Award

-

develop

task order memo

and staffing plan

(issued to project team)

Division Admin

will track the invoices

from receipt to comments and will keep a

log to that end.  Admin will also keep a file

on with the division invoices.  Admin will

report the status of the invoices, along with

the monthly status reports, to the division

managers at the weekly meeting.

Enter

MPR Process

Here

YES

RGII Corporate

accounting

sends invoices to

Division Admin,

cc: VP

-

Director  

PM  review/verify

invoices for RGII

(& Subs) and provide

comments to 

Div Dir within 24 hrs. 

PM creates

expenditure line

graphs & tables for

MSR

(verifies accuracy)

Div Dir notifies RGII

corporate that

invoice (s) are correct.

PM commences MPR

Development

PM/Director conducts

internal review

of the

MSR

YES

NO

Is

MSR

satisfactory?

Division Admin

prepares delivery

letter

for signature

Signature authority

reviews time sheets

for accuracy

RGII division

admin assembles signed

time sheets and submits

them to RGII

corporate accounting 

Project team members

fill out time sheets

IAW task order

memo & staffing plan

& submit to

Program Manager (PM) 

PM

review time sheets

IAW task order

memo &

staffing plan

YES

NO

Are time

sheets 

Correct?

Time sheet

returned to

project team

member for

correction

PM integrates

expenditure line graphs,

tables, and significant

accomplishments into

MSR

RGII Corporate

accounting creates

invoices & 

verifies

correct

PM integrates

invoice (invoice #s)

into Monthly Status

Report (MSR) project

file (verifies accuracy)

MSR

returned to

PM

for

correction

Division admin sends

delivery letter and

MSR

to PM/Director

for review/signature

Director sends

delivery letter and

MSR

to VP

for signature

YES

NO

Are time

sheets 

correct?

Time sheet

returned to

PM

for

correction

Subcontractor (s)

submit team personnel

labor category

labor hours to PM 

Project team members

submit significant

accomplishments to

PM 

MSR

submitted

to customer

(IAW CDRL)

Division Admin,

(VP

-

Director)

Distribute invoices to

Respective

Contract PM

NO

Are invoice

(invoice numbers) 

correct?

Div Dir

review PM comments

and collaborate with

RGII Corporate

accounting 

PM Files MSR

in 

Project

Management File

MSR

submitted to

RGII corporate

contract file

At Contract Award

-

develop

task order memo

and staffing plan

(issued to project team)

At Contract Award

-

develop

task order memo

and staffing plan

(issued to project team)

At Contract Award

-

develop

task order memo

and staffing plan

(issued to project team)

Division Admin

will track the invoices

from receipt to comments and will keep a

log to that end.  Admin will also keep a file

on with the division invoices.  Admin will

report the status of the invoices, along with

the monthly status reports, to the division

managers at the weekly meeting.

Division Admin

will track the invoices

from receipt to comments and will keep a

log to that end.  Admin will also keep a file

on with the division invoices.  Admin will

report the status of the invoices, along with

the monthly status reports, to the division

managers at the weekly meeting.

Enter

MPR Process

Here

Enter

MPR Process

Here

YES

RGII Corporate

accounting

sends invoices to

Division Admin,

cc: VP

-

Director  

RGII Corporate

accounting

sends invoices to

Division Admin,

cc: VP

-

Director  

PM  review/verify

invoices for RGII

(& Subs) and provide

comments to 

Div Dir within 24 hrs. 

PM  review/verify

invoices for RGII

(& Subs) and provide

comments to 

Div Dir within 24 hrs. 

PM creates

expenditure line

graphs & tables for

MSR

(verifies accuracy)

PM creates

expenditure line

graphs & tables for

MSR

(verifies accuracy)

Div Dir notifies RGII

corporate that

invoice (s) are correct.

PM commences MPR

Development

Div Dir notifies RGII

corporate that

invoice (s) are correct.

PM commences MPR

Development

PM/Director conducts

internal review

of the

MSR

PM/Director conducts

internal review

of the

MSR

YES

NO

Is

MSR

satisfactory?

Is

MSR

satisfactory?

Division Admin

prepares delivery

letter

for signature

Division Admin

prepares delivery

letter

for signature

Signature authority

reviews time sheets

for accuracy

RGII division

admin assembles signed

time sheets and submits

them to RGII

corporate accounting 

RGII division

admin assembles signed

time sheets and submits

them to RGII

corporate accounting 

Project team members

fill out time sheets

IAW task order

memo & staffing plan

& submit to

Program Manager (PM) 

Project team members

fill out time sheets

IAW task order

memo & staffing plan

& submit to

Program Manager (PM) 

PM

review time sheets

IAW task order

memo &

staffing plan

PM

review time sheets

IAW task order

memo &

staffing plan

PM

review time sheets

IAW task order

memo &

staffing plan

YES

NO

Are time

sheets 

Correct?

Are time

sheets 

Correct?

Time sheet

returned to

project team

member for

correction

Time sheet

returned to

project team

member for

correction

PM integrates

expenditure line graphs,

tables, and significant

accomplishments into

MSR

PM integrates

expenditure line graphs,

tables, and significant

accomplishments into

MSR

RGII Corporate

accounting creates

invoices & 

verifies

correct

RGII Corporate

accounting creates

invoices & 

verifies

correct

PM integrates

invoice (invoice #s)

into Monthly Status

Report (MSR) project

file (verifies accuracy)

PM integrates

invoice (invoice #s)

into Monthly Status

Report (MSR) project

file (verifies accuracy)

MSR

returned to

PM

for

correction

MSR

returned to

PM

for

correction

Division admin sends

delivery letter and

MSR

to PM/Director

for review/signature

Division admin sends

delivery letter and

MSR

to PM/Director

for review/signature

Director sends

delivery letter and

MSR

to VP

for signature

Director sends

delivery letter and

MSR

to VP

for signature

YES

NO

Are time

sheets 

correct?

Are time

sheets 

correct?

Time sheet

returned to

PM

for

correction

Time sheet

returned to

PM

for

correction

Subcontractor (s)

submit team personnel

labor category

labor hours to PM 

Subcontractor (s)

submit team personnel

labor category

labor hours to PM 

Project team members

submit significant

accomplishments to

PM 

Project team members

submit significant

accomplishments to

PM 

MSR

submitted

to customer

(IAW CDRL)

MSR

submitted

to customer

(IAW CDRL)

Division Admin,

(VP

-

Director)

Distribute invoices to

Respective

Contract PM

Division Admin,

(VP

-

Director)

Distribute invoices to

Respective

Contract PM

NO

Are invoice

(invoice numbers) 

correct?

Are invoice

(invoice numbers) 

correct?

Div Dir

review PM comments

and collaborate with

RGII Corporate

accounting 

Div Dir

review PM comments

and collaborate with

RGII Corporate

accounting 

PM Files MSR

in 

Project

Management File

PM Files MSR

in 

Project

Management File

MSR

submitted to

RGII corporate

contract file

MSR

submitted to

RGII corporate

contract file



TABLE OF CONTENTS

11
INTRODUCTION


12
MONITORING AND OVERSIGHT


22.1
Responsibility and Authority


33
QUALITY MANAGEMENT AND PLANNING


43.1
Internal Quality Control, Inspection, and Feedback System


73.2
Internal Audits, Analysis, and Reporting


103.3
Procedures for Compliance with Federal Regulations


113.4
Procedures and Processes to Ensure Continuous Operational Improvement


123.5
Record-Keeping System


163.6
Approach to Analyzing the Quality of the Work Produced IAW the SOW




FIGURE

1Figure 2‑1 Monitoring and Oversight for the DOC CAMS Contract


5Figure 3‑1 Deliverable Inspection Process


7Figure 3‑2 RGII Technologies, Inc. Performance Survey Form


11Figure 3‑3 Procedures To Ensure Compliance To Federal Regulations


15Figure 3‑4 Contract/Task Order Monthly Status Report Process




FOREWARD

RGII Technologies, Inc. (RGII) was founded on the principle that providing quality service to its customers is essential for Company growth.  RGII has been eminently successful in adhering to this principle and has therefore grown progressively since its incorporation.

This Quality Control Plan (QCP) provides a standard reference for all employees in RGII Enterprise Systems Solutions (ESS) Division on the conduct of quality control/assurance related support services and deliverables associated with the contract.

RGII ESS Division personnel provide information technology services that surpass the expectations of its customers.  This will continue to be achieved through the active participation of ESS employees that bring about continuous quality improvements to better satisfy the needs of their customers.  Our success is the responsibility of our employees displayed through employee attitude, sound business practices that support this QCP and an unwavering commitment to the success of ESS Division in providing quality support services and products.  Our employees are the source of our strength, and their knowledge and commitment determine our reputation and vitality.  Our employees’ knowledge is the input to our quality process, and their dedication and teamwork are the process drivers.  By adhering to the principles of RGII’s ESS QCP, ESS personnel shall maintain and continue to build upon our reputation for quality in all work performed and services provided to its customers.

As the RGII Vice President of Enterprise Systems Solutions Division, I affirm my commitment to quality control and assurance and have established a comprehensive quality control assurance system in accordance with the RGII ESS QCP that will allow ESS Division personnel meet the requirements of support services to its customers at Department of Commerce (DOC), Commerce Administrative Management System (CAMS) Support Center.

____________________________________________

Matthew Murray

Vice President

RGII Technologies, Inc. Enterprise Systems Solutions Division

1 INTRODUCTION

This QCP documents the policies and procedures that RGII ESS Division will use to monitor and provide oversight to the work performed by the RGII project team providing Information Technology Infrastructure, Technical and Administrative support services to the DOC, CAMS Support Center.  The basic elements of this QCP, including quality control, auditing, reporting quality processes, and record-keeping are standard at RGII.  The quality control processes described herein have been developed over the past ten years at RGII, and are well documented and fully implemented throughout RGII ESS Division contract support product lines.  The work that is required by this contract is a core business area for RGII, building on our extensive information technology infrastructure, technical, and administrative support services experience base.

2 MONITORING AND OVERSIGHT

RGII was founded on the principle that providing quality products and services to its customers is essential for RGII growth.  RGII has been eminently successful in adhering to this principle and has therefore grown progressively since its incorporation.  RGII believes that an effective organizational structure that provides monitoring and oversight to the project team as depicted in Figure 2-1, from the RGII CEO to the project team personnel is crucial to the fulfillment of this principle and key to the development and implementation of a sound contract QCP.

[image: image5.wmf]PM Issues

Task Order Memo

To Project Team

Personnel & Corporate

Contract File

Return To

PM

To Revise

PMP

Requires

Revisions?

No

Yes

PM Conducts

Internal Review of 

PMP with Director,

VP, & CFO

PM Prepares

Delivery Letter

And Submits

PMP Deliverable

At Contract Award

-

PM, Director &

RGII CFO Conduct

Contract Review and

Outline Requirements

To be included in

Task Order Management

Documentation  

Enter

Procedure

Here

Project Team Time 

Sheet Info, Staffing Plan,

& Tasking Direction

for Time sheet Folders

Program Manager (PM)

Develops

Task Order Memo

Compliant With All

Sections of the Contract

& Federal Regulations

With respect to Contracts,

IT Security, & Specific

Customer Standards

& Procedures

PM Develops the

Project

Management Plan (PMP)

Return To PM

To Revise &

Incorporate Customer

Comments From Contract

“Kick

-

Off” Meeting

Determine if PMP is

Compliant With All

Sections of the Contract

As well as Federal

Regulations With respect

to Contracts, IT Security,

& Specific Customer

Standards & Procedures

PM & Director Conduct

Contract “Kick

-

Off” 

Mtg

With Customer

PMP

Requires

Revisions?

No

Yes

Return To

PM

Is PMP

A Contract

Deliverable?

No

Yes

PM Files PMP in Project

Task Order File and

Submits To RGII

Corporate Contract File

PM Issues

Task Order Memo

To Project Team

Personnel & Corporate

Contract File

PM Issues

Task Order Memo

To Project Team

Personnel & Corporate

Contract File

Return To

PM

To Revise

Return To

PM

To Revise

PMP

Requires

Revisions?

PMP

Requires

Revisions?

No

Yes

PM Conducts

Internal Review of 

PMP with Director,

VP, & CFO

PM Conducts

Internal Review of 

PMP with Director,

VP, & CFO

PM Prepares

Delivery Letter

And Submits

PMP Deliverable

PM Prepares

Delivery Letter

And Submits

PMP Deliverable

At Contract Award

-

PM, Director &

RGII CFO Conduct

Contract Review and

Outline Requirements

To be included in

Task Order Management

Documentation  

At Contract Award

-

PM, Director &

RGII CFO Conduct

Contract Review and

Outline Requirements

To be included in

Task Order Management

Documentation  

Enter

Procedure

Here

Project Team Time 

Sheet Info, Staffing Plan,

& Tasking Direction

for Time sheet Folders

Program Manager (PM)

Develops

Task Order Memo

Project Team Time 

Sheet Info, Staffing Plan,

& Tasking Direction

for Time sheet Folders

Program Manager (PM)

Develops

Task Order Memo

Project Team Time 

Sheet Info, Staffing Plan,

& Tasking Direction

for Time sheet Folders

Program Manager (PM)

Develops

Task Order Memo

Compliant With All

Sections of the Contract

& Federal Regulations

With respect to Contracts,

IT Security, & Specific

Customer Standards

& Procedures

PM Develops the

Project

Management Plan (PMP)

Compliant With All

Sections of the Contract

& Federal Regulations

With respect to Contracts,

IT Security, & Specific

Customer Standards

& Procedures

PM Develops the

Project

Management Plan (PMP)

Compliant With All

Sections of the Contract

& Federal Regulations

With respect to Contracts,

IT Security, & Specific

Customer Standards

& Procedures

PM Develops the

Project

Management Plan (PMP)

Return To PM

To Revise &

Incorporate Customer

Comments From Contract

“Kick

-

Off” Meeting

Return To PM

To Revise &

Incorporate Customer

Comments From Contract

“Kick

-

Off” Meeting

Determine if PMP is

Compliant With All

Sections of the Contract

As well as Federal

Regulations With respect

to Contracts, IT Security,

& Specific Customer

Standards & Procedures

PM & Director Conduct

Contract “Kick

-

Off” 

Mtg

With Customer

Determine if PMP is

Compliant With All

Sections of the Contract

As well as Federal

Regulations With respect

to Contracts, IT Security,

& Specific Customer

Standards & Procedures

PM & Director Conduct

Contract “Kick

-

Off” 

Mtg

With Customer

Determine if PMP is

Compliant With All

Sections of the Contract

As well as Federal

Regulations With respect

to Contracts, IT Security,

& Specific Customer

Standards & Procedures

PM & Director Conduct

Contract “Kick

-

Off” 

Mtg

With Customer

PMP

Requires

Revisions?

PMP

Requires

Revisions?

No

Yes

Return To

PM

Return To

PM

Is PMP

A Contract

Deliverable?

Is PMP

A Contract

Deliverable?

No

Yes

PM Files PMP in Project

Task Order File and

Submits To RGII

Corporate Contract File

PM Files PMP in Project

Task Order File and

Submits To RGII

Corporate Contract File


Figure 2‑1 Monitoring and Oversight for the DOC CAMS Contract

2.1 Responsibility and Authority

2.1.1 Chief Executive Officer (CEO)

They are the owners of RGII Technologies, Inc. and have executive responsibilities and authority.  The CEO is responsible for the RGII Quality System.  In addition to managing the company and directing business development to support stable and prosperous growth, the CEO provide vision, guidance, framework, and policy for RGII Technologies, Inc.

2.1.2 Chief Operating Officer (COO)

The COO is a corporate manager having executive responsibility.  The COO reports to the CEO on the day-to-day operations of the Company.  They work closely with the VPs and Directors to ensure that contract obligations are well coordinated and prospective business development is actively on going.  The COO is responsible for all operations management activities company-wide, improving the fiscal and financial performance of the organization.  The COO in conjunction with the CEO develop the organizations strategic and policy framework to manage all the organizations divisions (business units).  The COO is responsible for the overall accountability, quality control, efficiency, effectiveness and growth of all divisions.

2.1.3 Vice President (VP)

The primary thrusts of the Vice President position is to promote and provide corporate-wide quality control on contract deliverables; and provide technical and administrative insight into existing, follow-on, and new business.  The VP monitors the resolution of customer reported quality problems, and promotes continuing improvements in the Quality Control System.  VPs review and approve selected deliverables as necessary.  VPs report to the COO and are responsible for all management and new business development activities, financial performance of the applicable division, increasing client satisfaction and enhancing project management effectiveness and efficiency.  VPs assign Program Managers to contract position based on recommendations from Directors.

2.1.4 Director

The Directors are experienced professionals who are chosen to supervise and coordinate the administrative operations with the PMs.  The Directors take direction from the VPs.  The Director assists the VP with Business Operations and Business Development for the division.  The Directors coordinate the efforts of the PMs performing on contracts under their cognizance by promoting teamwork and avoiding duplication of effort.  They review and endorse contract deliverables and management documentation to include but not limited to Project Management Plans (PMPs), Task Order Establishment Memorandums, and Monthly Status Reports for their divisions and forward them to the VP for approval.  They monitor the performance of contracts in their Division by scheduling and conducting contract reviews.  Directors monitor costs by evaluating, endorsing and forwarding travel and other direct costs requisitions to the VP.  The Director reviews and, as necessary, revises selected deliverables and forwards them to the VPs, if required, for final review and approval.  The Director assists the VP with the development of the Business Operations and Business Development Presentation, which is presented at regular corporate meetings.

2.1.5 Program Manager (PM)

The Program Managers are experienced individuals, chosen by the Directors and VPs to fulfill the requirements of the PM labor category of a contract.  PMs serve as a liaison between RGII and the customer contract officials with respect to contract technical and administrative matters, management decisions, and problems.  PMs supervise the activities of the contract project team personnel.  They monitor, control, and provide technical assistance to their project team personnel; review and direct the daily activities of the project team personnel; and provide first level quality control of contract deliverables.

The PMs assist project team personnel in personnel leadership and management.  They provide guidance and motivation when required, direct temporary exchanges of personnel during workload fluctuations, and transition staff during major workload changes.  The PMs directly supervise the project team personnel and appraise their performance.  They develop PMPs, and Task Order Establishment Memorandums, and Monthly Status Reports for their contracts under their cognizance and forward them to the Director for approval.  They also constantly monitor the performance of project team personnel and inspect deliverables prior to forwarding them to the approval authority depending upon the deliverable.  PMs generate the first draft of the employee annual performance appraisals and forward.  The PMs are responsible for reviewing and forwarding time sheet entries and contract expenditures to the Directors.  Specific responsibilities of the PM relative to the CAMS task order will be further described in the PMP.

3 QUALITY MANAGEMENT AND PLANNING

Quality Management

RGII is dedicated to efficiently providing a quality services and deliverables.  The Management of the Company is focused on optimizing the performance of our highly talented professionals on the Contact Project Teams.  Project Team members will be unencumbered as they are committed to providing unparalleled quality support services and deliverables to their client under direction of the Program Manager.

Proper management of a contract in accordance with Company policies minimizes the risk associated with a project, and ensures that the high quality of services and deliverables will encourage follow-on business with the customer.  Company success depends upon doing the best job at the lowest practical cost.  Our Program Managers and the leadership they provide are instrumental in ensuring our success.

Quality Planning

Contracts vary in the amount of detail used to describe the work required.  Most contracts require the delivery of information technology, engineering, or analytical.  Deliverable products are typically in the form of, but not limited to, plans, reports, letters, acquisition documentation, and technical documentation.  Deliverable services are typically in the form of, but not limited to, help desk support, database administration, network engineering and administration, configuration management, or computer programming.  The effort expanded in formalizing a PMP based on the policies and processes of this QCP has proven to be instrumental to contract success.  A Design Plan would be prepared for those contracts requiring design work.

The PMP and the Design Plan (as required) document the detailed methodology that will be used to satisfy the requirements of the contract.  Major contract tasks are typically broken down into subtasks, and resources are assigned at the subtask level.  The timing of subtasks, and the planning for quality assurance of services and deliverables are defined in this document.  Procedures for preparing PMPs and Design Plans are contained in the Project Management Manual.

As applicable to the individual contract requirements, the PMP or Design Plan addresses the following but may not be limited to:

· Significant goals and objectives to be achieved during the contract

· Management structure and organizational chart

· A staffing plan graph/table outlining labor category and hours allocation over the 
contract period of performance

· Subcontracts and subcontractor management, roles, and responsibilities

· A funding plan graph based upon contract funded amount

· A schedule for measurable tasks/milestones, subtasks, and quality assurance activities 
including contract reviews and duration or due dates of specific tasks

· Known cost, performance, and schedule risks

· Acquisition of any controls, processes, inspection equipment, fixtures, production resources 
and skills as applicable that are needed to achieve the required quality

· Documents that must be formally controlled

· Policy and procedures for issue resolution

The PMP and the Design Plan when developed and approved are maintained by the Program Manager and become a quality record.

3.1 Internal Quality Control, Inspection, and Feedback System

RGII’s internal quality control, inspection, and feedback system facilitates internal and external monitoring and auditing in the areas of inspection of deliverables and customer satisfaction surveys.  The RGII PM will lead and manage the DOC, CAMS contract project team in accordance with established RGII ESS division documented policies and procedures contained in the QCP and the PMP.  These documents provide documented policies and procedures by which the Program Manager will manage the contracts in terms of cost, schedule, and performance.  Additionally, PMs initiate and coordinate project management internal quality control, inspection, and feedback to enhance the quality of services and products to the customer.

The development and delivery of a document in accordance with contract requirements is a team effort.  The primary responsibility for technical soundness of the report rests with the Program Manager.  The Program Manager must ensure that qualified personnel are assigned the responsibility authoring a document.  The Program Manager must then manage the preparation of the report from outline to final production and inspection.

The inspection process and nominal time requirements for a report are shown in Figure 3-1.  In order to ensure that the quality inspection of deliverables does not adversely impact schedule, the Program Manager should plan five working days for inspection and editing of deliverables.  If the five-day requirement is not permissible, the Program Manager must identify special review requirements in the PMP and at subsequent contract reviews.

[image: image6.wmf] 

Program Support

(RGII Corporate)

•

Administration

•

Quality Control/Assurance

•

Staffing/Recruiting

•

Security (FSO)

RGII Technologies, Inc. 

Chief Executive Officer

RGII

Enterprise Systems

Solutions (ESS) Division

Vice

-

President

Enterprise Systems

Solutions (ESS) Division

Director

CAMS Support Center

Contract

RGII Program Manager

(Task Management)

RGII Technologies, Inc. 

Chief Operating Officer

Ad

-

Hoc Plans

And

Analysis

Performance

Instruments

Development

Security

Support

Computer

Technical

Support

Documentation

Support

Software

Configuration

Management

Disaster

Recovery

Support

Program Support

(RGII Corporate)

•

Administration

•

Quality Control/Assurance

•

Staffing/Recruiting

•

Security (FSO)

Program Support

(RGII Corporate)

•

Administration

•

Quality Control/Assurance

•

Staffing/Recruiting

•

Security (FSO)

Program Support

(RGII Corporate)

•

Administration

•

Quality Control/Assurance

•

Staffing/Recruiting

•

Security (FSO)

RGII Technologies, Inc. 

Chief Executive Officer

RGII Technologies, Inc. 

Chief Executive Officer

RGII

Enterprise Systems

Solutions (ESS) Division

Vice

-

President

RGII

Enterprise Systems

Solutions (ESS) Division

Vice

-

President

Enterprise Systems

Solutions (ESS) Division

Director

Enterprise Systems

Solutions (ESS) Division

Director

CAMS Support Center

Contract

RGII Program Manager

(Task Management)

CAMS Support Center

Contract

RGII Program Manager

(Task Management)

RGII Technologies, Inc. 

Chief Operating Officer

RGII Technologies, Inc. 

Chief Operating Officer

Ad

-

Hoc Plans

And

Analysis

Performance

Instruments

Development

Security

Support

Computer

Technical

Support

Documentation

Support

Software

Configuration

Management

Disaster

Recovery

Support

Ad

-

Hoc Plans

And

Analysis

Ad

-

Hoc Plans

And

Analysis

Performance

Instruments

Development

Performance

Instruments

Development

Security

Support

Security

Support

Computer

Technical

Support

Computer

Technical

Support

Documentation

Support

Documentation

Support

Software

Configuration

Management

Software

Configuration

Management

Disaster

Recovery

Support

Disaster

Recovery

Support


Figure 3‑1 Deliverable Inspection Process

3.1.1 Customer Feedback

In-Progress Reviews generally discuss the status of the same topics as the project management review modified as required to address additional areas that could possibly improve contract operational efficiency such and organizational realignment, processes, or responsibilities on a case-by-case basis.  In-Progress may also address cost, schedule, or performance issues or status related to the contract.  In-Progress reviews are normally conducted periodically as described in the contract or as required by the customer representative(s).  The quorum for these reviews is the PM, the Director, and the customer representative(s).  Feedback form the reviews is taken by the PM to pursue corrective action as applicable.

Presentations and minutes associated with operations reviews are quality records and are maintained in the PM’s and corporate contract file.

3.1.2 Customer Satisfaction Surveys

RGII Technologies, Inc. values its reputation for being a world-class, award winning information technology company with the staff expertise and knowledge to create practical, efficient, innovative technology solutions.  RGII is committed to developing and implementing effective performance measurements for the organization as a whole and for the customers we support.  It is through such measures that RGII will remain a high-performance organization.  Our performance measures are driven by RGII’s Seven Guiding Principles:

· Earn Our Clients Respect

· Partner with Our Customers

· Ensure Superior Performance

· Deliver Quality & Value

· Operate with Integrity

· Keep Costs Competitive

· Value Our Greatest Asset: Our Employees

Performance measurement, in simplest terms, is the comparison of actual levels of performance to pre-established target levels of performance.  Therefore, performance measures are derived from the establishment of goals and objectives as determined by management and/or customer organizations.  RGII’s goals and objectives are derived from its Strategic/Survival Plan.  RGII utilizes its performance measure information at all levels of management as quality record to provide a view of current, past and future levels of performance, drive continuous improvement, measure overall effectiveness, and chart the progress being made on organizational activities as well as customer-driven activities.  The results from the information collected are then shared with the applicable stakeholders, i.e., management, customers, and employees to affect the necessary actions required for improvement.  Such collection of data will not be a mere paper exercise, but will be used as a management tool to ensure an unsurpassed level of performance, to establish accountability for performance at all management levels, and to identify opportunities for re-engineering and reallocation of resources if and where required.

The performance measures RGII utilizes are both quantitative and qualitative in nature.  Quantitative data are numbers related and are considered easily measured, while qualitative data requires more analysis in order to interpret its meaning.  The voice of the customer drives RGII’s operations and charts the course for our future.  Since the voice of the customer is such an integral part of our organizational strategies and success, the company is therefore termed a “customer-driven” organization.  A “customer driven” organization is one that maintains a focus on the needs and expectations, both spoken and unspoken, of customers, both present and future, in the creation and/or improvement of the product or service being provided.  There are many areas of work in which performance can be measured, and for each work area there can be many performance measures.  Customer satisfaction, financial stability, internal controls, employee growth, contract performance, are just a few areas whereby the company’s performance can be measured.  The performance measures that we believe to be crucial, and not all-inclusive, to maintaining a high-performance reputation as well as to the continued success of RGII fall in three categories:  Management Performance, Technical Performance and Cost Performance.  The RGII Performance Survey Form (PSF), Figure 3-2 is the means by which areas of performance are graded.  The PSFs are a matter of quality record and maintained in the ESS Division and Program Manager’s contract file.  Feedback form the surveys is taken by the PM to pursue corrective action as applicable.  The areas determined to be a problem as identified in the PSF are documented in an RGII Quality Issue Report (QIR) described in the PMP.

	RGII TECHNOLOGIES, INC PERFORMANCE SURVEY FORM

	(1) Outstanding – Exceeded requirements of the position/contract in a sustained and outstanding manner.

(2) Good  - Requirements of the position/contract fulfilled in accordance with statement of requirements.

(3) Satisfactory – Requirements of the position/contract mostly fulfilled but needs improvement in specific areas.

(4) Unsatisfactory – Requirements of the position/contract not fulfilled, remedial plan of action required.

	PERFORMANCE MEASURE
	RATING

	· Level of customer satisfaction
	

	· Understanding of customer mission & objectives
	

	· Management interaction/involvement w/customer (Director Level and Above)
	

	· Ability to offer added-value solutions (short-term/long-term)
	

	· Ability to resolve contract management problems in a timely manner
	

	· Ability to practice risk management
	

	· Ability to communicate effectively 
	

	· Responsiveness to customer concerns & issues
	

	· Timeliness of Deliverables
	

	· Quality of Deliverables
	

	· Technical Capabilities to perform requirement
	

	· Proactiveness in recommending new technologies and technology sharing
	

	· Ability to respond to escalated customer requirements
	

	· Ability to partner with customer to achieve stated mission and objectives
	

	· Observed level of employee satisfaction
	

	· Quality of staff assigned to project/program
	

	· Ability to staff open positions with qualified staff in a timely manner
	

	· Cost control/attainment ability
	

	· Ability to maximize direct productive labor hours
	

	· Ability to provide cost savings recommendations
	

	· Timeliness and accuracy of invoices
	

	Additional Comments:

	Note: For any unsatisfactory rating, please explain:

	RGII Person’s Name:

Signature:

	Customer Name/Title:                                              Agency:

	Customer Signature:                                                 Date:


Figure 3‑2 RGII Technologies, Inc. Performance Survey Form

3.2 Internal Audits, Analysis, and Reporting

Quality audit and assessment reports are reviewed and quality meetings are held by RGII ESS Division management to ensure the continuing suitability and effectiveness of products in satisfying the requirements of the RGII’s quality policy and objectives.  Internal audits of the RGII quality system are conducted at least semi-annually to ensure its continuing suitability and effectiveness in satisfying the requirements of the corporate policy and objectives.  The Quality Assurance Manager and the COO will review the results of these internal audits reports and develop an plan for revising the quality systems as required.

Management reviews of contracts are conducted during in-progress reviews and quarterly contract performance reviews.  The quorum for this review is PM, Directors, and VPs.  The CEO, COO and Quality Assurance Manager may attend.  Problems identified in accordance with the QCP are documented in a Quality Issue Record corrected as soon as possible through updates to the respective documentation.  This report is a quality record that will be maintained in the Corporate Quality File for four years after which time it may be destroyed.

RGII’s internal quality control, inspection, and feedback system facilitates internal and external monitoring and auditing in the areas of Project Management Reporting, Operations Reviews, and Customer Satisfaction Surveys.  The RGII PM will lead and manage the DOC, CAMS task order project team in accordance with established RGII documented policies and procedures contained in the QCP and the PMP.  These documents provide documented policies and procedures by which the Program Manager will manage the contracts in terms of cost, schedule, and performance.  Additionally, PMs initiate and coordinate project management reporting, operations reviews, and customer satisfaction surveys.

3.2.1 Project Management Reporting

Project management reviews are normally scheduled as recommend by the PM as coordinated with the Director and Division VP.  PMs may be required to present a project management review by the RGII Chief Operations Officer or Chief Executive Officer in order to obtain the status of a contract.  Project management reviews provide the PM with the opportunity to formally report the status of, and discuss all aspects of the contract with division management without any interruptions.  PMs will report the status of cost, schedule, performance, personnel, resources, and quality assurance requirements relative to the contract.  PMs have the opportunity to share contract concerns with personnel who have a vast amount of experience in project management and are fertile ground for the exchange of ideas.  The quorum for project management reviews is the PM, the Director, and Division Vice President.  Feedback form the reviews is taken by the PM to pursue corrective action as applicable.

Presentations and minutes associated with project management reviews are quality records and are maintained in the PM’s and corporate contract file.

3.2.2 In-Progress Reviews

In-Progress Reviews generally discuss the status of the same topics as the project management review modified as required to address additional areas that could possibly improve contract operational efficiency such and organizational realignment, processes, or responsibilities on a case-by-case basis.  In-Progress may also address cost, schedule, or performance issues or status related to the contract.  In-Progress reviews are normally conducted periodically as described in the contract or as required by the customer representative(s).  The quorum for these reviews is the PM, the Director, and the customer representative(s).  Feedback form the reviews is taken by the PM to pursue corrective action as applicable.  

Presentations and minutes associated with operations reviews are quality records and are maintained in the PM’s and corporate contract file.

3.2.2.1 Structure for Contract Reviews Reporting

MAJOR TASK ORDER DEVELOPMENTS

{This section contains a summary of the major accomplishments, changes, or problems that will be discussed during this review.  A general statement of the progress attained to date and the Program Managers assessment of the “health” of the contract is to be included in this section.}

Task/Deliverable Status

{This section contains an explanation of performance against the Task/Deliverable Schedule discussed in the PMP.  Actual versus planned performance must be made.  This section must contain a listing of CFI/M/E required, and the status of delivery by the customer.  An updated PMP and Status Chart shall be enclosed.  A sample chart is shown on a following page.}

Labor Status

{An updated labor budget shall be presented if required.}

POTENTIAL PROBLEM/PREVENTIVE ACTIONS

{This section shall explain all problems anticipated.  The Program Manager shall include recommendations for problem/issue resolution.  Problems/issues will be written up on a RGII Quality Issue Report (QIR) and become a matter of quality record}

FUTURE OPPORTUNITIES

{This section shall contain the Program Manager’s assessment of future opportunities that will result from this contract.  This includes expanded levels of support, spin-off tasks, and follow-on.  Resources needed to take advantage of these future opportunities should be discussed in this section.  (This section may be contained on a separate proprietary page if it is not appropriate for sharing with all review attendees.)}

SUMMARY/FEEDBACK

{This section will briefly note results of actions taken in response to management feedback noted during the kick-off meeting and/or subsequent contract reviews.}

{This section shall also document comments and action items assigned during the review.  Action items will be hand written, read aloud, and agreed to at the project review.  Approximately ½ page should be left blank for the recording of new action items.}

Contracting reporting and review meetings minutes as documented above are maintained by the Program Manager and become a quality record.

3.3 Procedures for Compliance with Federal Regulations
RGII complies unconditionally with Federal regulations regarding contracts, IT security, and CAMS Support Center Standards and Procedures.  Upon contract award the contract program manager, division director and RGII corporate Chief Financial Officer thoroughly review the terms and conditions of the contract sections.  The specific information relative to contract that RGII uses for the development of the PMP, the Contract (Task Order) Establishment Memo, and Contract Monthly Status Report is derived from the contract, which is based upon specific federal regulations and additional standards and procedures required by the CAMS Support Center.  As a result, the conduct of RGII at the project team level under guidance of the Program Manager as well as at the corporate level throughout the period of performance of the contract conforms to the contract and federal regulation specified.

RGII has performed on numerous contracts involved with information technology security and fully understands that unauthorized access to information could prove very damaging to an organization.  To protect the security and privacy, a variety of security mechanisms exist that provide physical and environmental protection and accountability for documents, printouts, tapes, diskettes, and other media containing data/information.  All users of sensitive data must become familiar with the requirements for protecting this information.  And, when media is disposed of, it is important to ensure that information is not improperly disclosed.

RGII IT Security Specialists understand critical IT assets include those from a organizational-wide perspective, covering each operating unit.  The entire organization-wide IT network is a primary critical asset that requires numerous security functions to be performed and certified on an operating unit by operating unit level to ensure organization-wide assets are protected appropriately.

RGII IT Security Specialists understand that personnel, hardware, software, telecommunications, facilities and data together form an IT system that is highly effective and productive.  However, all IT systems involve certain risks that must be addressed adequately through proper controls.  Policies represent management's commitment to assuring confidentiality, integrity, availability and control of the organization’s IT resources.

RGII IT Security Specialists comply unconditionally with IT policies, processes, and procedures that are consistent with government-wide laws and regulations, to assure an adequate level of protection for IT systems whether maintained in-house or commercially.  Our objective is partner with our customers to ensure compliance with all existing legislative, regulatory and policy requirements governing IT Security – the protection of critical information technology assets and other related ones, so as to avoid any disruption to in carrying out missions and meeting goals and objectives.

RGIIs procedures to ensure compliance with Federal regulations regarding contracts, IT security, and CAMS Support Center Standards and Procedures are outlined in Figure 3-3.  The procedures focus the RGII Program Manager in on developing contract documentation and managing project personnel in a manner that is compliant with Federal Regulations.


Figure 3‑3 Procedures To Ensure Compliance To Federal Regulations

3.4 Procedures and Processes to Ensure Continuous Operational Improvement

RGII Technologies Inc. has implemented comprehensive project management processes and procedures including those addressed in this QCP, PMPs, Weekly Status Reports, and Monthly Status Reports coupled with Project Management Reviews provide the means to accommodate feedback, and issue resolution to ensure continuous improvement in operations.  Particularly in the areas of cost effectiveness, control, and data integrity RGII, Inc. utilizes the DELTEK Costpoint® accounting system. Costpoint® is a fully integrated, enterprise solution developed specifically for leading sophisticated project-based businesses. It offers market-leading functionality in project and financial accounting, people administration, materials management and premium industry reporting tools.  Additionally, Costpoint® functions as a project financial system, which enables RGII to record, bill, collect, and report costs and revenue at any level of a work breakdown structure (WBS).  It tracks the true costs and revenue associated with the performance of any project or activity, in part or in whole.  It allows for the automatic generation of customer billings for all projects and customers and allows for the distribution of unprecedented financial information to financial and project managers.  Costpoint® is designed with maximum flexibility to allow RGII to provide dynamic business solutions to adapt to client’s changing needs.

DELTEK accounting systems, including Costpoint®, are utilized as standard software for the conduct of public and private sector project cost accounting, as well as financial accounting.  In fact, this accounting system is widely recognized as the defacto standard for entities operating in a government contract environment.  As noted above, Costpoint® provides project and corporate management and clients with multiple levels of cost budgeting, accumulation, and reporting and sufficient flexibility to track costs by and within multiple-tasks (work segments).  The system is designed to meet, and does meet, all of the requirements of Federal Acquisition Regulations (FAR) and Cost Accounting Standards (CAS).  Additionally, DELTEK accounting systems have received continuous approval from the Defense Contract Audit Agency (DCAA).  Costpoint® provides a means for management of budgets at all levels and provides for the management and tracking of individual projects/tasks through accumulation of job costs and the generation of various project management reports.

3.5 Record-Keeping System

RGII’s approach to record-keeping is straight forward.  From contract inception through contract close-out, RGII maintains a record-keeping system that maintains and displays inspection, quality history, corrective actions taken, and follow-up actions necessary to maintain quality control of the contract.  Upon contract award the PM and RGII Director of Accounting and Contracts Administration establish the contract files at contract inception.  The DELTEK Costpoint® system maintains a complete history of contract man-hour and cost expenditures as managed by the RGII Director of Accounting and Contracts Administration.  All files maintained by the PM must be arranged so that they are readily accessible in the case of his/her absence.  Computer-generated work is maintained in a contract file with the PM and a corresponding file at the RGII Corporate Accounting and Contracts Administration Office.  Additionally, the PM establishes and maintains his/her contract files at their designated project site.  The following paragraphs outline the files/records maintained by the RGII Director of Accounting and Contracts Administration and Program Manager for each Contract/Task Order.  This system/approach defines how RGII will establish, monitor, and maintain quality control of the work they produce from the corporate and project management perspectives.

3.5.1 Director of Accounting and Contracts Administration Files/Records

· Contract and contract mods

· Initial Task Order Coordination, (Kick-Off) Meeting information

· Task Order Establishment Memorandum

· Project Management Plan

· Task Order/contract and modifications (original).

· Task Order/contract reviews

· Weekly Status Reports

· Monthly Status Reports

· Delivery Letters.

· 75%/85% Expenditures Letters

· Contract/Task Order correspondence.

· Task Order financial data, Contract/Task Order DELTEK Costpoint® File.

· Invoices

· Payment record

· Financial correspondence

· Quality Issue Reports (QIR)

These file/records are quality records

3.5.2 Program Manager Files/Records

For active Task Orders, the PM shall maintain a file of quality records that contain the following items as applicable.

· Contract and contract mods

· Initial Task Order Coordination, (Kick-Off) Meeting information

· Task Order Establishment Memorandum

· Project Management Plan

· Weekly Status Reports

· Monthly Status Reports

· Delivery Letters.

· 75%/85% Expenditures Letters

· Contract/Task Order Kick-Off Review Reports

· Contract/Task Order Progress Review Reports

· Completed Internal Report Review Routing Sheets

· Completed External Report Review Routing Sheets

· Purchased product receipt inspection procedure and results

· Memorandums documenting urgent release of un-inspected purchased products

· Maintenance and calibration files of inspection, measuring and test equipment

· Procedures and results of in-process and final inspections and tests

· Reports on nonconforming products

· Receipt for return of customer supplied products

· Project team personnel training status

· Quality Issue Reports (QIR)

RGII’s file/record keeping system maintains and displays inspection, quality history, corrective actions taken, and follow-up actions necessary to maintain quality control of the contract.  This system is further stimulated by the development of comprehensive Project Monthly Status Reports.  The PM is responsible for the development of the Project Monthly Status Reports.  The Monthly Status Reports provide a record of quality history, problems encountered, corrective actions taken and follow-up actions necessary to maintain quality control of the contract.  In addition to problems encountered, corrective actions taken and follow-up actions necessary being documented in the Monthly Status Reports a Quality Issue Report (QIR) is also generated and processed in accordance with the RGII Issue Resolution Process described in the PMP.  Monthly Status Reports contain at a minimum the following information.

· Authorized contract/task order period of performance

· Cumulative dollars authorized and funded

· Modification status of basic contract/task order

· Government furnished equipment inventory

· Active task order monthly accounting and Funding status

· Major task order accomplishments

· Task/deliverable planning status schedule

· Potential problems/preventive actions

· Problems encountered

· Corrective action Taken

· Future opportunities

· Summary/feedback

The Contract/Task Order Monthly Status Report Process is shown in Figure 3-4 on the following page.


Figure 3‑4 Contract/Task Order Monthly Status Report Process

3.6 Approach to Analyzing the Quality of the Work Produced IAW the SOW

The PM interfaces routinely with the customer and project team personnel with regard to the quality of services and products they are providing in addition to performing inspections on deliverables in accordance with:

· RGII’s Deliverable Inspection Process, Figure 3-1 and,

· Reviewing RGII Performance Survey Form (PSF), Figure 3-2, and,

· Documenting project team personnel significant accomplishments, problems encountered 
and corrective actions taken and follow-up actions in the monthly status report.

The PM conducts internal project team meetings to review the work that is being accomplished and if any problems have been encountered and the plan for problem resolution.  The PM also performs random reviews of work being conducted by project team members for quality and compliance to tasks as described in the SOW.  Periodic in-progress reviews are held with the customer allow the PM to determine how well the project team is performing and receive a report from the customer on the quality of services and products being delivered.  Minutes from these reviews are a quality record and maintained in the PM contract file and serve as a documented record for action for problem resolution.

Though a combination of the review and inspections conducted throughout the contract period of performance, the PM is able to observe and analyze the quality of the work produced and capture and report trends, and to initiate action in response to these trends based on documented occurrences.
















THE CORNERSTONE


OF NAVAL AVIATION READINESS


...WORLDWIDE


























PAGE  

