9901 Business Parkway, Suite R

Lanham, Maryland  20706

DST’S Response to

Solicitation W911SE-06-R-0012

FIELD & INSTALLATION READINESS

SUPPORT TEAM (FIRST)

VOLUME II – TECHNICAL PROPOSAL

Submitted to:

Southern Region Contracting Center – East

Army Contracting Agency

1301 Anderson Way, SWB 130

Fort McPherson, GA  30330-1096

14 August 2006

DISCLOSURE OF PROPOSAL CONTENTS

This proposal data shall not be disclosed outside the Government and shall not be duplicated, used or disclosed in whole or part--for any purpose other than to evaluate this proposal.  If, however, a contract is awarded to this offeror as a result of this data, the Government shall have the right to duplicate, use or disclose the data to the extent provided in the resulting contract.  This restriction does not limit the government’s right to use the information contained in the data if it is obtained from another source with restrictions.  All data contained herein is subject to this restriction.

| CONTENTS | PAGE |
| --- | --- |

TAB 1 – OVERVIEW	1

1.1 DST’s FIRST IDIQ Contract Management Plan	1

1.2 FIRST IDIQ Contract Management (Concept of Operations)	3

1.2.1 FIRST Program Management Office (PMO)	3

1.2.2 FIRST Task Order Life Cycle Processes	5

1.2.3 Manage Individual FIRST Task Order Requests	6

1.2.4 Manage Individual FIRST Task Orders (After Award)	8

1.2.5 Handle Multiple, Simultaneous Task Orders	11

1.2.6 Effective Communication with Army FIRST Management	14

1.2.7 Risk Management	15

1.2.8 Task Order Transition & Phase-In	17

1.3 FIRST Resource Planning and Control	20

1.3.1 Reachback to DST’s Corporate & FIRST Team Subcontractor Resources	20

1.3.2 Personnel Acquisition for Task Order Staffing	21

1.3.3 Sample Task Personnel Acquisition (L.7.b.iii.1)	23

1.3.4 DST Compensation Policies	25

1.4 Quality	26

1.4.1 Quality Control Plan (QCP)	26

Performance Based Assessment Methods	28

Maintain Quality Records	28

1.4.2 ISO 9001:2000 Status	29

1.4.3 How ISO 9001:2000 Status Supports QCP	31

TAB 2 – TOR Number: W911SE-06-Q-0003 (Supply-Maintenance)	32

2.1 TECHNICAL-MANAGEMENT APPROACH (RFP: L.7.b.1.i)	32

2.1.1 TECHNICAL APPROACH (RFP: L.7.b.1.i.1)	33

2.1.1.1 Technical Approach	33

2.1.1.1.1 Logistical Program Management and Operations (PWS 4.1)	33

2.1.1.1.2 Logistics Information/Technology Support (PWS 4.2)	37

2.1.1.1.3 Logistics Army Transformation Logistics Support (PWS 4.3)	40

2.1.1.1.4 Logistics Program Support (PWS 4.4)	41

2.1.1.2 Assumptions	49

2.1.1.3 Inherent Ramifications	50

2.1.1.4 Alternatives Considered	50

2.1.1.5 Requirement Changes	50

2.1.1.6 Government Furnished Equipment (GFE)	51

2.1.1.7 Availability of Off-site Resources	51

2.1.1.8 Relationship to Contract Management	51

2.1.1.9 Insights	52

2.1.1.10 Other Explanations / Supporting Data	52

2.1.2 MANAGEMENT APPROACH (RFP: L.7.b.1.i.2)	52

2.1.2.1 Management Approach	52

2.1.2.2 Organizational Structure and Communication	53

2.1.2.2.1 Organizational Structure	53

2.1.2.2.2 Team Structure	56

2.1.2.2.3 Management Controls	56

2.1.2.2.4 Processes & Procedures	57

2.1.2.2.5 OCI	59

2.1.2.2.6 Innovations	59

2.2 EXPERIENCE (RFP: L.7.b.1.ii)	59

2.2.1 Experience Gained	59

2.2.2 Relevance of Experience	60

2.2.3 Team Experience	60

2.3 STAFFING APPROACH (RFP: L.7.b.1.iii)	61

2.3.1 Staffing Plan for Sample Task Order	61

2.3.2 Workforce Retention Procedures	63

2.3.3 Labor Categories	63

2.3.4 Cross-Training/Cross Utilization of Personnel	64

2.3.5 Resumes (included in page count)	64

2.4 QUALITY CONTROL (RFP: L.7.b.1.iv)	64

2.4.1 Quality Control Plan	64

2.4.2 ISO 9001:2000 Status	65

2.4.3 How ISO 9001:2000 Status Supports QCP	65

2.4.4 Employ QC at the Task Order Level	65

2.5 RISK/RISK MITIGATION	65

2.5.1 Risk Identification/Risk Mitigation Approach	65

2.5.2 Risk Mitigation Plan Implementation	66

TAB 3 – TOR Number: W911SE-06-Q-0004 (Transformation)	67

3.1 TECHNICAL-MANAGEMENT APPROACH (RFP: L.7.b.1.i)	67

3.1.1 TECHNICAL APPROACH (RFP: L.7.b.1.i.1)	67

3.1.1.1 Technical Approach	67

3.1.1.2 Assumptions	70

3.1.1.3 Inherent Ramifications	71

3.1.1.4 Alternatives Considered	71

3.1.1.5 Requirement Changes	71

3.1.1.6 Government Furnished Equipment (GFE)	71

3.1.1.7 Availability of Off-site Resources	72

3.1.1.8 Relationship to Contract Management	72

3.1.1.9 Insights	72

3.1.1.10 Other Explanations / Supporting Data	73

3.1.2 MANAGEMENT APPROACH (RFP: L.7.b.1.i.2)	73

3.1.2.1 Management Approach	73

3.1.2.2 Organizational Structure and Communication	74

3.1.2.2.1 Organizational Structure	74

3.1.2.2.2 Team Structure	76

3.1.2.2.3 Management Controls	76

3.1.2.2.4 Processes & Procedures	78

3.1.2.2.5 OCI	78

3.1.2.2.6 Innovations	79

3.2 EXPERIENCE (RFP: L.7.b.1.ii)	79

3.2.1 Experience Gained	79

3.2.2 Relevance of Experience	79

3.2.3 Team Experience	80

3.3 STAFFING APPROACH (RFP: L.7.b.1.iii)	80

3.3.1 Staffing Plan for Sample Task Order	80

3.3.2 Workforce Retention Procedures	81

3.3.3 Labor Categories	82

3.3.4 Cross-Training/Cross Utilization of Personnel	82

3.3.5 Resumes (included in page count)	82

3.4 QUALITY CONTROL (RFP: L.7.b.1.iv)	83

3.4.1 Quality Control Plan	83

3.4.2 ISO 9001:2000 Status	83

3.4.3 How ISO 9001:2000 Status Supports QCP	83

3.4.4 Employ QC at the Task Order Level	84

3.5 RISK/RISK MITIGATION	85

3.5.1 Risk Identification/Risk Mitigation Approach	85

3.5.2 Risk Mitigation Plan Implementation	85

TAB 4 - TOR Number: W911SE-06-Q-0006 (ISSA-PSF)	86

4.1 TECHNICAL-MANAGEMENT APPROACH (RFP: L.7.b.1.i)	86

4.1.1 TECHNICAL APPROACH (RFP: L.7.b.1.i.1)	86

4.1.1.1 Technical Approach	86

4.1.1.2 Assumptions	88

4.1.1.3 Inherent Ramifications	88

4.1.1.4 Alternatives Considered	88

4.1.1.5 Requirement Changes	88

4.1.1.6 Government Furnished Equipment (GFE)	89

4.1.1.7 Availability of Off-site Resources	89

4.1.1.8 Relationship to Contract Management	90

4.1.1.9 Insights	90

4.1.1.10 Other Explanations / Supporting Data	90

4.1.2 MANAGEMENT APPROACH (RFP: L.7.b.1.i.2)	90

4.1.2.1 Management Approach	91

4.1.2.2 Organizational Structure and Communication	92

4.1.2.2.1 Organizational Structure	92

4.1.2.2.2 Team Structure	95

4.1.2.2.3 Management Controls	95

4.1.2.2.4 Processes & Procedures	96

4.1.2.2.5 OCI	97

4.1.2.2.6 Innovations	97

4.2 EXPERIENCE (RFP: L.7.b.1.ii)	97

4.2.1 Experience Gained	97

4.2.2 Relevance of Experience	98

4.2.3 Team Experience	98

4.3 STAFFING APPROACH (RFP: L.7.b.1.iii)	99

4.3.1 Staffing Plan for Sample Task Order	99

4.3.2 Workforce Retention Procedures	101

4.3.3 Labor Categories	101

4.3.4 Cross-Training/Cross Utilization of Personnel	102

4.3.5 Resumes (included in page count)	102

4.4 QUALITY CONTROL (RFP: L.7.b.1.iv)	102

4.4.1 Quality Control Plan	102

4.4.2 ISO 9001:2000 Status	103

4.4.3 How ISO 9001:2000 Status Supports QCP	103

4.4.4 Employ QC at the Task Order Level	103

4.5 RISK/RISK MITIGATION	104

4.5.1 Risk Identification/Risk Mitigation Approach	104

4.5.2 Risk Mitigation Plan Implementation	105

TAB 5 - TOR Number: W911SE-06-Q-0007 (PPT)	106

5.1 TECHNICAL-MANAGEMENT APPROACH (RFP: L.7.b.1.i)	106

5.1.1 TECHNICAL APPROACH (RFP: L.7.b.1.i.1)	106

5.1.1.1 Technical Approach	106

5.1.1.2 Assumptions	113

5.1.1.3 Inherent Ramifications	114

5.1.1.4 Alternatives Considered	114

5.1.1.5 Requirement Changes	115

5.1.1.6 Government Furnished Equipment (GFE)	115

5.1.1.7 Availability of Off-site Resources	115

5.1.1.8 Relationship to Contract Management	116

5.1.1.9 Insights	116

5.1.1.10 Other Explanations / Supporting Data	116

5.1.2 MANAGEMENT APPROACH (RFP: L.7.b.1.i.2)	116

5.1.4.1 Management Approach	116

5.1.4.2 Organizational Structure and Communication	118

5.1.4.2.1 Organizational Structure	118

5.1.4.2.2 Team Structure	122

5.1.4.2.3 Management Controls	122

5.1.4.2.4 Processes & Procedures	123

5.1.4.2.5 OCI	124

5.1.4.2.6 Innovations	124

5.2 EXPERIENCE (RFP: L.7.b.1.ii)	125

5.2.1 Experience Gained	125

5.2.2 Relevance of Team Experience to This Task Order	125

5.2.3 Team Experience	127

5.3 STAFFING APPROACH (RFP: L.7.b.1.iii)	128

5.3.1 Staffing Plan for Sample Task Order	128

5.3.2 Workforce Retention Procedures	132

5.3.3 Labor Categories	133

5.3.4 Cross-Training / Cross Utilization of Personnel	133

5.3.5 Resumes	133

5.4 QUALITY CONTROL (RFP: L.7.b.1.iv)	134

5.4.1 Quality Control Plan	134

5.4.2 ISO 9001:2000 Status	134

5.4.3 How ISO 9001:2000 Status Supports QCP	134

5.4.4 Employ QC at the Task Order Level	135

5.5 RISK/RISK MITIGATION	135

5.5.1 Risk Identification/Risk Mitigation Approach	135

5.5.2 Risk Mitigation Plan Implementation	135

| EXHIBITS | PAGE |
| --- | --- |

Exhibit 1.1: DST’s FIRST IDIQ Contract Management Processes	2

Exhibit 1.2: PMO Management and Organizational Staffing	4

Exhibit 1.3: PMO Functional Activities	4

Exhibit 1.4: Task Order Life Cycle Processes	5

Exhibit 1.5: Responding to Task Order Requests	6

Exhibit 1.6: Subcontractor Selection	7

Exhibit 1.7: PMBOK Based Task Order Management	8

Exhibit 1.8: DST Task Order Management System (D-TOMS)	9

Exhibit 1.9: How DST Uses MS Project	10

Exhibit 1.10: Weekly Task Order Review	11

Exhibit 1.11: Handling Multiple, Simultaneous Task Orders (Overview)	12

Exhibit 1.12: Pre-Positioned Task Order Support Teams	12

Exhibit 1.13: Maintain Effective Lines of Communication	15

Exhibit 1.14: Risk Mitigation Process	16

Exhibit 1.15: Resource Planning & Control	20

Exhibit 1.16: Acquiring Task Order Personnel	22

Exhibit 1.17: DST Cleared Personnel Acquisition & Retention System (DC-PARS)	23

Exhibit 1.18: DST’s Compensation Policies Improve Personnel Retention	25

Exhibit 1.19: Quality Management – Key Process Areas	26

Exhibit 1.20: Quality and Performance Assessment Methods	28

Exhibit 1.21: DST’s ISO 9001:2000 Status	31

Exhibit 2.1: A best practice Web content management system.	49

Exhibit 2.2: Availability of Off-Site Resources	51

Exhibit 2.3: Organizational Structure (TOR Number W911SE-06-Q-0003)	54

Exhibit 2.4: Role of Each Team Member	54

Exhibit 2.5:  DST & Subcontractor’s Time Allocation for TOR Number W911SE-06-Q-0003	62

Exhibit 2.6: TOR Number W911SE-06-Q-0003 – Staffing & Manload	64

Exhibit 2.7: Quality Risk Mitigation for TOR Number W911SE-06-Q-0003	65

Exhibit 2.8: Risk Mitigation for TOR Number W911SE-06-Q-0003	66

Exhibit 3.1: Availability of Off-Site Resources	72

Exhibit 3.2: Organizational Structure (TOR Number W911SE-06-Q-0004)	74

Exhibit 3.3: Role of Each Team Member	74

Exhibit 3.4: TOR Number W911SE-06-Q-0006 (ISSA-PSF) – Staffing & Personnel Manload	80

Exhibit 3.5: TOR Number W911SE-06-Q-0004 – Staffing & Manload	82

Exhibit 3.6: Quality Risk Mitigation for TOR Number W911SE-06-Q-0004	84

Exhibit 3.7: Risk Mitigation for TOR Number W911SE-06-Q-0004	85

Exhibit 4.0: Technical Milestones (W911SE-06-Q-0006)	88

Exhibit 4.1: Availability of Off-Site Resources	89

Exhibit 4.2: Organizational Structure (TOR Number W911SE-06-Q-0006 (ISSA-PSF))	92

Exhibit 4.3: Role of Each Team Member	93

Exhibit 4.4: TOR Number W911SE-06-Q-0006 (ISSA-PSF) – Staffing & Personnel Distribution	100

Exhibit 4.5: TOR Number W911SE-06-Q-0006 (ISSA-PSF) –Labor Categories	102

Exhibit 4.6: Quality Risk Mitigation for TOR Number W911SE-06-Q-0006 (ISSA-PSF)	104

Exhibit 4.7: Risk Mitigation for TOR Number W911SE-06-Q-0006 (ISSA-PSF)	105

Exhibit 5.1 Work Area Requirements to be Met of Exceeded	106

Exhibit 5.2 Top-Level Process for the Transportation of Household Goods	108

Exhibit 5.3 Network Synchronizations for Transportation - Time-Based Demand Modeling	109

Exhibit 5.4 Deliverable Schedule	113

Exhibit 5.5: Availability of Off-Site Resources	115

Exhibit 5.6: Organizational Structure (TOR Number W911SE-06-Q-0007)	118

Exhibit 5.7: Role of Each Team Member	119

Exhibit 5.8: DST and Subcontractor Time Allocation for TOR Number W911SE-06-Q-0007	131

Exhibit 5.9: TOR Number W911SE-06-Q-0007 – Staffing and Manloading	133

Exhibit 5.10: Quality Risk Mitigation for TOR Number W911SE-06-Q-0007	135

Exhibit 5.11: Risk Mitigation for TOR Number W911SE-06-Q-0007	136

FIRST ACRONYMS

Volume II Technical Proposal

| ACRONYM | DEFNITION |
| --- | --- |
| ACA | Army Contracting Agency |
| ACP | Army Campaign Plan |
| AEPS | Army Electronic Product Support |
| AMC | Army Materiel Command |
| AMS | Automated Manifest System |
| ATS | Aircrew Training Systems |
| BIT/BITE | Built-in Test and Built-In Test Equipment |
| BOIP | Basis of Issue Plans |
| BPA | Basic Purchase Agreement |
| CASCOM | Combined Arms Support Command |
| CBAs | Collective Bargaining Agreements |
| CCISP | Controlled Cryptographic Items Serialization Program |
| CL | Configured Load |
| CO | Contracts Officer |
| CONOP | Concept of Operations |
| COSIS | Care of Supplies in Storage |
| COTR | Contracts Officer Technical Representative |
| CPA | Critical Path Activity |
| CPFR | Collaborative Planning, Forecasting & Replenishment |
| CPI | Continuous Process Improvement |
| DA | Department of the Army |
| DA ILAP | Department of the Army Integrated Logistics Analysis Program |
| DC-PARS | DST Cleared Personnel Acquisition and Retention System |
| DIA | Defense Intelligence Agency |
| DITY | Personal Property/Do-It-Yourself |
| DLA | Defense Logistics Agency |
| DoD | Department of Defense |
| DODAAC | DoD Activity Address Codes |
| DODAAD | DoD Activity Address Directory |
| DODAAF | DoD Activity Address File |
| DODSASP | Department of Defense Small Arms Serialization Program |
| DOE | Department of Energy |
| DOTMLPF | Doctrine, Organization, Training, Materiel, Leadership, Personnel and Facilities |
| DPM | Direct Procurement Method |
| DS | Direct Support |
| DSAT | Division Supply Assistance Team |
| DSC | Defense Supply Center |
| DSRG | Defense Stock Readiness Group |
| D-TOMS | DST Task Order Management System |
| ECP-S | Engineering Change Proposal-Software |
| EM | End User Manual |
| EP | Exchange Pricing |
| ETF | Equipment Transfer Facility |
| FASTALS | Force Analysis Simulation of Theater Administrative and Logistics Support |
| FC | Funds Control |
| FDBDO | Fort Detrick Business Development Office |
| FEA | Federal Enterprise Architecture |
| FEDLOG | Federal Logistics |
| FHWA | Federal Highway Administration |
| FLIS | Federal Logistics Information System |
| FORGE | Force Generation |
| FORSCOM | Forces Command |
| GFE | Government Furnished Equipment |
| GS | General Support |
| GSUs | General Support Units |
| GWOT | Global War on Terrorism |
| HHG | Household Goods |
| HR | Human Resources |
| IBCT | Interim Brigade Combat Team |
| ICP | Inventory Control Points |
| IDIQ | Indefinite Delivery Indefinite Quantity |
| ILAR | Integrated Logistics Aerial Re-Supply |
| ISSA | Installation Supply Support Activity |
| ITSC | Item Type Storage Code |
| JIM | Joint, Interagency, Multi-National |
| JTR | Joint Travel Regulation |
| LCI | Logistics Concepts and Integration |
| LIDB | Logistics Integrated Database |
| LIW | Logistics Information Warehouse |
| LMP | Logistics Modernization Program |
| LMS | Logistics Management Services |
| LO | Line of Operation |
| LOGSA | Logistics Support Agency |
| LOGTAADS | Logistics Army Authorization Document System |
| LRS | Logistics Requirements Support |
| LRUs | Line Replaceable Units |
| MARC | Manpower Requirements Criteria |
| MCL | Mission Configured Load |
| MCT | Mission Crew Training |
| MHE | Material Handling Equipment |
| MROCS | Materiel Release Order Control System |
| MS | Microsoft |
| MTT | Mobile Training Team |
| NTC | National Training Center |
| OCI | Organizational Conflict of Interest |
| OEM | Original Equipment Manufacturer |
| PBC | Performance Based Contracting |
| PBD | Program Budget Decision |
| PBSC | Performance Based Service Contracting |
| PBUSE | Property Book Unit Supply System Enhanced |
| PM | Project Manager |
| PMBOK | Project Management Body of Knowledge |
| PMI | Project Management Institute |
| PMO | Program Management Office |
| POC | Point of Contact |
| POC | Point of Contract |
| PR | Problem Reports |
| PrM | Program Manager |
| PROCAS | Project Oriented Cost Accounting Solution |
| PROS | Boeing Procedures |
| PRS | Performance Requirements Summary |
| PSF | Packing and Shipping Facility |
| PWS | Performance Work Statement |
| QA/QC | Quality Assurance/Quality Control |
| QAP | Quality Assurance Plan |
| QCP | Quality Control Plan |
| QM | Quality Manager |
| QM | Quality Manual |
| QO | Quality Officer |
| QQPRI | Qualitative and Quantitative Personnel Requirements Information |
| RATT | Radiation Testing and Tracking |
| RUP | Rational Unified Process |
| SARSS | Standard Army Retail Supply System |
| SBCT | Stryker Brigade Combat Teams |
| SIT | System Integration Test |
| SLA | Service Level Agreement |
| SME | Subject Matter Expert |
| SMS | Strategic Management System |
| SOF | Special Operations Forces |
| SOP | Standard Operating Procedure |
| SPBS-R | Standard Property Book System Redesign |
| SPI | Special Packaging Instruction |
| SR | Stock Readiness |
| SSI | Soldier Support Institute |
| STAMIS | Standard Army Management Information Systems |
| TA | Teaming Agreement |
| TAA | Total Army Analysis |
| TEAM | Transition and Employment Assistance Management |
| TIR | Total Item Record |
| TL | Task Leader |
| TLM | Two-Level Maintenance |
| TO | Task Order |
| TOE | Tables of Organization and Equipment |
| TOPS | Transportation Operational Personal Property Standard |
| TOR | Task Order Request |
| TQM | Total Quality Management |
| TSO | Transportation Services Operation |
| UA | Unit of Action |
| UB | Unaccompanied Baggage |
| UCL | Unit Configured Load |
| UE | Unit of Employment |
| UML | Unified Modeling Language |
| VIPR | Vendor Initiated Parts Re-Supply |
| WBS | Work Breakdown Structures |

# TAB 1 – OVERVIEW

## 1.1 DST’s FIRST IDIQ Contract Management Plan

Data Solutions & Technology (DST) offers mature and innovative indefinite delivery indefinite quantity (IDIQ) contract management processes, procedures, and techniques, which are established at the contract level and employed at the task order (TO) level. The plan assures FIRST IDIQ contract and task order management – from task order competition, to start-up, to administration, to close-out. On two current Army contracts (Fort Bragg and Fort Hood), DST manages IDIQ task orders using industry best practices plus Performance Based Service Contracting (PBSC) techniques.

DST offers the Army Contracting Agency (ACA), SRCC-E, a highly successful 12+ year track record for starting up and executing multiple, simultaneous contracts and major task orders for the Army, DOD, and other military and civilian agencies. In short, DST is a small business with large business capability.

DST presently leads successful team efforts on other IDIQ and multiple-award, basic purchase agreement (BPA) contracts. Our IDIQ experience includes the U.S. Navy Seaport-E contract, whereon we lead a team of 12 large and small businesses. From these experiences, we offer established, proven corporate IDIQ resources, staff, infrastructure, and processes, all especially designed to manage IDIQ contracts and handle multiple, simultaneous task orders.

DST’s IDIQ contract management processes are designed to help the government reshape and consolidate similar and common use contracts by reducing redundancy and leveraging economies-of-scale. DST’s overall approach to FIRST IDIQ contract management incorporates seven (7) interrelated components, as illustrated in the numbered and color-coded figure below.

- FIRST Program Management Office (PMO); GREEN

- Task Order Life Cycle Processes; YELLOW

- Effective communication with the Army to include FIRST program management (SRCC-E, contract officers) and contract users (customers); BLUE

- Proven task order request response processes (competing for task orders); BROWN

- Proven task order execution management processes (task orders awarded to DST); BLACK

- Reachback to DST corporate and FIRST TEAM (subcontractors) resources; RED

- Proven processes to handle multiple, simultaneous task orders; GREY

Each of the numbered and color-coded elements depicted above are illustrated with great detail in Exhibit 1.1 on the page that follows and fully described in follow-on proposal sections.

Exhibit 1.1: DST’s FIRST IDIQ Contract Management Processes

## 1.2 FIRST IDIQ Contract Management (Concept of Operations)

### 1.2.1 FIRST Program Management Office (PMO)

Upon FIRST contract award to DST, we will draw from DST’s proven corporate resources to establish a FIRST PMO in close proximity to the Army’s FIRST contract and program office. The FIRST PMO, an infrastructure of people, processes, and tools, provides centralized support for FIRST contract and task order administration, process guidance, clerical and documentation support, and other related functions. The PMO is dedicated to FIRST contract success and offered at no charge to the government.

Through the PMO, DST offers dedicated corporate resources, comprehensive task order life cycle processes for task order response and execution, easy and rapid access to team-wide resources, and automated tools to meet task order performance, schedule, and cost requirements.

The PMO is headed by Mr. Richard Valkos, a well-rounded and experienced retired senior Army Warrant Officer, logistician, and DST’s Vice President of Logistics. Mr. Valkos will serve as Program Manager (PrM) for this effort. His value to the Army is highlighted in the figure to the right.

Mr. Valkos will bring to bear 24+ years of Army material readiness knowledge and experience to help transform and improve Army readiness. He will infuse a sense of pride in performance within all DST contract staff (incumbents captured and new hires).

The PMO management team / organizational staffing is highlighted in the exhibit below:

| MANAGEMENT TEAM | MANAGEMENT RESPONSIBILITIES |
| --- | --- |
| Program Manager (PrM) | - Provide overall contract and task order response / execution guidance; manloading, staffing, pricing, execution, cost control - Single point of contact (POC) for contract issues - Immediate FIRST subcontractor selection in response to TOR |
| Subcontracting-Resource Manager | - Coordinate subcontractor task order participation - Lead the acquisition of team-wide resources |
| Dedicated and backup capture-proposal teams | - Prepare rapid proposal responses to FIRST TORs |
| Dedicated and backup administration support teams | - Provide contract, human resource, staffing, and finance administration for: a) TOR responses (competing for new work) and b) task order start-up, transition, and execution (after award) |
| DST’s FIRST Responders | - One representative from each DST FIRST teammate (16 representatives) connected via DST FIRST Web Portal or teleconference as needed; serve as dedicated reachback POC for each subcontractor; facilitate rapid access to company resources |
| DST’s FIRST Team Council | - PrM leads all FIRST Responders as a web-based collaborative group: a) pre task order request business development strategies; b) support development of team-based technical solutions (when needed); c) facilitate access to team-wide resources (SME, personnel, other) |

Exhibit 1.2: PMO Management and Organizational Staffing

The main PMO functional activities are highlighted in the exhibit below:

| FUNCTIONAL ACTIVITY | FUNCTIONAL DESCRIPTION |
| --- | --- |
| Customer Relationship Management | Maintain effective business relations and communications with the Army’s FIRST managers, stakeholders, and customers |
| Task Order Request (TOR) Response | Organize dedicated and backup resources for effective TOR response to include teammate selection, technical solution, project managers, task leaders, and other key personnel |
| Task Order Execution | TO startup / transition and ongoing oversight to include resource control, staffing, personnel, training, performance, and quality |
| Resource Planning & Control | Control the resources (personnel, staffing, facilities, tools) necessary to respond to and execute task orders |
| Task Order Performance | Develop task-specific metrics and monitor performance and costs on a regular basis (daily, weekly, monthly, quarterly, annually) |
| Task Order Quality Control | Develop task-specific quality indicators; monitor indicators on a regular basis (daily, weekly, monthly, quarterly, annually) |
| Cost Control | Maintain tight cost control for each awarded task order |
| Technical and functional program management for the PWS | Productivity/management methods for each task order PWS to include quality assurance, configuration management, work breakdown structuring, and human engineering at the contract level |

Exhibit 1.3: PMO Functional Activities

The DST PMO offers the following value-add to the Army:

- Proven life cycle processes for handling simultaneous, multiple task orders.

- PMO management team, especially organized to draw from DST's proven corporate resources and FIRST alliance of small and large business subcontractors to provide immediate responses to the Army’s task order requirements.

- PrM selects DST FIRST team subcontractors IMMEDIATELY upon release of TOR.

- PMO employs SOPs for: a) managing responses to Army FIRST requests (competing for new work) and b) managing awarded task orders (handling work-in-progress).

- PMO employs industry best management life cycle practices for managing Army requirements, task orders, issues, problems, risk, quality, and more. The practices include ISO 9001:2000 quality control, strict adherence to Army doctrine, and techniques for task order control and communication with all relevant parties: DST, SRCC-E, FIRST customers, stakeholders, end-users, and DST’s team of FIRST subcontractors.

### 1.2.2 FIRST Task Order Life Cycle Processes

The PMO management team employs an industry best management life cycle process for handling, processing, and executing Army FIRST task orders – from task order competition, to start-up, to administration, to close-out.

The process includes techniques to identify, analyze, plan, track, control, and communicate, both internally within the DST team and also externally with Army contract/program management and FIRST customers. DST’s task order life cycle and related support processes are highlighted in Exhibit 1.4, to the right.

Exhibit 1.4: Task Order Life Cycle Processes

As depicted in the exhibit, we offer proven task order (TO) life cycle response and business management processes, which includes systematic practices for: 1) pre-TO activities, 2) TO preparation, 3) TO award, 4) TO performance, and 5) TO closeout. These proven processes help ensure rapid and complete responses to Army task order requests (TOR) and successful TO execution and closeout.

For consolidated task order reporting, the PrM uses a collection of automated tools, databases and spreadsheets to consolidate contract-wide TO information to perform the following activities:

- Organize and deploy/redeploy team-wide personnel and resources

- Monitor and oversee TO execution by continually reviewing status and work-in-progress; take corrective actions to resolve critical issues

- Plan team involvement in TO startup, transition, and subsequent work phases

For each awarded task order, DST offers value-add project management techniques such as "right-sized" teaming, using our alliance and staffing partners, "just-in-time" staffing, ISO-9000/Deming/Baldrige quality assurance, automated contract management "triggers" for significant events, and a direct "hot line" connection to the PrM for contract-related problems.

In summary, the PrM, through the PMO, employs a comprehensive task order life cycle process, to include individualized sub-processes for rapid responses to Army FIRST task order requests, task order startup, execution, and closeout. The process includes effective communications with Army FIRST management and customers through the inter-relationships and points-of-interface illustrated in great detail in Exhibit 1.1.

From this point on, we discuss DST’s major task order life cycle sub-processes.

### 1.2.3 Manage Individual FIRST Task Order Requests

In this section we describe how DST will manage our responses to each individual FIRST task order request (TOR) under the FIRST IDIQ contract. DST’s TOR response and related support processes are illustrated in Exhibit 1.5.

Of note, DST's PrM proactively works with FIRST customers and managers to anticipate TO releases to the maximum extent possible.

When a TOR is released, the PrM simultaneously distributes each TOR to the entire DST FIRST team electronically via DST’s FIRST Web Portal. After each teammate performs an initial TOR review, the PrM leads team-wide collaboration to establish an appropriate, right-sized response to include teammate selection from among DST’s FIRST alliance partners (subcontractor pool), technical solution, manloading, staffing, and business proposal response.

Exhibit 1.5: Responding to Task Order Requests

After the TOR response team is selected, the PrM assigns a project manager (PM) to the TOR. The PM, with PrM oversight, is responsible for leading the development of the technical solution, manload, staffing, schedules, and budget. The PM ascertains technical requirements and establishes preliminary team and resource arrangements.

To develop TOR responses, the PM employs DST’s proven TOR response methodology, processes, and automated tools (Microsoft Office Suite and MS Project 2003, PROCAS Financials, SAS, Web Portal for collaboration).

Of note, DST maintains dedicated capture-proposal and administrative support response teams within the PMO. To develop the proposal response, the PM works closely with both of these teams. The response team will use preformatted proposal outlines and checklists. The response document (proposal) includes a technical solution, management plan, project manload, staffing, pricing, baseline work breakdown structures, staffing schedules, performance metrics, and performance indicators.

It is also important to note that DST has already established a business development plan for responding to FIRST TORs. DST included a standard business development plan in each FIRST subcontractor teaming agreement (TA), and was signed by each of our subcontractor teammates. The agreement establishes the foundation for analyzing each FIRST TOR and customizing an appropriate mix of DST teammates to respond.

The BD plan is a comprehensive concept of operation (CONOP) for responding to each FIRST TOR. The TA CONOP includes subcontractor responsibilities for responding to a TOR, expectations for participation, provisions for teammates to register opportunity leads, and DST’s selection process for selecting appropriate teammates to respond to a TOR.

The DST process for selecting an appropriate TOR team response from amongst DST’s 16-company FIRST team is illustrated in Exhibit 1.6. As depicted in the exhibit, the number one selection criteria is “best fit,” This means we assemble a team response to a TOR based upon (in order of importance): incumbency, sub to incumbent, expertise and core competencies, relationship with customer, unique TOR-related niche capability, and resource availability and resumes.

Exhibit 1.6: Subcontractor Selection

Other selection factors include maintaining an appropriate balance of small business participation and compliance with FAR 52.219-14. To comply with these FAR requirements, DST will maintain 60% small business participation on all task orders over the life of the FIRST contract. The DST finance department oversees compliance as part of their billing processes. The PrM and task order PM work closely with the DST finance department to monitor compliance and corrective actions are taken as required.

### 1.2.4 Manage Individual FIRST Task Orders (After Award)

In this section we describe how DST manages the execution of an individual FIRST task order after award to DST.

At task order award, the PrM, PM, and task leaders draw from DST’s documented contract initiation, startup, and execution SOPs to develop a task order management plan. The goals of the plan are rapid access to organizational resources, management controls, and automated tools to meet cost, performance, and schedule requirements throughout task order execution.

DST’s proven SOPs include management controls for early visibility/resolution for project management, technical, cost, schedule problems, defining the contract work, assigning responsibility, determining staffing levels and labor mix, performing special requirements, providing detailed cost and schedule information to Army customers, and managing and controlling GFE.

The cornerstones of DST's best practice approach to manage awarded task orders are: 1) the Project Management Institute (PMI), Project Management Body of Knowledge (PMBOK), 2) performance based contracting (PBC) metrics, 3) ISO 9001-2000 quality compliance, and 4) task-order-specific teambuilding and follow-on teamwork.

As highlighted in the figure to the right, DST’s overall approach to managing awarded task orders is based upon the PMBOK. For each awarded task order, we will develop processes and workflow for task order: 1) initiation, 2) planning, 3) execution, 4) control, and 5) closure. The arrows represent the management control, work, and document flow between the processes.

Exhibit 1.7: PMBOK Based Task Order Management

When a task order (TO) is awarded to DST, the PrM works closely with the assigned PM (the same PM who developed the proposal response to the TOR) to develop and implement a TO management plan, which describes the TO startup and transition approach, technical milestones, organizational resources and management controls to be employed to meet the cost, performance and schedule requirements throughout TO execution. At award, the PM develops a TO-specific CONOP to standardize technical activities and TO workflow.

During a task order’s phase-in period, the PrM and PM proactively meet with the COR, customers, and DST staff on a daily basis. The schedule for these meetings and PrM involvement with the project is ratcheted up or down as needed over the early stages of a task order. The PrM begins phasing himself out of day-to-day TO involvement, and thereafter, the assigned PM and task leaders (TL) are responsible and accountable for day-to-day task order performance.

The PM is the single face to the customer, providing day-to-day management control of the overall project. From time-to-time, depending upon task complexity, the PM may select a task leader(s) (TL) from among the senior staff assigned to a task order.

The PM and TLs strive for optimal TO performance. They analyze, assess, recommend and implement streamlined, flexible and innovative task/sub-task activities. They continually seek to enhance the efficiency/effectiveness of task order operations and SOPs. We recommend changes as appropriate to improve task order processes and workflow. They work to continuously improve performance through the use of ISO 9001:2000 compliant quality standards. This approach is laden with performance-based quality check-points that are specifically targeted to meet performance objectives and deliver unparalleled customer service.

At the subtask level, we adhere to SOPs, Army material handling doctrine, and COR directives. The PM and TL’s handle issues and small problems immediately, before they become bigger and more costly to solve. The goal for each task/subtask is optimal performance that meets and/or exceeds all SOW and/or PWS requirements.

The PM employs DST’s proven project management approach at the task order level. The approach includes the use of DST Task Order Management System (D-TOMS), which is described below.

DST Task Order Management System (D-TOMS)

The D-TOMS processes are illustrated in Exhibit 1.8. The system includes techniques, processes, and automated tools for managing task order costs, schedules, performance, and deliverables. We include metrics for service level agreements (SLA) and other types of performance metrics and measures to monitor TO progress and status.

Exhibit 1.8: DST Task Order Management System (D-TOMS)

For each TO that is awarded to DST, the PrM works with the assigned PM to develop project work plans, workflows, schedules, resource utilization, and cost control using the following automated tools:

- MS Project 2003: used to develop work breakdown structures (WBS), staffing matrices, and work schedules. Note: For a detailed list of MS Project 2003 functions employed by DST please refer to Exhibit 1.9.

- Project Oriented Cost Accounting Solution (PROCAS): used to develop cost control plans, develop budgets, establish project/job costing, project estimating, time and billing, and more.

Using these tools, we establish performance metrics, quality indicators, and deliverable targets.

We establish threshold triggers for critical path events within PROCAS and MS Project. This provides advance warning for potential cost and/or schedule overruns. Thereafter, the PM and task leaders use these tools to perform weekly/monthly TO work/cost schedules, performance reviews, quality indicators, and cost budgets to monitor TO work-in-progress and individual efforts.

The assigned PM and task leaders develop and present a monthly TO status report monitoring the quality control, configuration management, and security management applied to the TO, as appropriate to the specific nature of a TO PWS.

For each awarded task order, the PM, task leaders, and assigned staff employ MS Project 2003 functions over the life of the task order, as highlighted below.

| DST’S MS PROJECT 2003 PROCESSES |  |
| --- | --- |
| Build A Plan | Track and Manage |
| Define and manage project scope Define project goals and deliverables Plan task/subtask activities Plan project costs Plan for and procure resources Plan for quality and risks Plan communication and security Define and organize phases, tasks, subtasks Develop project organization Estimate task durations, resources, costs Schedule project tasks Create relationships between tasks Continually optimize project plan Distribute project plans as appropriate | Share resources among tasks Assign resources to tasks Manage costs (budget, monitor, track) Identify and mitigate risks Record and track progress Manage schedules Identify schedule problems Manage resources Track resource progress Identify resource allocation problems Resolve resource allocation problems Manage shared resources Report project status |

Exhibit 1.9: How DST Uses MS Project

At TO award, the PrM, PM, and task leaders develop MS Project 2003 and PROCAS computer screens to monitor potential problems such as excessive burn rates, overlaps in schedules, or personnel availability. We also use Crystal Reports as needed to produce customized hardcopy TO status and management reports. Over the life of the TO, we proactively monitor all TO reports to keep on top of potential schedule and cost problems.

- The PrM and/or PM bring serious problems to the attention of the CO and/or COTR.

- We provide schedule, performance, cost, and quality reports delineated by WBS, CLINs, and more.

- We participate in weekly/monthly/quarterly TO status meeting with DHS management to review progress and performance metrics. The PM takes corrective action as appropriate for TO related problems and/or issues.

Managing Workflow and Maintaining Top Notch Task Order Performance

After task orders are awarded to DST, each assigned PM conducts an on-site weekly task order review to discuss task order issues with the government, assigned DST task leaders and other key personnel. Issues could include transition, incumbents, staffing, schedules, personnel, cost, and so on. The results of these meetings are ROLLED UP to the PMO where the PrM conducts collaborative, high level weekly program reviews with the assigned PMs to review individual task performance, staffing, and cost control. The process is highlighted in the exhibit to the right.

Exhibit 1.10: Weekly Task Order Review

At award, the assigned PM reviews the standards set forth in a task order (Sample Task Order) with the assigned DST team. The PM will review existing task workflows and/or recommends new processes. Thereafter, the PM and/or task leaders monitor daily and weekly progress against task order and PWS requirements and make workflow corrections as needed. The purposes of the task order reviews are to assure top performance and that all task order PWS requirements are in fact met.

### 1.2.5 Handle Multiple, Simultaneous Task Orders

DST offers a proven multi-faceted approach to handle multiple complex task orders, simultaneously, which has proven successful on other DST IDIQ contracts, most notably our Navy Seaport-E contract. The approach includes trained, pre-positioned dedicated and backup response support teams, with tight coordination by the PrM to engage the appropriate resources, in the right numbers, at the right time.

DST’s FIRST PMO, corporate office resources, and the DST FIRST alliance team of 16 small and large business subcontractors will be organized into both dedicated and backup capture-proposal and administrative support response teams to support FIRST task orders. The PMO will engage the multiple pre-positioned administrative support teams (HR, contracts, finance) and capture-proposal teams in ways that facilitate optimal responses to multiple, simultaneous task order requests and awards.

DST’s unique approach to handling multiple, simultaneous task orders is illustrated in the figure below. Please note how the PrM continually monitors the volume and complexity of task order responses and execution, and makes resource adjustments commensurate with workloads.

Exhibit 1.11: Handling Multiple, Simultaneous Task Orders (Overview)

ONE KEY TO HANDLING MULTIPLE, SIMULTANEOUS TASK ORDERS, as illustrated in the figure above, the PrM continually monitors the volume and complexity of simultaneous task orders (responses and execution) and mobilizes the multiple, pre-positioned dedicated and backup response teams as needed to achieve maximum efficiencies. When taken together, these teams can handle up to five (5) multiple, simultaneous task orders (requests and/or execution). Using time-slicing, and depending upon task order complexity, they can handle even more.

| PRE-POSITIONED TASK ORDER SUPPORT TEAMS |  |
| --- | --- |
| DEDICATED | BACKUP |
| (1) capture-proposal (1) administrative support | (4) capture-proposal (4) administrative support |

Exhibit 1.12: Pre-Positioned Task Order Support Teams

We assign a PM to each task order, and after award, the same PM that helped write the task order response proposal is the same PM responsible for task order startup. This facilitates a rapid task order response, start up, and/or transition.

UNDERLYING SUCCESS FACTORS

(TO ACCOMPLISH MULTIPLE, SIMULTANEOUS TASK ORDERS)

DST’s unique capability to accomplish multiple, simultaneous task orders: 1) begins at the initial FIRST contract award, 2) continues with a rapid response to SRCC-E task order requests, and 3) concludes with key management control actions related to task order execution as described below.

DST ACTIONS AT FIRST IDIQ CONTRACT AWARD

- DST establishes a dedicated FIRST PMO capture-proposal response team and a dedicated administrative support team (HR, contracts, finance).

- The proposed DST Team Council kicks in. The purpose of the team council is to provide a collaborative, DST team response to Army requirements. The council: a) is led by the DST PrM and b) includes a dedicated FIRST Responder from each teammate, each of which facilitates access to their particular company’s resources. These team-wide resources include staffing (personnel, resumes), SMEs, and backup capture-proposal and administrative support response teams. The PrM leads the team council in the development of team-based responses to the Army’s task order requests, to include technical solutions, resources, and team-based performance metrics.

- DST, through the Team Council, establishes backup capture-proposal support teams to be mobilized as needed to respond to multiple task order requests and surges. This technique allows us to respond to five or more FIRST task order requests, simultaneously.

- When taken together, the two sets of teams (dedicated and back-up) are mobilized and augmented as necessary to respond to five or more task order requests and awards.

UNDERLYING ACTIONS FOR INDIVIDUAL TASK ORDER REQUESTS

- The dedicated and backup capture-proposal teams employ pre-developed capture and proposal templates and checklists. The capture part of the team focuses on “sizing up” task order request requirements to include customer expectations, technical requirements and solutions, personnel, startup and/or transition, pricing, and task order specific activities (for example, unique technical requirements). The proposal part of the team focuses on creating the proposal submission response document(s), using contract-compliant template formats and checklists. Throughout the proposal development and submission process, the capture-proposal team collaborates as needed to develop and submit winning TOR proposals.

- DST assigns a task order PM at time of TO request. This is an important underlying success factor for starting up an awarded task order, as described in the paragraph below.

UNDERLYING ACTIONS FOR INDIVIDUAL TASK ORDER AWARDS

- Since the PM that participated in DST’s proposal response to the Army’s TOR is the same PM responsible for standing up the TO, there are no learning curve or startup delays at TO award.

- Due to the PM’s first hand knowledge of the TO requirements (teaming, teaming rationale, subcontractors, tech solution, staffing, schedules, timelines, work breakdown structure), the PM can immediately engage the appropriate pre-positioned resources (Team Council, staffing, SMEs) for a fast TO startup with subsequent ramp-up as needed.

- The PM, through the PMO, engages the dedicated administrative support response team (HR, personnel, recruiting) to begin critical task start up activities, such as open houses, incumbent personnel capture, recruiting, hiring, benefit explanations, and so on. This technique allows us to respond rapidly to task order awards.

WHEN RESPONDING TO MULTIPLE, SIMULTANEOUS TASK ORDER REQUESTS

To respond to the Army’s multiple, simultaneous task order requests, the PrM will engage the dedicated and pre-positioned backup capture-proposal teams in a manner commensurate with the number, difficulty, and complexity of the requests. For a less demanding group of requests, such as staff augmentation, the dedicated capture-proposal response team could suffice, being time-sliced across the multiple requests. For more demanding groups of requests, for example multiple stand-ups of Equipment Transfer Facilities (ETF), the PrM would engage backup capture-proposal response teams to supplement the dedicated capture-proposal response team. Each team then works with their assigned task requests. Each capture-proposal team will utilize the aforementioned DST standard task order response processes.

WHEN RESPONDING TO MULTIPLE, SIMULTANEOUS TASK ORDER AWARDS

To respond to multiple, simultaneous task order awards, the PrM will engage the dedicated and backup administrative support teams in a manner commensurate with the difficulty and complexity of the task order efforts. For a less demanding group of task order start up efforts (for example, 1 to 15 man augmentation teams), the dedicated administrative support team would suffice, working time-sliced across the multiple efforts. For a more difficult and demanding group of task order start up efforts, the PrM might elect to mobilize backup administrative support response teams, each working one-on-one against multiple task order awards to support task order start up efforts.

In summary, DST will use all the aforementioned processes, techniques, and practices to handle multiple, simultaneous Army FIRST task orders (responses and awards) in a timely, seamless, and cost effective manner.

### 1.2.6 Effective Communication with Army FIRST Management

The PMO management staff, including the PrM, subcontracting and resource manager, and project-level project managers and task leaders will maintain effective internal and external communication.

INTERNAL COMMUNICATIONS

FIRST contract and task order business issues (requirements, status, successes, problems) will be communicated via weekly program reviews (competing for new work) and weekly task order status meetings (work-in-progress). Task-order-level issues will be communicated upward from low level staff to the task leaders to the project managers to the subcontracting and resource manager to the PrM.

Team-wide issues will be communicated between and amongst the PrM, subcontracting and resource manager, and DST’s FIRST Team Council via the DST FIRST Web Portal, teleconference, email, and one-on-one telephone calls

EXTERNAL COMMUNICATIONS

FIRST contract and task order business issues will be communicated between and amongst DST (task leaders, project managers, subcontracting and resource manager, PrM) and the Army (Program Officer, Contracts Officer), and FIRST customers via weekly (and ad-hoc) contract and task order review meetings. Other communication links (Web Portal, teleconference, email, and one-on-one telephone calls) will be conducted as needed.

Over the life of the contract, and for each awarded task order, DST will maintain effective communications through the lines of communications illustrated in the figure below.

Exhibit 1.13: Maintain Effective Lines of Communication

### 1.2.7 Risk Management

Critical to task order success is an effective and timely risk management plan and mitigation process that anticipates, prevents and eliminates potential problems. DST’s process includes risk identification, analysis, metrics, prioritization, accountability and mitigation. The proven nature of our risk management approach will ensure responsiveness to FIRST customer requirements.

DST’s risk management includes three elements:

- Risk management – identifying, analyzing, planning, and monitoring – considered a part of the task order management infrastructure.

- Risk mitigation – the work required to handle the risks. It may be small or it may be significant. In either case, it’s a part of the work breakdown structure (WBS) of the task order, and it gets scheduled like any other work item.

- Contingency management – work defined in contingency plans. This is generally not included in the WBS, but is additional work to be planned for and executed if the contingency condition triggers the contingency plan. The risk management plan makes such contingency estimates clear, and the plan identifies the method for getting approval to conduct the contingency plan, if the need should so arise.

DST’s proven risk mitigation approach is based upon early detection to mitigate potential losses. Our approach includes: 1) PREPARE, 2) PLAN, and 3) EVALUATE, as highlighted in the figure to the right.

Exhibit 1.14: Risk Mitigation Process

To identify new task order-related risks, during task order execution, we include a risk assessment session as part of our weekly task reviews. Potential risks are identified and their respective mitigation activities are incorporated in work plans.

Risk management includes a risk/tradeoff analysis for each major sub-task. We recommend and employ preemptive risk policies and procedures. For example, a logistics technology disaster response measure, in place and ready to go at the first whiff of a viral onslaught. We conduct lessons-learned reviews at the conclusion of each sub-task and make the information available via knowledge management. Thus enhancing our ability to identify and avoid risks on future task orders, improving performance and increasing customer satisfaction.

The success of using the aforementioned risk management techniques and tools is documented in DST’s contract references. The references serve to demonstrate DST’s ability to control and mitigate FIRST contract and task order-level risk.

Task Order Risk Handling Actions

Task order risks may be handled in a number of different ways. Alternatives include:

- Accept the risk, with no investment of effort or cost. This is appropriate when the cost of mitigating exceeds the exposure, and the exposure is acceptable.

- Transfer the risk to someone else, or agree to share the risk. If a customer or partner is better able to handle the risk, this is probably the most effective approach.

- Fund and staff the efforts to reduce the probability that the risk will become a problem. Such mitigation tasks might include providing additional staff to help alleviate the risk, getting special training for members of the team, or following a dual logistics support path.

- Fund and staff the efforts to reduce the loss associated with the risk should it become a problem. Examples might include keeping a backup LAN operational during the deployment of a new network.

- For significant risks that cannot be mitigated, or where countermeasures are unreliable, contingency plans may be established and then executed if the risk becomes a problem. Contingency plans are normally budgeted and approved apart from the task order management plan and deliverable schedule.

Supporting Risk Management Checklists

For risk management, DST employs the following checklists, accessible separately:

- Risk Initiation Checklist– items to consider at task order startup; assures that a project team has begun its project with appropriate risk management

- Risk Progress Checklist – items to consider on a regular basis (perhaps monthly) to ensure that sub-task effort include a focus on risk management, identifying new risks and tracking risk handling efforts

- Risk Completion Checklist – items to consider when task order finishes, or when a major phase finishes; to ensure the process works well, that lessons learned have been captured, and that the risk management effort was worth the investment.

### 1.2.8 Task Order Transition & Phase-In

Beginning immediately upon task order (TO) award, the PrM, Mr. Valkos, will mobilize a phase-in “tiger team,” which includes the PrM, assigned project manager (PM), human resource (HR), and benefit specialists. The team will travel to the specified TO customer location one week prior to a TO start date to begin preparations for a task order startup and/or transition.

NOTE: all follow-on references to “incumbents” apply only to the extent that contractor personnel presently perform on the task order. Otherwise, substitute the term “new hire personnel.”

The PrM and PM will work closely with the TO customer to identify desired incumbent personnel, to which we will strategically intermix DST’s proposed key and non-key personnel. The tiger team will work hard to capture all selected incumbent and/or new hire staff. We will conduct off-site open houses as necessary to attract, capture, and hire all personnel.

DST’s Proven “Hot-Start” Incumbent Capture, Staffing, Transition Plan

At TO award, we execute the following incumbent capture/staffing/transition activities:

- Establish communication channels and point-of-contact information between DST personnel, customer management, and incumbent management.

- Develop a work-in-progress checklist, to review work and ascertain criticality and priorities

- Work closely with customer management to ascertain which incumbent personnel are considered critical to ongoing project success then move quickly to capture and retain them

- Schedule a series of “open houses” to recruit and hire selected incumbents and new hires

- Maintain a TO staffing matrix to document staffing requirements. The matrix includes names, labor categories, and start dates—using a strategic intermix of proposed key, non-key personnel, and selected incumbents—for presentation to customer management

- Obtain logistical information (places of performance, maps, transportation options)

- Obtain copies of the incumbent’s project status reports for the past six months

- Identify significant problems, issues, and concerns

- Work closely with customer to establish clearly defined roles, responsibility, authority, and accountability (during the transition period) between and amongst DST staff, the outgoing contractor, and other support groups

At TO Start Date, we execute the following incumbent capture/transition activities:

- Schedule/execute a TO Kick Off Meeting

- Establish contract, task, and personnel databases within MS Project and the PROCAS accounting system

- Work closely with customer management to develop a “Memo to Users” that introduces the DST team and staff, and outlines any changes to end-user support procedures

- CUSTOMER provides TO orientation to DST personnel:

Orientation to customer facilities/ SOPs / SLAs: Customer provides documentation/orientation to include configuration, support tools, work processes, standard operating procedures (SOPs), service level agreements (SLAs)

- Work with the customer property officer to obtain information on government furnished equipment (GFE) for use under the TO

- Develop a GFE takeover schedule. DST managers will familiarize themselves with customer property management policy and procedures and train staff as appropriate

- Develop a TO work schedule for the DST team (DST and subcontractors) to include time beyond the transition period in partnership with customer management and according to requirements

- Hire incumbent personnel and/or new hires within required timeframes according to the staffing matrix approved by customer

- Develop a schedule to ensure that DST and retained incumbent personnel are appropriately assigned to work “side-by-side” and “over the shoulder” (as applicable) during the transition

- Develop and produce deliverables as required during the transition period

- As the TO unfolds, we will hire additional personnel to ramp-up within the required timeframes according to the staffing matrix approved by customer

We will keep all selected incumbents (as applicable) in their present positions as desired by the government.

The PrM will quickly join forces with the PM, who serves as DST’s on-site representative between DST, the government, and our contract staff. The PM is trained to handle DST’s standard personnel issues such as timecard processing, pay, and benefit administration.

These processes guarantee a fully qualified initial workforce at task order award.

After award, we will draw top performers from expiring logistics support contracts at customer location as needed to flesh out our staff and for replacement staff. Over the life of the contract, we will work with customer’s Army Personnel Transition and Employment Assistance Management (TEAM) organization. Our goal is to provide the highest quality of transition and ongoing employment services to soldiers, civilians, retirees and family members of the customer community, as they relate to the requirements of the task order.

Throughout the phase-in period, the tiger team will provide dedicated HR and benefits counseling, and Mr. Valkos will provide dedicated program oversight, mentoring, and guidance to DST’s on-the-ground project staff.

## 1.3 FIRST Resource Planning and Control

### 1.3.1 Reachback to DST’s Corporate & FIRST Team Subcontractor Resources

In this section, we demonstrate DST’s capability to meet, sustain, and grow the personnel resources required to successfully compete for new work and execute task orders awarded to DST under this contract. The major elements in DST’s approach to FIRST IDIQ resource planning and control include the following:

- Program Manager

- Subcontracting & Resource Manager

- Team Council

- FIRST Responders

- Project Manager & Task Leaders (at task order level)

- “Go to” staffing partner (RecruitMilitary)

As illustrated in the figure below, resource planning and control starts with the PrM, who continually monitors, assesses, and adjusts to work-in-progress and new work requests. The Subcontracting and Resource Manager works with the entire DST team on a day-to-day basis to facilitate team-wide participation and resource availability.

Exhibit 1.15: Resource Planning & Control

The PrM leads internal weekly work-in-progress reviews (more often as needed) and Team Council teleconferences via DST’s Web Portal to assess workloads and resource requirements.

The PrM activates the appropriate actions, be it manning and resource adjustments, actions items for DST’s team of FIRST Responders and/or staffing partner (RecruitMilitary), and/or DST internal staffing.

### 1.3.2 Personnel Acquisition for Task Order Staffing

The big challenges in IDIQ contract staffing is providing a staff of properly cleared and qualified personnel at task order award, acquiring additional appropriately cleared and qualified personnel as necessary; and maintaining that breadth and level of expertise and competence throughout the life of all awarded task orders. DST meets these challenges through innovative approaches.

Our methods are based on the use of a DST Team FIRST Web Portal, the Gartner Group's highest rated project collaboration tool, through which we connect our team-wide staffing processes from start to finish. Together, as a team, we offer workforce depth and availability and bench strength and staffing partner resource strength.

At the contract level, using the procedures described below, DST enjoys a successful track record for IDIQ staffing (find, recruit, hire, capture, retain). At the task order level, we place the right person, at the right time, at the right price, each and every time.

The FIRST IDIQ contract will require personnel resources from several points of view:

- Provide staffing and resumes in response to FIRST task order requests.

- Provide key and non-key personnel for task orders awarded to DST team.

- Capture selected incumbent task order personnel.

- Retain personnel over the life of a task order.

- Acquire replacement personnel over the life of a task order.

Over the life of the contract, to meet the personnel requirements stated above, DST proposes the use of innovative personnel acquisition and retention techniques, as follows:

- The DST FIRST Team Council. We stated previously that, at contract award, DST will establish a team wide council made up of the DST PrM and 16 individual FIRST responders, one from each of DST’s FIRST subcontractor alliance. The purpose of the team council is to provide a network of dedicated managers to serve as team-wide resource facilitators. The FIRST responders are individually responsible for engaging the appropriate resources within each of their respective companies for: a) backup support teams, b) staffing & resumes, c) technical solutions, d) subject matter experts, and e) customer service issues.

- The DST team includes a “go to” staffing partner (RecruitMilitary) that specializes in finding, recruiting, hiring, and placing military personnel with government and commercial contracting companies. The “go to” staffing partner serves as: a)  complementary partner for each DST FIRST teammate’s regular in-house staffing resources and b) staffing “safety net” to ensure availability of personnel.

- For DST-specific personnel and task order staffing requirements, we will employ the DST cleared personnel acquisition and retention system (DC–PARS). This is a system of processes, techniques, and tools to facilitate rapid access to cleared (and non-cleared) personnel.

- To meet subcontractor staffing requirements, each subcontractor will use their own internal subcontractor-specific recruiting and staffing processes.

DST will employ the proposed personnel acquisition techniques in accordance with a pre-defined priority sequence, as indicated by the numbers 1 to 4 in the table below.

| FIRST TASK ORDER PERSONNEL & STAFFING REQUIREMENTS | DST’S PERSONNEL ACQUISITION TECHNIQUES |  |  |  |
| --- | --- | --- | --- | --- |
|  | First Team Council | “Go To” Staffing Partner | DST Specific | Subcontractor Specific |
| - Provide staffing and resumes in response to FIRST task order requests. | 1 | 4 | 2 | 3 |
| - Provide key and non-key personnel for task orders awarded to DST team. | 1 | 4 | 2 | 3 |
| - Capture selected incumbent personnel. | 3 | 4 | 1 | 2 |
| - Retain personnel over the life of a task order. | 3 | N/A | 1 | 2 |
| - Acquire replacement personnel over the life of a task order. | 1 | 4 | 2 | 3 |

Exhibit 1.16: Acquiring Task Order Personnel

The “go to” staffing partner “safety net” effect can be easily noted in the figure above.

DST employs the following task order personnel retention techniques:

- Spot Bonus

- Quality-Performance Bonus

- Promotion

- Education/training

- Annual pay increase irrespective of performance

- Annual pay increase performance based

- Formal awards, recognition

- Assigned favorable work shift

### 1.3.3 Sample Task Personnel Acquisition (L.7.b.iii.1)

Over a 12+ year timeframe, DST has demonstrated the capability to meet, sustain, and grow the personnel resources required to successfully perform IDIQ contract task orders. We offer industry proven processes to obtain or hire and retain the necessary qualified personnel with the background knowledge, skills, experience and training to successfully execute the task areas set forth in the Sample Task Orders. The proven processes have proven successful on previous DST IDIQ and BPA contracts, especially Navy Seaport-E.

We also offer a proven OCONUS deployment SOP. This is used on our existing DIA contract, where for 2 years we have successfully provided 40+ personnel in Iraq (a hazardous OCONUS warfighter location). We successfully staff multiple, simultaneous DIA task orders.

OBTAIN, HIRE, RETAIN

DST understands the specific staffing challenges posed by multiple, simultaneous task orders. We have focused our recruiting methodology on solving these challenges and mitigating associated risks. We use a life cycle approach. Over the life of the FIRST contract, and for managing staffing on individual TOs, the PM will employ the DST Cleared Personnel Acquisition and Retention System (DC-PARS) life cycle processes to find, find, recruit, hire, and retain TO personnel.

Exhibit 1.17: DST Cleared Personnel Acquisition & Retention System (DC-PARS)

The overall process, as highlighted in Exhibit 1.17, incorporate modern staffing techniques, such as the use of Internet-based search firms (jobsinlogistics.com; militaryhires.com; monster.com); a DST-internal on- line skills database of current employees; a large database of potential new hires; an Internet resume repository; use of local and national search firms; recruiting incentives; and, to encourage personnel retention, management/professional training and an improved quality-of-life program for all employees.

For staffing task orders, incumbent personnel and/or new hire resumes are screened and candidates are interviewed by experienced prior-service Army logisticians to assure that DST: a) obtains / hires / retains qualified personnel with appropriate knowledge, skills, experience and training. The experienced prior-service Army reviewers choose and match candidates to specific task order requirements to assure top performance. We prefer candidates with demonstrated performance and proven ability to take on increasing levels of responsibility. After all, these are the types of candidates who will ultimately satisfy FIRST customers.

For team-wide recruiting and staffing, the DST company-specific personnel acquisition and retention processes described herein will serve as DST’s FIRST team-wide guidelines.

The aforementioned personnel retention techniques are incorporated into DC-PARS, along with the following factors:

1. Competitive total compensation with individual/team "pay for performance" incentives

2. Continuous, on-the-spot bonuses for performance above and beyond customer expectations

3. Individual and peer group participation with recognition

4. Career and skills enhancements such as continuing education, seminars, short-courses, or company-endorsed new technology developments related to the work

5. Corporate commitments to support, encourage, and recognize staff accomplishments

The end result of these retention techniques is that DST enjoys a high 90th percentile personnel retention rate over all contracts and major task orders.

In addition to DST’s OCONUS deployment SOP, DST also employs a corporate SOP to manage personnel security clearances. The corporate security officer manages clearances using a life cycle approach, which includes written workflow processes for security clearance application, transfers, and control. Using these processes, we assure a steady flow of cleared, trained, qualified personnel.

For example, for the Army Fort Bragg ETF contract, DST successfully employed the DC-PARS processes to ramp up project with 20+ personnel within 2 weeks of contract award. And for a new Army Sustainment Command (ASC), Field Logistics Readiness Directorate (FLRC) project at Fort Hood TX, DST is responsible for providing 50+ personnel within the first week and 140+ within the first month of the contract. DST will employ various components of the aforementioned DC-PARS processes to meet these requirements.

### 1.3.4 DST Compensation Policies

DST’s compensation policies are highlighted in the table below.

| DST COMPENSATION POLICIES |  |  |  |  |
| --- | --- | --- | --- | --- |
| OVERTIME | UNCOMPENSATED OVERTIME OR EFFORT | TEMPORARY DUTY | TRAVEL | REMOTE LOCATION ALLOWANCES |
| Time and one-half regular rate; pre-approved by program/project manager | None, all effort is compensated: salary, comp time, or other special benefit | Full salary; plus expenses; contract dependent | 100% reimbursement for business travel | Full salary plus expenses; contract dependent |
| LEAVE | COMPENSATORY TIME | SICK LEAVE | HEALTH BENEFITS | SEVERANCE PAY |
| Federal holidays (10 days) Vacation –Earn based on years of service (10-20 days/year) | Pre-approved by program/project manager | Earn - 5 days per year | Individual & Family plans for medical, dental, vision, company pays 75% of premiums; STD, LTD, Life Insurance and AD&D | None |
| INCENTIVE PAY | EDUCATIONAL ASSISTANCE | PER DIEM | BONUSES | OPTIONAL BENEFITS |
| Bonuses, awards, educational benefits | $3000.00/yr – undergraduate $4000.00/yr -graduate | Yes, based on Federal Joint Travel Regulation | Performance, merit, spot, referrals, business development | 401k Retirement Plan; Savings Bonds, Pre-paid Legal |

Exhibit 1.18: DST’s Compensation Policies Improve Personnel Retention

## 1.4 Quality

### 1.4.1 Quality Control Plan (QCP)

DST’s corporate quality assurance/quality control (QA/QC) program is based on ISO 9001-2000 quality standards [and Performance-Based Contract (PBC) guidelines]. The corporate program is documented in standard operating procedure (SOP) manuals, which are currently being audited for ISO 9001:2000 certification. The SOPs describes DST’s proven QA/QC policies / processes and serve as the foundation for a FIRST task-order-specific Quality Control Plan (QCP).

Since each FIRST task order request is different, a unique QCP is developed for each task order. We control quality on all task orders in accordance with ISO 9004-2:1991, Quality Management and Quality System Elements – Part 2: Guidelines for Services, and ANSI/ASQC Q9004-1-1994, Quality Management and Quality System Elements – Guidelines; and also, as appropriate, to original equipment manufacturer (OEM) standards.

For TO-level quality control and to track productivity and defects in deliverables, we adhere to the task level quality control process highlighted in the exhibit to the right. First, we determine task performance goals and objectives; then, we monitor progress, evaluate, and initiate improvement actions.

Exhibit 1.19: Quality Management – Key Process Areas

DST’s comprehensive, multi-faceted QCP describes DST’s quality approach and procedures for a task order’s major PWS service areas and Performance Requirements Summary (PRS). The QCP: a) defines quality policy / objectives, b) is aligned with a customer’s performance-based quality assurance plan (QAP) and/or expectations; c) includes quality indicators with corresponding assessment and correction processes; and d) includes quality management records and documentation.

For each task order awarded to DST, the PrM and DST corporate Quality Officer (QO) assist the assigned project manager (PM) in finalizing a QCP within 30 days of task order award (or as required in a task order). The QCP includes procedures and checklists to ensure consistent quality of sub-task performance, workflow, deliverables, cost, and overall service delivery.

The PM assigns a senior task leader as the task order’s Quality Manager (QM), and together they perform an initial task order quality review. They review overall task order workflow and concept of operations (CONOP) to identify each sub-task’s critical path activity (CPA). For each CPA they develop specific quality indicators (performance metrics). They develop self-inspection checklists for each CPA (technical task), supervisory checklists for every task leader, and inspection checklists for our inspectors. Thereafter, the PM and designated QM use the checklists and indicators to monitor, measure, and assess the quality of task performance, outcomes, and deliverables.

Other quality activities include:

- The PM, QM, and other task leaders monitor day-to-day quality using the checklists and the corporate QO performs quarterly quality spot checks.

- The PM, QM, and other task leaders perform targeted and random samples of sub-task performance against quality indicators (performance metrics).

The QCP for each awarded task order includes the “who, what, when, where, why” provisions, to include the following:

- Specific descriptions of task/subtask quality review processes including: 1) a checklist of all services and deliverables under review; 2) the review object (activity, deliverable, and outcomes), 3) who performs the review; 4) review method; 5) frequency; and 6) quality documentation record.

- Communicating with the government.

- Performing corrective action without dependence upon government direction.

- Identifying, recommending, and implementing improvements to the overall quality process and task order services / deliverables / outcomes.

The QCP breaks down the task order’s tasks and sub-tasks to include specific procedures for the following: a) checks for critical path activities; b) measure/assess performance using metric measurements; c) milestone reviews and spot checks; d) problem trending; e) post-completion performance; and f) corrective actions as required over the life of the project.

The assigned PM: a) assesses task order performance using the approach and benchmarks delineated in the QCP; b) provides regular evaluation results to the Government; and c) communicates problems and deficiencies to the government, recommends improvements, and takes action to resolve problems and effect improvements.

Over the life of the task order, the PM collaborates with the task order customer to make: a) workflow adjustments to ensure that quality and productivity is maintained and b) process improvements as necessary and appropriate to improve task performance.

The DST corporate QO also conducts periodic verification and validation (V&V) to assure the quality of our service delivery and deliverables.

#### Performance Based Assessment Methods

As stated previously, the assigned PM tailors a QCP to specific task order requirements. The QCP is maintained and monitored to ensure that DST performs and delivers the highest quality services. To continually evaluate task order quality, the assigned PM (in concert with the PrM, QO, QM, and customer’s QAP), selects performance assessment methods from among those highlighted in the exhibit below.

| QUALITY ASSESSMENT METHODS |  |  |  |
| --- | --- | --- | --- |
| Performance Assessment Method | Description And Customer Benefits | Selected Contracts Where Used | Results Achieved |
| Random Sampling | Statistically based method that presumes acceptable performance if a given percentage or number of scheduled assessments are found to be acceptable; most appropriate method for frequently recurring tasks. | Army, DLA, DIA, DOE, FHWA | Meet/exceed all SLA performance metrics |
| Periodic Sampling | Planned at specific intervals or dates for tasks that occur infrequently. Usually used after long periods of excellent performance. | Army, DLA, DIA, DOE, FHWA | Evidence of long-term task success |
| Trend Analysis | Used regularly and continually to assess performance over time. We build a database from data that have been gathered through performance assessment. | Army, DLA, DIA, DOE, FHWA | Company wide knowledge base; lessons learned |
| Customer Questionnaires and In-person Feedback | Firsthand information from the actual users of the service. Must be used prudently because some feedback is complaint-oriented and requires thorough validation. | 14 active enterprise support projects | 6,000 + questionnaires; 90th percentile rated “better than average” performance |
| Third-party Audits | Evaluation by a third-party organization that is independent of the government and DST. All documentation supplied to, and produced by, the third party is made available to customer and DST. | Army, DLA, DIA, DOE, FHWA | Independent reports of top quality to COTR & DST |

Exhibit 1.20: Quality and Performance Assessment Methods

#### Maintain Quality Records

For each awarded FIRST TO, DST employs established ISO-9000 compliant documentation procedures covering the retention and control of quality records. The records provide documentary evidence of the conformance of service delivery to specified requirements, and to verify satisfactory and effective operation of DST’s quality system. The procedures define the following:

- Which records are considered formal quality records;

- The retention media;

- The individual / department with responsibility for record retention;

- The minimum retention period;

- Disposal instructions.

The control of quality records is a very important issue. The process includes provisions for collecting, indexing, accessing, filing, storing, and maintaining records. All quality records are legible, and stored in a suitable environment to prevent damage, deterioration or loss, in a manner which permits them to be readily retrievable. We will maintain all quality control records in a central on-site location.

We will maintain the following kinds of quality records:

- Quality control data;

- Factory tests or manufacturer's certification;

- Quality control coordinating actions;

- Records of quality control training/certifications;

- Routine software and/or system testing, and similar tests.

We assure that each record of inspection, test, nonconformance and corrective action is identified and traceable to the specific requirement of the specifications, drawings, and/or PWS requirement.

The quality records will be available for examination by the FIRST Contracting Officer (CO). DST will provide copies of tests and data to the CO as requested to do so.

### 1.4.2 ISO 9001:2000 Status

Currently, DST is a participant in an ISO 9001:2000 business certification program sponsored by the University of Maryland, College Park, Maryland. The program is especially for Maryland companies. The aim of the program is to assist DST with the development, implementation, certification, and ongoing audit of an ISO 9001:2000 based management system.

The steps involved in ISO 90001:2000 certification and DST’s present status are presented in the table below. DST is at present approximately 50% completed with the overall process and is scheduled for completion and final certification by the end of 2006.

Status of DST ISO 9001:2000 Certification Process

| ISO Certification Steps | Step Description | DST Completed? |
| --- | --- | --- |
| Step 1: Prepare Implementation Plan and Detailed Schedule | - Prepare plan for the Quality System Development | YES |
| Step 2: Gap Assessment | - Perform the Gap Assessment to Identify GAPS between the standard and what exists. | In-Process |
| Step 3: Training (Auditors) | - Train the Internal Auditors and Process Owners to the Standard. - Upon passing the exam, process owner taking training will get qualified as Internal Auditor and Lead Auditor will issue certificate. | In-Process |
| Step 4: Implementation Training | - Train process owners to Implementation Process. ISO will issue certificate on passing exam. | YES |
| Step 5: Quality Policy (Define & Document) | - Define Quality Policy to internal and external customers. | YES |
| Step 6: Quality Objectives (Define & Document) | - Define Quality Objective with reference to Quality Policy. | YES |
| Step 7: Measurement Analysis & Improvement. (Define & Document) | - Define Measurement Analysis Process for continuous improvement. | YES |
| Step 8: Quality Planning (Define & Document) | - Define Quality Planning Process. | YES |
| Step 9: Executive Management Training | - Train Executive Management for the process for Conducting Management Review. | In-Process |
| Step 10: Documentation of Data Control | - Define Documentation and Data Control Process for development and Management of Documentation Control System. | In-Process |
| Step 11: Level I (Quality Manual) | - Prepare Quality Manual – Document the Company Policy in the manual for compliance to the standard. | In-Process |
| Step 12: Level II (Standard Operating Procedures) | - Define the process and the interaction between the processes. Document each process in compliance with the standard. | In-Process |
| Step 13: Level III (Work Instructions) Draft | - Document the processes in detail | In-Process |
| Step 14: Level I (Quality Manual) Approval/Sign-Off Client | - Have Top Management sign the Quality Manual. | Pending |
| Step 15: Level II (SOP) Approval/Sign-Off | - Have all procedures approved by process owners and concerned functions. | Pending |
| Step 16: Level III (Work Instructions) Approval/Sign-Off | - Have work instruction signed-off by concerned functions. | Pending |
| Step 17: First Internal Audit (by qualified Internal Auditors) | - Perform first Internal Audit. This audit will be conducted by independent Internal Certified Auditors. | Pending |
| Step 18: Corrective & Preventive Actions, customer, vendor, quality | - Do close loop corrective and preventive action for all issues including issues from Internal Audit (STEP 17). | Pending |
| Step 19: First Management Review (Performed by Management Rep. & Executive Mgmt.) | - Conduct Management Review as per Management Review procedures. | Pending |
| Step 20: Second Internal Audit (By Qualified Internal Auditors) | - Perform second Internal by Certified Internal Auditors (same as STEP 17). | Pending |
| Step 21: Corrective & Preventive Action for 2nd Internal Audit | - Perform close loop corrective and preventive action (Same as STEP 18). | Pending |
| Step 22: Second Management Review (By Executive Mgmt.) | - Perform Management Review as per Management Review Procedure (same as STEP 19). | Pending |
| Step 23: Registrar Pre-Assessment (Optional Activity) | - Independent Registrar performs Pre-Assessment | Pending |
| Step 24: Corrective & Preventive Actions | - Do close loop corrective actions (same as STEP 18 & 21) | Pending |
| Step 25: Documentation Review | - Review the complete system for compliance to standard. | Pending |
| Step 26: Assessment | - Perform audit for identifying issues to related Implementation. | Pending |
| Step 27: Corrective & Preventive Actions | - Do close loop corrective & preventive action for all issues raised (STEP 25 & 26) | Pending |
| Step 28: Final Registration Audit | - Independent Registrar performs the final Registration Audit. | Pending |
| Step 29: Prepare action plan for registrar finding | - Submit Action Plan & close Registrar Findings. | Pending |
| Step 30: Client Certified | - Register Client in Database as "Certified" | Pending |

Exhibit 1.21: DST’s ISO 9001:2000 Status

### 1.4.3 How ISO 9001:2000 Status Supports QCP

For the last two (2) plus years, DST has performed ISO 9001:2000 compliant quality reviews on DST contracts and/or major task orders. We have a great wealth of experience developing QCPs. For the FIRST contract, specifically for DST task order awards, we will develop a QCP to include identifying major, critical path activities. For each activity we will develop quality indicators. The PM and task leaders will deliver a final QCP for each awarded task order within 30 days of task order award. Thereafter, the PM and task leaders will monitor, measure, and assess the quality of task performance, outcomes, and deliverables against contract requirements, as well as industry and DST best practices.

The DST corporate QO will perform spot checks to assess targeted and random samples of task order performance against a task-order-specific concept of operation (CONOP) and performance metrics. For each task order, the QO will conduct periodic verification and validation (V&V) of the quality of our service delivery and deliverables.

# TAB 2 – TOR Number: W911SE-06-Q-0003 (Supply-Maintenance)

## 2.1 TECHNICAL-MANAGEMENT APPROACH (RFP: L.7.b.1.i)

In this section, we provide DST’s approach to satisfying FIRST TOR Number: W911SE-06-Q-0003, under which we will provide supply chain and maintenance management support to the Army’s Supply, Maintenance and Systems (SMS) Division of FORSCOM G4. Under a resultant task order, DST will plan and implement adjustments to logistics operating policies and procedures. Specific tasking will include logistics automation systems performance integration into the Funds Control and Exchange Pricing; and implementing the Two-level Maintenance (TLM) concept.

Specific tasks for TOR Number W911SE-06-Q-0003 include the following FIRST task areas:

Task Area 1: Logistics Program Management and Operations

Task Area 3: Logistics Information/Technology Support

Task Area 5: Logistics Army Transformation Logistics Support

Task Area 6: Logistics Program Support

Our work includes the following:

Logistical Program Management and Operations

Subtask 1 - Provide analysis of current FORSCOM SMT Division

Subtask 2 - Provide resident staff expertise in supply and maintenance

a. Logistics Systems

b. Maintenance Policy

Logistics Information/Technology Support

Subtask 1- Provide assistance to SARSS operations throughout FORSCOM

Subtask 2 - Provide assistance to the FORSCOM staff in providing command support

Subtask 3 – Work with LOGSA to coordinate submission of maintenance data

Subtask 4 - Collect data to produce quarterly updates and feeder information

Logistics Army Transformation Logistics Support

Subtask 1 - Perform analyses of the Army’s maintenance concept transition issues

Logistics Program Support

Subtask 1 - Perform evaluations of the Funds Control tested scenarios

Subtask 2 - Assess the impact of the Two-Level Maintenance Concept

Subtask 3 – Conduct analysis and review of the demobilization maintenance and supply process

Subtask 4 - Provide analysis of current FORSCOM operating policies/procedures

Subtask 5 - Provide assistance to packaging operations throughout FORSCOM

Subtask 6 - Provide support in the design/maintenance of the Supply SMT Division Website

### 2.1.1 TECHNICAL APPROACH (RFP: L.7.b.1.i.1)

#### 2.1.1.1 Technical Approach

##### 2.1.1.1.1 Logistical Program Management and Operations (PWS 4.1)

Subtask 1: Analysis of Current FORSCOM SMT Division

DST’s FIRST Team is fully prepared to support FORSCOM in achieving success of its Supply Chain and Maintenance Management program by providing the expert technical, administrative, and management support assistance. The team will utilize the Army’s accepted model of project analysis, Doctrine, Organization, Training, Materiel, Leadership, Personnel and Facilities, or DOTMLPF coupled with Collaborative Planning, Forecasting & Replenishment (a Commercial Industry Standard for Trading Partner Collaboration) to create the framework by which to respond to this task order.

Collaborative Planning, Forecasting & Replenishment (CPFR): The purpose of CPFR is to improve the partnership between Government and Industry through collaborative processes and information sharing. CPFR offers the opportunity to take the best practices of industry AND the expertise of the Government to achieve an end state for the Army and FORSCOM that allows for the prediction of sustainment actions, shortened lead times, and improved responsiveness to the Soldier.

Benefits to the CPFR approach include:

- Cut Costs

- Improve Forecast Accuracy

- Reduce Inventory

- Cut Lead & Cycle Times

- Improve Customer Service

The Three (3) Primary Program elements include:

    - Planning

- Develop a Collaboration Arrangement

- Create a Joint Business Plan

- Forecasting

- Sales

- Orders

- Collaborate on the Exceptions

- Replenishment

- Order Generation

- Delivery Execution

The Nine (9) CPFR Steps include:

- Develop Collaborative Arrangement (What info are we going to Share?)

- Create Joint Business Plan (How are we going to do business?)

- Create a Forecast (What does the future look like?)

- Identify Forecast Exceptions (What we know that the supplier doesn’t & vice versa)

- Resolve/Collaborate on Exception Items (How are we going to overcome the exceptions?)

- Create Order Forecast (What can we live with and move forward with?)

- Identify Exceptions for Order Forecast

- Resolve/Collaborate on Exception Items

- Coordinate the Order (AMC Only can generate the orders)

In summary the use of CPFR processes can smooth the supply chain “bull whip” and provide accurate visibility of demands; CPFR is an industry standard “guideline” for collaboration, which facilitates long-term business to business relationships, and when used as part of transformational strategy the relationships benefits can be huge.

Subtask 2: Resident Staff Expertise

Logistics Systems

DST’s team of SMEs will draw from their Army lessons learned and do independent research into industry best practices. The DST team SMEs will work closely with FORSCOM logistics managers, as well as those within FORSCOM subordinate commands, in the support of policy development, logistics analysis and operations, mission and exercise planning, materiel management functions, and staff functions to ensure successful implementation of emerging concepts and to provide sound recommendations for process improvements and problem resolution.

The Logistics Systems Support (LSS) team will provide the technical, administrative, and management assistance necessary to ensure that FORSCOM successfully achieves with Department of Army guidance, instructions, and implementations goals and objectives. The following are critical success factors for this sub-task:

a.	The development and documentation of emerging logistics systems requirements such as doctrine, organizational staffing, training, material and facilities.

b.	Develop, document, and execute a control system that leads to successful implementation of team recommended changes.

c.	Continual liaison with all pertinent elements of the change process, (i.e., maneuver, support, and containment elements).

DST’s overall technical approach for this sub-task includes, (1) the development and documentation of emerging logistics systems requirements such as doctrine, organizational staffing, training, material and facilities, and (2) develop, document, and execute a control system that leads to successful implementation of team recommended changes.

The LSS team will work in concert with FORSCOM G4 personnel in developing emerging logistics systems requirements and will provide analysis and continual assessment of where FORSCOM is within the project. The team will identify systemic issues relating to CSS logistics systems transformation and how they will impact the command and the rest of the Army. The team will provide detailed analysis to the FORSCOM G4 on how the emerging requirements will impact the development of ARMY doctrine, organization and material and will provide continual updates. The team will maintain continual liaison with key staff members of HQDA, CASCOM, AMC, DLA, as well as the staff of FORSCOM and at the Department of the Army to ensure that the four main objectives of Funds Control (1) eliminate the 36+ Installation Supply Buffers; (2) obligate on the initial supply transaction; (3) provide a more robust funds control check; and (4) simplify the supply/financial reconciliation process; are met as the program is implemented across FORSCOM commands in order to eliminate the uncertainty on when a financial obligation occurs, the corresponding difficulty imposed on the logistics financial reconciliation, and the requirement to verify funds availability before an obligation is posted to the financial system.

Likewise the LSS team will work closely with HQDA, AMC, and FORSCOM subordinate commands in the implementation of the Exchange Pricing (EP) program. The DST team understands that while the Program Budget Decision (PBD) 422, 11 December 01, directed the Army to implement EP in order to mitigate the financial problems associated with excess credit provided through the supply business area, the current solution set for EP relies on completed fielding of the Logistics Modernization Program (LMP) Core at the National Inventory Control Points (wholesale). And that with the fielding slippage of LMP until second quarter FY07, Exchange Pricing is now proposed for Army-wide fielding in FY09.

Maintenance Policy

Army Transformation will require us to be able to deploy powerful forces quickly without a large logistics footprint. The operating environment of the future also likely will be a noncontiguous area of operations and will have long and often unsecured lines of communication. An echeloned maintenance system that relies on evacuation between echelons will have a larger than necessary logistics footprint, will be inefficient, and will take longer than necessary to repair equipment. Our current four-level system will not work.

So the Army’s vision is for a two-level maintenance system that essentially will combine the unit and DS levels of maintenance (and be called "field maintenance") and combine the GS and depot levels (and be called "sustainment maintenance"). Field maintenance will be characterized by "on-system maintenance," and sustainment maintenance will be "off-system maintenance." Field maintenance will be repair and return to user; sustainment maintenance will be repair and return to supply.

The Army currently uses a four-level maintenance system (above the operator or crew level) for ground materiel. The four levels are:

- Unit/organizational level: all maintenance is repair and return to user.

- Direct support (DS): maintenance is mostly repair and return to user; some is repair and return to supply.

- General support (GS): maintenance is mostly repair and return to supply; some is repair and return to user.

- Depot: maintenance is repair and return to supply.

This four-level maintenance system is characterized by the simplest maintenance tasks being performed at the lowest echelon; when a task is beyond the resources of a given echelon (because of such factors as time, tools, and test equipment), the item requiring maintenance is evacuated to a higher level. This system was created just before World War II and has served us well for over 50 years. However, because capabilities exist only at certain echelons, each echelon (through GS) must be deployed to have the full range of capabilities in an area of operations. This echeloned system of maintenance:

- Contributes to a large logistics footprint.

- Relies on evacuation systems.

- Has a built-in overhead burden at each echelon.

- Requires maintenance support for the units that provide maintenance at each echelon. (For example, each DS and GS maintenance company also has an organic motor pool to do its own organizational- level maintenance.)

DST understands that the Army has actually been evolving to a two-level maintenance system since the Force XXI concepts began emerging in the mid-1990s. Many actions already have been taken, and many more are planned, that will get the Army and FORSCOM to a two-level maintenance system with the necessary reduction in our maintenance footprint in the area of operations. For example, as part of the Force XXI design, organizational-level and DS-level maintainers from the mechanized infantry, armor, and engineer battalions were combined into a single unit, called the forward support company. In other words, the Force XXI division already features a merging of organizational-level maintenance and DS-level maintenance into a single unit.

Following in this same manner, in the design of the interim brigade combat team (IBCT), all IBCT organizational-level and DS-level maintenance personnel were combined into the brigade support battalion's forward maintenance company. Objective Force maintenance will be structured similarly.

The Army’s most complex weapon systems are becoming more and more modular, with simple-to-replace components and line replaceable units (LRUs) that have built-in test and built-in test equipment (BIT/BITE). It complements the move to a two-level maintenance system, which features on-system work at the field level of maintenance and off-system, inside-the-box repair of components and LRUs at the sustainment level of maintenance.

In a prior year force design update, the army set the stage for reorganizing GS maintenance companies (all but four general support units [GSUs] are in the Reserve components) into "component repair companies." These units will be deployable, inside-the-box component repair capability and will work at the direction of the Army Materiel Command's (AMC's) National Maintenance Program manager (in the same way that GSUs work today through the Army National Guard's National Maintenance Training Center at Camp Dodge, Iowa). In fact, AMC's assumption of responsibility for managing all component repairs done at the installation and depot level fits in very nicely with a "sustainment level" of maintenance.

An integrated concept team has been formed with representation from the Army Training and Doctrine Command; Headquarters, Department of the Army; the program managers; and the major Army commands. This team charter is to lay out an implementation strategy and ensure that the Army has accounted for the resource implications that could enable full implementation of a two-level maintenance system.

In summary, the advantages of a two-level maintenance system are:

- A reduced logistics footprint in the battlespace.

- Faster returns of equipment to the fight.

- Decreased equipment evacuation requirements.

- Increased productivity of maintainers, and therefore increased combat power.

- Possible force structure savings.

DST supports the Army’s position that a simpler, two-level maintenance system is the right way to go for the future. It will yield the more efficient, rapid maintenance response that the Army of the 21st century requires.

##### 2.1.1.1.2 Logistics Information/Technology Support (PWS 4.2)

Subtask 1: SARSS Operations

The Logistics System Support team will provide the technical, administrative, and management assistance necessary to ensure that FORSCOM successfully achieves Department of Army guidance, instructions, and implementations goals and objectives. We possess extensive experience in operating Standard Army Management Information Systems (STAMIS) in particular the Standard Army Retail Supply System (SARSS) and the additional components such as the Materiel Release Order Control System (MROCS) and the Automated Manifest System (AMS). Our team understands the value and capabilities SARSS brings to the Warfighter. Our functional area lead knows that SARSS reduces the time required to meet customer needs, and provides commanders and their staff with the capability to more effectively manage supplies, assess supply support status, and rapidly allocate resources to sustain their forces; which offers Army logistics professionals and the Warfighter asset visibility at the SSA, Division, Separate Brigade, Corps, and Theater levels and users functionality to cross level-parts at Division, Separate Brigade, Corps, and Theater levels. We will coordinate and conduct a supply workshop semi-annually for the Supply Support Activity (SSA) and stand pause at the ready to provide assistance upon request. We will provide all SARSS operations with the technical expertise to assist in but not limited to troubleshooting system problems and recommending solutions, reviewing parameters files and making recommendations for parameter changes that will improve system operations. We will conduct assistance visits throughout Forces Command (FORSCOM) to ensure all units are incompliance with AR 710-2, DA PAM 710-2-2, the SARSS End User Manual (EM) ADSM 18-L1Y-AJT-ZZZ-EM, FORSCOM policies and procedures, along with the local Standard Operating Procedures (SOP). Our team of supply professionals have reach-back capabilities to bring many years of supply technical experience to ensure reconciliation with the DA Central Registry and supported units are performed annually and transactions that affect the on hand balance is reported to the Department of the Army Central Registry on time and accurately. As a part of our assistance/compliance visits we will ensure all units are strictly adhering to PL 100-235 Computer Fraud and abuse act of 1986. Our team of ADP security specialists will conduct periodic inspection of all computer equipment.

Subtask 2: Command Support for Training, Sustainment, Enhancement, and Development

Our team will assist the FORSCOM staff with logistics training validation and certification and will make recommendations to improve unit or soldier performance.

When shared data and integrated applications are found to have the possibility of defining new data or program requirements for existing logistics software or data base tables, we will document such requirements or modifications using DA Form 5005, Engineering Change Proposal-Software (ECP-S). ECP-S will be submitted to government technical analysis for review and approval.

DST will provide an exceptionally well experienced team with broad knowledge, depth of experience, and quick response capabilities to meet our clients' training requirements. We are committed to providing you the best quality and most cost effective training products to meet your total training requirement. DST specializes in the design, development, fielding and training of manual or automated logistics systems. Our training experience spans both government and commercial information systems.

Our corporate goal is to provide “expert” logistical training resources that satisfy the quality, timeliness, efficiency and cost-effective needs of our clients. Our training experience encompasses training development, as well as initial and sustainment training. We provide mobile training teams (MTTs), train the trainer instruction, multimedia curriculum design and production, web based training, and interactive and self paced web based or CD based training applications on a wide variety of Army supply, maintenance, transportation and aviation logistics Standard Army Management Information Systems (STAMIS).

DST will develop a SARSS course designed to train personnel to perform Division and Corps level SARSS operator, manager and supervisory level tasks. Training will be tailored for the full spectrum of SARSS 2A and SARSS 2AC/2B application software. Training consists of the following subject areas: transaction in/out processes, issue referrals, setting control degrees, inquiries, status, local purchase, reparable item process, manager review actions, stockage level management, unserviceable assets management, backup/recovery files, performance standards, overdue shipment process, catalog build process, parameters user maintenance update financial data, network router, demand process, document history, communications and interface with other logistics software systems.

DST will continually update and modify the training support packages in accordance with the changing environment and FORSCOM requirements. DST will continually seek guidance and advice from Fort Lee Quartermaster School and the Combined Arms Support Command (CASCOM) to insure that our training programs are in synch with the latest technology. The DST team will also develop a lessons learned forum collecting information and feedback from FORSCOM SARSS activities and FORSCOM staff and will develop a critical task lists.

Critical tasks will be reviewed, training developed and incorporated into the exiting training packages. Many of these critical tasks will be taught using scenario-driven practical exercises to illustrate the information. Some lessons will require the student to apply the information presented in computer-based practical exercises.

The team will also focus efforts on the sustainment of automation processing during pre deployment, deployment and refit phases of the unit’s life cycle. We will provide training on the functionalities of SARSS1 and SARSS2 in the areas of, but not limited to the:

SARSS 1

- In Transit Data Reporting (Tk_)

- Serial Number Tracking

- Multiple Location Report

- Location Add/Change /Delete Notice

- Facsimile Rods (SDR’s)

- Automated Exception Request

PROCESSING

- Daily Net Assets/Excess/Replenishment

- Replenishment At Sarss-1 (Decentralized)

- Rerouting Of Requests To Correct Ssa

- Performance Statistics

- Daily Catalog Update

SARSS 2

- Performs Time-Sensitive Management Functions

- Manages Controlled Items

- Redistributes Excess

- Performs Lateral Searches

- Issue Referral Process

- Excess Management

- Manager Actions - Approval And Correction

- Repairable Management

- Performance Standards Reports

- Sending/Receiving/Processing Occurs Many Times

DST’s functional area lead will provide broad base training as not to focus solely on the functionality of the STAMIS, but to all also enhance the training efforts by providing training and operational experienced in performing Asset Reporting, Unique Item Tracking; Materiel returns programs and excess management procedural. We completely understand the security standards as set forth in AR 190-11 and know the requirements to maintain Department of Defense Small Arms Serialization Program (DODSASP), Radiation Testing and Tracking (RATT), and Controlled Cryptographic Items Serialization Program (CCISP). Our team understands the requirement and has the experience to ensure the DoD Activity Address File (DODAAF) and DoD Activity Address Directory (DODAAD) reflect current and complete DoD Activity Address Codes (DODAAC) for all units/activities under the umbrella of the FORCES command at all times. Our team of supply professions on-site have reach-back capabilities to bring many years of supply technical experience to ensure reconciliation with the DA Central Registry and supported units is performed annually and transactions that affect the on hand balance is reported to the Department of the Army Central Registry on time and accurately.

Subtask 3: Maintenance Data Feeder Reports

DST will perform close coordination with the Logistics Support Agency (LOGSA) and will evaluate and coordinate with LOGSA for the submission of maintenance data feeder reports as they are received from the direct support, general support and aviation maintenance facilities on a monthly basis. We will maintain close coordination with FORSCOM installation points of contact and LOGSA to ensure that an accurate database of units required reporting monthly data is complete and accurate by establishing a line of communication to verify transmission, data received and data processed completely reporting procedures. We will on a monthly basis verify with LOGSA and FORSCOM installations the current units that are reporting are reporting as required, units that are not reporting as required and perform synchronization to ensure all activities are accounted for. Our lead conducts compliance checks on all required processes to ensure completeness, as a rule we will follow-up on all monthly reports that has been as not received at LOGSA. We will closely with the submitting units to ascertain causes of the report not being submitted as required, provide a solution for non-reports, and then coordinate with LOGSA and installation points of contact to effect corrective actions. DST understand the requirement to utilize Dept of the Army Integrated Logistics Analysis Program (DA ILAP), Logistics Integrated Database (LIDB), now know as the Logistics Information Warehouse (LIW) , Army Electronic Product Support (AEPS), and EDA logistics databases to produce maintenance and supply information as required when assisting HQS FORSCOM with logistical data; assist action officers in the use of the various logistical programs, gather data, and prepare reports and charts on an as-needed basis. We will provide logistical data to HQS FORSCOM action officers on an as-needed basis to support un-programmed requirements.

Subtask 4: Data Collection

Statutory Law requires that the Department of Defense (DOD) must provide at least 50% of the maintenance work load to Depots. This requirement has been further passed to the Department of the Army (DA) for action. To ensure that these statutory requirements are met DA requires a quarterly feed to the annual DA 50-50 Depot Level Maintenance Report be forwarded. Our analysis will ensure that reporting units provide this information as required. They will ensure that required data is provided and that it is accurate and in the correct format.

##### 2.1.1.1.3 Logistics Army Transformation Logistics Support (PWS 4.3)

Subtask 1: Army Maintenance Concept Transition Issues

We will provide Subject Matter Experts (SMEs) in the area of Maintenance management that can analyze the effects of the Two-level Maintenance concept on current programs and procedures. Our personnel will be able identify factors that can impede cycle time: redundant steps; process that no longer adds value; ineffective or poorly used technology; and procedures.

DST understands that Army Transformation will require us to be able to deploy powerful forces quickly without a large Maintenance footprint. The operating environment of the future also likely will be a noncontiguous area of operations and will have long and often unsecured lines of communication. An echeloned maintenance system that relies on evacuation between echelons will have a larger than necessary logistics footprint, will be inefficient, and will take longer than necessary to repair equipment. These Army’s maintenance concept transition issues with respect to their impact on current maintenance operations within FORSCOM operations will be under go a complete and thorough analysis process. The process will include analyzing the Army’s maintenance policy, the Two-Level Maintenance Concept business rules, and FORSCOM readiness requirements. Upon completion of a thorough analysis of the impact on current maintenance operations within FORSCOM, we will provide sound, well-reasoned recommendations for solutions that are consistent with the Army’s maintenance policy, the Two-Level Maintenance Concept business rules, and FORSCOM readiness requirements. After, our team and the FORSCOM staff have deemed the appropriate maintenance program procedure to implement, and then DST staff will develop an implementation plan to provide guidance for all of FORSCOM units and installation activity and provide follow on assistance to ensure the guidance is adhered too and provide the training necessary for sustainment.

##### 2.1.1.1.4 Logistics Program Support (PWS 4.4)

Subtask 1: Evaluation of Funds Control Tested Scenarios

DST’s LSS Team will perform evaluations in each of the below areas to ensure the integrity of Funds Control System Integration Test (SIT) scenarios across FORSCOM installations and commands. For each SIT, the LSS team will capture lessons learned and recommendations and develop trends and trend analyst to assist other FORSCOM units and installations as they subsequently prepare for and implement Funds Control.

- SIT Concept - validating that each remains a functional integration test that complies with the following criteria:

  - Mutually developed software test cases covering key business process changes

  - Using real data with minor adjustments to ensure test circumstances are represented in the data

  - Processed in controlled environment on same hardware and communications that support production operations today

  - Supported by an interdisciplinary team of developers and field users

  - Provides end-to-end traces for each process in the supply, financial and communications systems for both the installation and the national level processes

2. Active SIT Participants to include:

- System Developers.

  - PM ALIS: SARSS

  - AT&T: Middleware, Conversion, Funds Control Module

  - CSC: LMP/CCSS

  - DFAS: ODS, STANFINS, DJAS

  - LOGSA: ACLDB, AMDF, FEDLOG

- Organizations

  - AMC, G3, Enterprise Integration

  - ASA(FM&C)

  - AMC: TACOM, CECOM, SBCCOM, NAMI CBU, LOGSA, LAISO

  - DFAS: DFAS-IN, DFAS-OPLOC

  - FORSCOM, TRADOC, USAEUR, USARPAC, USARC, ARNG, Eighth Army

  - Installations/IMA

  - AAA

3. The integrity and conditioning of SIT Data Files.

- Live Data Files captured for FC Conversion and SIT baselines - SARSS, Middleware, ISB, ODS, STANFINS and AFCOS

- Data Conditioning of Files – 100% Complete and the sequence of test cases has been determined

4. SIT Test Plan and Test Case Categories

- Conversion

- Issue Requests/Requisitions

- Credit/Turn-ins

- Referrals

- Financial Management

- Data Synchronization

- FC Problem Reports 		Source: US Army; FC System Integration Test Briefing; Dated: 12-01-2005

5. Accurate and timely execution of the SIT Problem Report Process.

- Determination and reporting of the appropriate levels.

  - Critical: The supply transaction is significantly slowed despite funds availability; or the obligation, accrual and disbursement transactions do not process correctly in STANFINS/DJAS; the software cannot field unless corrected.

  - High: Other key Funds Control functionality in Funds Control Module, i.e., check for funds availability (FAS, FADR), posting of financial impacting transactions (A0_, A5_, D6_), posting Catalog changes, posting credit receipt (FD1, FD2), user profiles, error correction and APC/EOR Tables is missing.

  - Moderate: Other Funds Control functionality in Funds Control Module, i.e., posting logistics and finance history (AF_, AS_, FTE), credit tracking (expected credit), view of STANFINS/DJAS, and data synchronization is missing but there is a manual workaround.

  - Low: Various information reports or queries not yet established or not working properly.

- Testing Organization provides initial assessment of the criticality

Our SME’s will be knowledgeable and stay abreast of Funds Control (FC) stress test as they occur. We will evaluate the effect of the Problem Reports (PR) on FORSCOM funding and SARSS units. Our team will participate in FC stress test and keep the FORSCOM staff informed on the progress of implementation. Our personnel will document problems and successes and provide a written after actions and lessons learned report to the FORSCOM staff when FC has been fully implemented.

Subtask 2: Two-Level Maintenance Concept

Our DST team understands the Army's two-level maintenance system that essentially combines the unit and DS levels of maintenance (and be called "field maintenance") and combine the GS and depot levels (and be called "sustainment maintenance"). Field maintenance will be characterized by "on-system maintenance," and sustainment maintenance will be "off-system maintenance." Field maintenance will be repair and return to user; sustainment maintenance will be repair and return to supply.

The advantages of the emerging concept of a two-level maintenance system to FORSCOM and what we will seek to execute and support are:

- A reduced logistics footprint in the battlespace.

- Faster returns of equipment to the fight.

- Decreased equipment evacuation requirements.

- Increased productivity of maintainers, and therefore increased combat power.

- Possible force structure savings.

DST will assist FORSCOM in simplifying the maintenance structure by supporting the reduction of maintenance system from four levels to two. We understand the transformation of the Army's equipment and its history of four types of maintenance: organizational, direct support (division and below), general support (corps level) and depot maintenance. This enables us to develop and make sound recommendations to FORSCOM operating policies and procedures minimizing the impact on readiness as the force structure transitions. After our team and the FORSCOM staff have deemed the appropriate maintenance program procedure to implement, and then DST staff will develop an implementation plan to provide guidance for all of FORSCOM units and installation activity and provide follow on assistance to ensure the guidance is adhered too and provide the training necessary for sustainment.

Subtask 3: Demobilization Maintenance and Supply Process

The Team has extensive mobilization and demobilization experience at Power Generation Platforms and implements processes, procedures, and approaches based on successful performance at those Platforms. We will leverage that experience to help implement policies and procedures at the FORSCOM level for continuous process improvement. Many of our processes and procedures are defined by the various Standard Army Management Information System’s (STAMIS) used in each respective functional staff areas for our customer. Our expert use of STAMIS enables us to meet or exceed repair cycle times. We do this by ensuring repair parts are requisitioned timely to maintain the command's goal of returning and sustaining equipment Fully Mission Capable. Standing operating procedures (SOP) and process maps are developed provide the “how to” for each branch, section, and employee based on analysis and evaluation of issues that impact maintenance. Our Team has the full capability to draw upon other company operations to bring the most successful procedures to FORSCOM. In addition, the Team’s senior management has extensive experience in complex, multitasking operations based on their military and Department of the Army civilian backgrounds.

Our Team has an immediate impact on the FORSCOM mobilization and demobilization functions through solid management. Our management team ensures that the processes and procedures are fully explained to each employee, and that each employee properly applies the processes and procedures to the job function.

Subtask 4: FORSCOM Supply, Maintenance and Transformation Division

The DST Team will provide logistics analysts with the technical depth and breadth to provide analysis of current FORSCOM Supply, Maintenance and Transformation Division supply, maintenance, and systems operating policies and procedures and recommended changes at the MACOM, installation, and unit level to improve performance and command readiness. The team will perform these analyses and recommend process improvements and problem resolution in support of future transformational logistics concepts and the current Stock Readiness, Configured Loads, and Vendor Initiated Parts Re-supply initiatives listed below.

Stock Readiness

A Department of Defense program involving the tasks needed to assure that the proper condition of materiel in storage is known and reported, that the condition is properly recorded, and that the materiel is properly provided with adequate packaging protection to prevent any degradation to lower condition codes. Stock Readiness concerns itself with the in-storage inspection, minor repair, testing, exercising of materiel, and packaging aspects associated with these efforts. Stock Readiness includes the elements of COSIS plus the functions related to the receipt, identification, classification, and packaging of materiel during the receipt process. Stock Readiness excludes those actions that fall under the area of general warehouse care and depot maintenance, including the use of proper storage aids, identification of materiel/storage locations, and re-warehousing actions.

DST’s LSS team will work closely with HQDA, AMC, DLA, and the Defense Stock Readiness Group (DSRG) to develop and recommend changes to policy and guidance on Stock Readiness (SR), including the Care of Supplies in Storage (COSIS) throughout FORSCOM installations and commands. The LSS team will focus on the following special areas of interest to ensure program objectives are met.

    - The inspection and reporting of condition and serviceability of materiel.

    - The scheduling, controlling, and reporting of packaging and other cost reimbursable actions in support of depot receiving operations.

    - Uniform COSIS procedures.

    - Uniform procedures for minor repairs, testing, exercising of materiel, and associated packaging aspects of these efforts.

The DST LSS team will provide and/or exchange information and develop, coordinate, and recommend SR policy, work together with appropriate staff agencies and commands to detect and recommend solutions to SR policy problems, and promote the standardization of SR procedures within FORSCOM.

The LSS team will participate in working groups as required to improve operational SR techniques and processes, study and resolve specific SR issues common to FORSCOM, AMC, HQDA, DLA, and other Military Services to avoid duplication of effort and promote standardization.

Configured Loads

A Configured Load (CL) is defined as a load of supplies built to anticipated or actual needs and intended for maximum throughput with minimal reconfiguration. Whereas a mission configured load (MCL) is a load of supplies built for a specified mission and used for a specified purpose and a unit configured load (UCL) is a load of supplies built to fill specific unit requirements. In all case, configured loads are:

        - A collection of modules

        - Assembled to meet customer specific requirements

        - Assembled and marked to lowest level UIC to provide rapid movement, minimal handling, and minimal reconfiguration through the entire distribution chain.

        - Support deployment.

        - Support training and exercises.

        - Support increased operations.

        - Whenever and wherever needed as determined by Army customers.

        - CL do not have assigned NSNs.

        - Requirements and requisitions for CLs must be coordinated through the CL supply manager at TACOM.

DST’s LSS team will work closely with HQDA, AMC (the Army's primary focal point and manager of configured loads), TACOM (AMC's responsible official for carrying out the tasks assigned to AMC), and staff agencies throughout FORSCOM installations and commands in the implementation of the CL program and to develop and recommend changes to policy and guidance on CL. With the goal to minimize handling at distribution nodes & reduce soldier handling; optimize conveyance and airlift capabilities; and enhance responsiveness, maximize throughput, reduce forward footprint and facilitate the distribution process the LSS team will assist the FORSCOM G4 in its role and mission of:

  - Planning and executing the concept.

  - CL materiel and supply management functions.

  - Coordinate, integrate, synchronize, operationalize, and institutionalize the CL concept at all levels - strategic to tactical.

  - Fully integrated into Strategic Distribution and development of the Objective Distribution Architecture.

  - Implemented at every level, from strategic to tactical, to meet objectives of the Army Transformation Campaign Plan (ATCP), Army Power Projection Platform (AP3) Master & Action Plans, and to support full spectrum operations.

It is noted that configured loads could eventually be delivered to units using the Integrated Logistics Aerial Re-Supply (ILAR) system. This capability would reduce the number of trucks and troops traveling on the roads in all theaters of operations. The combination of configured loads and ILAR will expedite the delivery of supplies to soldiers and significantly reduce soldiers’ exposure to the enemy.

Vendor Initiated Parts Re-supply (VIPR)

The Army Materiel Command (AMC) and the Defense Logistics Agency (DLA) have formed a partnership that seeks to improve their re-supply operations by following the vendor system used by Wal-Mart. Under a collaborative approach known as "co-managed inventory," Wal-Mart shares inventory and sales information with its vendors and allows some of them to recommend re-supply strategies to the retail chain. A Wal-Mart proprietary system called "Retail Link" permits vendors to access information on Wal-Mart sales and inventory of the items they supply.

DST’s LSS team will assist FORSCOM G4 in the implementation, monitoring, and progress reporting of the DLA and AMC sponsored VIPR program which is based on the Wal-Mart system. Focused on the goal of increasing supply readiness, improving in-transit visibility, cutting costs, and improving parts re-supply to field locations by sharing consumption information at several inventory points, the LSS team will:

        - Coordinate with FORSCOM installations and commands as well as vendors to make recommendations on re-supply quantities needed to maintain inventory levels.

        - Coordinate with Vendors who are responsible for shipping approved re-supply quantities to the appropriate inventory locations.

        - Meet regularly with AMC and DLA representatives, as well as vendors and FORSCOM subordinate commands, to discuss problems and find ways to improve the VIPR process.

Subtask 5: FORSCOM Packaging Operations

DST’s LSS team will work closely with HQDA, AMC, DLA, Inventory Control Points (ICP), and Defense Supply Center (DSC) materiel managers in troubleshooting packaging problems and recommending solutions, reviewing packaging procedures and making recommendations for changes that will improve packaging operations. To ensure compliance with command policies and standard operating procedures, the team will review packaging processes in FORSCOM units and will coordinate with commanders and their staff to ensure that materiel is stored consistent with the item type storage code (ITSC) in Federal Logistics (FEDLOG) or Federal Logistics Information System (FLIS), Total Item Record (TIR), unless deviation is approved in writing by the ICP/DSC and review operating procedures and make recommendations for improvements as well as develop new or revised operating procedures to improve overall operations. Critical objectives of the reviews are to ensure:

- Materiel is not stored or shipped in unserviceable containers. Containers are refurbished whenever deterioration is detected. Refurbishment of containers includes, but is not limited to, those actions such as replacement of seals, hardware, humidity indicators, desiccant, skids, minor corrosion removal, and spot painting to include stenciling. Reusable containers requiring repair beyond minor refurbishment are replaced. Replacement containers are requisitioned, as necessary.

- Coordination with each installation operated active container reclamation program coordinator. This will allow the maximum availability and reuse of Special Packaging Instruction (SPI) containers and other reusable containers and packaging materials used to package reparable and recoverable items.

- Repairs to Packaging. All packaging deterioration detected is identified and promptly repaired prior to storage or shipment.

- All costs for packaging related to maintenance programs, to include packaging of unserviceable returns and refurbishment, and/or replacement of containers, is included in the costs of the maintenance program.

Subtask 6: Supply SMT Division Website

The DST Team offers an impressive wealth of interactive and secure Website and database design, development, and maintenance knowledge and experience. We use MS FrontPage to build open web-based systems and networks. DST Websites and databases are conceived and engineered to be interoperable, reliable, effective, and efficient as well as to be supportable, maintainable, and affordable.

Because Website design and management overlaps many aspects of the system / software development life cycle (SDLC), the DST Team employs a SEI/CMM Level 2 and IEEE 12207 compliant SDLC process, to include web design and implementation practices, procedures, techniques and guidelines. We will also use a unique Website content development style guide. These methods have fostered a 100% success rate on all Web projects.

In the design and development of Websites, we will employ sound configuration and change management practices and ISO 9001:2000 quality assurance guidelines. The life cycle steps for Website design and management mirror those used for software development, to include: requirements analysis, design, development, integrations and test, and implementation, each step of which includes multiple sub-steps, for system and software life cycle support.

DST will develop database prototypes and review supporting enterprise applications to support the evolution of the customer’s enterprise database architectures.

DST presently designs and maintains the Army’s Fort Detrick Business Development Office (FDBDO) web portal, which includes project-related information and links to other relevant Army sites, to include the following kinds of information:

- Inventory of web-based sources for procurement forecast information;

- Links to relevant sources;

- List and describe all Fort Detrick-unique technological capabilities and facilities for scientific research;

- Provide a schedule and contact information about FDBDO training workshops; attendees will be able to register for the training by e-mail or over the website;

- Electronic documents such as PDF’s, MS Word docs, and PowerPoint presentations will be available for download.

For FIRST, our approach to designing, developing, and maintaining Websites, related databases, and portals includes the following elements and considerations:

- Use the Federal Enterprise Architecture (FEA) reference model.

- Define Army business processes through FEA model.

- Determine possible re-use or re-deployment of systems to reduce redundancies.

- Determine if horizontal or vertical integrations are warranted.

- Determine a clear Line of sight: Technology ► Process & Activities ► Customer Results ► Business Results ► Strategic Outcomes.

To deploy FIRST Websites, databases, and portals, we perform the following actions:

- Survey the content sources;

- Define the data that must be posted;

- Evaluate build options;

- Select enterprise class architecture (i.e. multi-tier, database driven web technology);

- Select enterprise class technologies (i.e. MS SQL Server for the database, ASP.NET for the middle tier and user interface);

- Submit findings to FIRST customer for review and approval;

- Create the system (web pages, content, applications, databases);

- Deploy the Website(s);

- Train FIRST customer end-users to use the system.

To maintain / operate the Website and related databases, the DST Team would:

- Host the system (if required);

- Provide content management services;

- Implement the highest level of cyber security and keep up with the latest best practices in cyber security;

- Back up differentially daily and fully weekly;

- Implement a disaster recovery protocol,

- Maintain the Website(s), applications, and databases to guarantee that downtime is kept to a minimum and that the system is as free of problems as cost-effectively possible;

- Follow industry best practices in software engineering for small applications based on Unified Modeling Language and the Rational Unified Process (Business Analysis, Requirements Gathering, Design, Implementation, Testing, Deployment) using an iterative approach.

We propose to use the customer’s existing Web content management system (FrontPage) and leverage it via DST’s Web content publishing framework (table below). This approach allows content to be easily submitted, approved, and deployed. The proposed content integration solution is the same solution already effectively implemented with many government and commercial Web sites. It uses the features of Microsoft FrontPage in conjunction with Microsoft SharePoint Server to provide Content Management and Content Deployment features that enable an efficient and effective six-step data sharing and content publishing process, as highlighted in Exhibit 2.1 below.

| Submit | Content author submits (any form of written communication), edits, or deletes via a drag-and-drop Web interface. Site Server supports all file types and multiple files. Documents are tagged on submission and security can be applied through the use of Windows NT permissions. The key benefit is one-step publishing that is both easy to use and easy to learn. |
| --- | --- |
| Tag | Content author applies attributes, defined by the site editor, to the document via a Web-based form. Tags can be easily defined, such as default fields for author, owner, and status. The site administrator can define additional attributes and content types. The key benefit is an easy way to define and apply attributes. |
| Approve | Site editor amends attributes, as appropriate, and approves content. The site administrator can define approval settings for content types, filter, and delete documents. The editor can then view, edit, and apply document properties. The key benefit is an easy way for site editors to define, control and streamline the approval process. |
| Deploy | Site administrator props content for review on a staging server and then deploys to destination Web servers securely, reliably, and quickly. Content deployment, using FrontPage, is high-performance and reliable and can be scheduled and rolled back. Content of various types can be deployed to single or multiple servers. The key benefit is efficient content deployment. |

Exhibit 2.1: A best practice Web content management system.

#### 2.1.1.2 Assumptions

Key assumptions relative to assisting FORSCOM on this task order are:

- The current analysts' work force at FORSCOM G4 SMT will remain in-place which will provide continuity of effort.

- The current government furnished equipment which will provide continuity to the daily mission will remain with current workforce.

- The basic tenets of Distribution Based Logistics will be implemented.

- Contractors will continue to be required for sustainment in the battle space.

- Key sustainment enablers will be in place to enhance responsiveness, reduce logistics demand, and improve effectiveness.

- In 2015, the Army will consist of 5 UE’s, 15 UA’s, 6 SBCTs, a 21/3 digital division corps, special purpose forces, transforming forces (2 UE, 6 UA), 7 legacy brigades, 3 legacy divisions, 35 Reserve Component (RC) legacy brigades, and 8 RC legacy divisions.

- Army military end strength remains stable to 2015.

- Combatant Commanders continue to rely on Army CS/CSS capabilities for support to joint forces.

- The Army will continue to use contingency contracting, local purchase, and Host Nation Support to meet specialized requirements such as Army Special Operations Forces (SOF) in support of Joint, Interagency, Multi-national (JIM) and National directed missions.

- The Army will be organized, manned, equipped, and trained to be more strategically responsive, deployable, agile, versatile, lethal, and survivable for prompt and sustained land combat.

- Resources will be adequate but constrained.

- Critical technologies will mature to meet objective capabilities.

- Army forces will always operate as a part of Joint, Interagency, and Multi-national formations.

- Current laws that are out of step with current/future strategic environment are changed to enable the deployment and employment of the AC/RC integrated force given the new deployment goals.

#### 2.1.1.3 Inherent Ramifications

Inherent ramifications and alternatives to mitigate these ramifications go hand-in-hand and are discussed more fully in the paragraph that follows as well as in the final section on Risk/Risk Mitigation.

#### 2.1.1.4 Alternatives Considered

DST recognizes the inherent risks involved with any project and for this particular sample task we believe the risks involved include technology infrastructure, cost, schedule, personnel, technical performance, and ultimately customer satisfaction. DST is very proactive when it comes to risk mitigation and has examined all available alternatives prior to embarking on a course of action. With regard to the risks and possible alternatives involved with this sample task, the DST team has experience in supply chain and maintenance management with multiple agencies, including the U.S. Army and FORSCOM. All alternatives to administering this sample task have been taken into consideration.

#### 2.1.1.5 Requirement Changes

DST employs a proactive approach to requirement changes. First, the assigned PM and task leaders continually observe and ask questions as appropriate to changing customer policy, directives, objectives, goals, and wartime situations. The PM requests review meetings when changes seem imminent to keep ahead of upcoming changes.

As changes to requirements arise, the PrM handles the contract-related issues with the Army’s FIRST contract officer and the PM handles task-order-related issues to include personnel, technology, schedules, milestones, deliverables, and so on. For complex changes, the PM and/or task leaders will use DST’s collaborative web portal to reachback to DST’s team of logistics SMEs as needed for high level support and guidance. The PM will review all changes in the weekly task order review meeting. The PM maintains a change database and checklist to monitor progress and assure that all requirements changes are in fact met.

#### 2.1.1.6 Government Furnished Equipment (GFE)

For TOR Number W911SE-06-Q-0003, DST will require suitable office space which can be secured, office furniture for an appropriate number of personnel, complete automation support to include administrative support for obtaining necessary passwords, and automation connectivity (to include LAN Internet capability). DST will maintain accountability for all GFE using a DOD recognized Property Control System and will maintain this property in accordance with applicable Army regulations and standards.

Equipment not available from the government will be purchased by DST utilizing CAP/CAS funds and when reimbursement from the government has been made that equipment will be considered GFE and will be accounted for per above.

These basic GFE items are necessary to perform on this task order. Without the aforementioned GFE, it will be impossible to support certain requirements, for example STAMIS support.

#### 2.1.1.7 Availability of Off-site Resources

For off-site FIRST task orders, DST’s team-wide resources include myriad office and business facilities, automated tools, logistics tools, and equipment to accomplish a wide range of FIRST task order requirements.

| DST CORPORATE RESOURCES | OTHER TEAM RESOURCES |
| --- | --- |
| - Office space (10,000 Sq. Ft.) - Library - Four multi-purpose briefing rooms - Three modern, state-of-the-art multi-media conferencing and training rooms - Expansion space (25,000 Sq. Ft.) - Program Management Office (5,000 Sq. Ft.) | - Nationwide/Worldwide (various locations) – World Class Briefing/Meeting Facilities – World Class Regional Data Centers – More than 400,000 logistics personnel |

Exhibit 2.2: Availability of Off-Site Resources

#### 2.1.1.8 Relationship to Contract Management

DST’s technical approach to TOR Number W911SE-06-Q-0003 is aligned with our overall FIRST contract and task order management plan in the following ways:

- For TOR Number W911SE-06-Q-0003, we control quality in accordance with ISO 9004-2:1991, Quality Management and Quality System Elements – Part 2: Guidelines for Services, and ANSI/ASQC Q9004-1-1994, Quality Management and Quality System Elements – Guidelines; and also, as appropriate, to original equipment manufacturer (OEM) standards.

- The Project Manager (PM) who helped create this proposal response is the same PM who will be responsible for standing up the task order upon award.

- The allocation of work supports achievement of the PWS goals through the selection of “best fit” subcontractors and our selection process helps ensure compliance with the Limitations on Subcontracting clause (FAR 54.219-14), as applicable.

#### 2.1.1.9 Insights

DST makes an effort to learn from each task accomplished by maintaining open discussions with program and project managers as well personnel in the trenches. Open dialogue is the key to learning about what works and what does not. Lessons learned from the execution of this sample task will be applied company-wide on all programs and will be studied in the context of future FIRST tasks to ensure that FORSCOM gets the full benefit of the knowledge gained from both our successes and mistakes along the way.

#### 2.1.1.10 Other Explanations / Supporting Data

Additional explanations and/or supporting data are not necessary for the Government to fully understand DST’s methodology and approach.

### 2.1.2 MANAGEMENT APPROACH (RFP: L.7.b.1.i.2)

DST’s task order management approach is fully described in the OVERALL APPROACH TO MANAGING THE CONTRACT, proposal Volume II, Tab 1, Section 1.1. The referenced section provides DST’s overall approach to FIRST contract and task order management. The referenced section includes, among other topics, DST’s detailed life cycle approach, methodology, practices, and techniques for effective FIRST IDIQ task order management – from task order start-up, to execution, to administration, to close-out.

Herewith, in this proposal section, we now supplement the aforementioned overall task order management approach with DST’s specific management approach to TOR Number W911SE-06-Q-0003.

#### 2.1.2.1 Management Approach

The cornerstones of DST's best practice approach to manage awarded task orders are: 1) the Project Management Institute (PMI), Project Management Body of Knowledge (PMBOK), 2) performance based contracting (PBC) metrics, 3) ISO 9001-2000 quality compliance, and 4) task-order-specific teambuilding and follow-on teamwork.

Upon TO award, the PrM works closely with the assigned PM (the same PM who developed the proposal response to the TOR) to finalize a TO management plan, to include the startup and transition approach, technical milestones, organizational resources and management controls to be employed to meet the cost, performance and schedule requirements throughout TO execution.

During the phase-in period, the PrM and PM proactively meet with the customer COR and DST staff on a daily basis. The schedule for these meetings and PrM involvement with the project is ratcheted up or down as needed over the early stages of a task order. The PrM phases himself out of day-to-day TO involvement, and thereafter, the assigned PM and TL’s are responsible and accountable for day-to-day task order performance.

The PM is the single face to the customer, providing day-to-day management control of the overall project. For TOR Number W911SE-06-Q-0003, the PM will select a task leader(s) (TL) from among the senior staff assigned to the effort.

The PM and TLs strive for optimal TO performance. They analyze, assess, recommend and implement streamlined, flexible and innovative task/sub-task activities. They continually seek to enhance the efficiency/effectiveness of task order operations and SOPs. We recommend changes as appropriate to improve task order processes and workflow. They work to continuously improve performance through the use of ISO 9001:2000 compliant quality standards. This approach is laden with performance-based quality check-points that are specifically targeted to meet performance objectives and deliver unparalleled customer service.

At the subtask level, we adhere to SOPs, Army material handling doctrine, and COR directives. The PM and TL’s handle issues and small problems immediately, before they become bigger and more costly to solve. The goal for each task/subtask is optimal performance that meets and/or exceeds all SOW and/or PWS requirements.

#### 2.1.2.2 Organizational Structure and Communication

##### 2.1.2.2.1 Organizational Structure

DST’s proposed organizational structure integrates and consolidates TOR Number W911SE-06-Q-0003 requirements in an OPTIMAL fashion. The structure is straight-forward, functionally efficient, and mission effective. The Exhibit 2.3 depicts the structure and highlights the subcontractors, key functions, role assignments and features of the DST team.

Exhibit 2.3: Organizational Structure (TOR Number W911SE-06-Q-0003)

ROLE OF EACH TEAM MEMBER

In the table below (Exhibit 2.4), we highlight the role of each team member/subcontractor, as applicable.

| TEAM MEMBER | TASK ORDER ROLE |
| --- | --- |
| DST | Overall task management. Provide logistics program management/operations, supply & maintenance program, and training support. |
| LESCO | Provide Logistics Automation (STAMIS) Support. |
| Eagle Group | Provide Maintenance Program Support. |

Exhibit 2.4: Role of Each Team Member

MANAGING & CONTROLLING TEAM MEMBERS

For the FIRST IDIQ contract, DST’s subcontractor teaming agreements (TA) establish a responsive and equitable team member share in program risk and reward, thereby fostering joint ownership in, and commitment to, FIRST program and task order success. The TA includes verbiage describing and committing each subcontractor to participation in TOR responses, and after task order award, to top performance. DST's subcontractor management plan includes integrated teams, teamwork, and assigning the right people to the right task. For TOR Number W911SE-06-Q-0003, the DST employs PMI-compliant subcontractor management processes, as follows:

- PMO integrates DST’s subcontractor resource pools to present the best possible resources.

- As the prime, DST bears ultimate responsibility for TOR Number W911SE-06-Q-0003 performance. All contractual and task order requirements are passed down to the subs.

- PM documents subcontractor responsibilities in a Project Management Plan and establishes Work Breakdown Structures (WBS) as the basis for managing each subcontract.

- Subcontractors are involved in project planning, to elicit buy-in.

- PM holds all staff (DST and subcontractors) to the same performance standards and guidance.

- DST PM manages all team members regardless of company affiliation.

- DST PM monitors compliance with contract, agreements, and payment terms.

- PM conducts contract and task order orientation training.

- PM establishes and monitors milestone schedules and budgets.

- PM tracks subcontractor work activities and personnel through MS Project 2003.

- PM facilitates peer reviews, walkthroughs, and checklists.

- PM establishes change control committee, conduct regular reviews.

- PM prioritizes work and problems – fatal, critical, or minor.

- PM manages by walking around all task order locations and facilities.

- PM establishes subcontractor performance metrics for each major effort.

- PM and task leaders conduct regular (daily, weekly, monthly) evaluation/review of subcontractor performance against performance metrics.

- PM conducts task order status review meetings: Weekly, Monthly, Quarterly, Annually to review subcontractor performance against task order PWS.

REPORT & REVIEW

As described in proposal Section 1.4.4, Manage Individual FIRST Task Orders (After Award), the PM and task leaders conduct weekly (more as needed) task order status meetings. The PM and task leaders monitor and measure performance, staffing, and cost control. The purposes of the weekly review meeting are to assure top performance, that all task order requirements are in fact met, and review task order issues. For example, issues such as staffing, schedules, personnel, cost, and so on are discussed and an action item agenda is prepared. All task order status information (schedule, performance, cost, burn rates) in MS Project and PROCAS is consolidated for presentation to the government in status reports and review meetings.

INTERNAL and EXTERNAL COMMUNICATIONS

As described in proposal Section 1.4.6, Effective Communication with Army FIRST Management, the PM and task leaders will maintain effective internal and external communication as follows: Internal communications: task order issues (requirements, status, successes, problems) will be communicated via weekly program reviews (competing for new work) and weekly task order status meetings (work-in-progress). These issues will be communicated upward from low level staff to the task leaders to the project managers to the subcontracting and resource manager to the PrM. External communications: issues will be communicated between and amongst DST (PM, task leaders, subcontracting and resource manager, PrM) and the Army (Program Officer, Contracts Officer), and FIRST customers via weekly (and ad-hoc) contract and task order review meetings. Other communication links (Web Portal, teleconference, email, and one-on-one telephone calls) will be conducted as needed.

LINES OF AUTHORITY

The lines of authority, as illustrated in Exhibit 2.3, depict an effective seniority-knowledge-based chain of command. DST and Army management guidance, instructions, and orders will flow downward in a timely manner from Army FIRST customer management, to DST PrM, PM, task leaders, and staff.

Evolving technology, programmatic, and cost/price information will flow upwards and downward from and to the PrM, PM, task leaders, and assigned staff (prime and subs) in several ways: weekly task order status meetings, daily dustups and standups, and a management open door policy. Important issues will be researched, collaborated upon, and reported to the Army in status meetings, presentations, and special technology demonstrations via the internal and external management and communication chains, as appropriate.

##### 2.1.2.2.2 Team Structure

DST’s team structure is illustrated in Exhibit 2.3, Organizational Structure (TOR Number W911SE-06-Q-0003), and the work areas allocated to each team member are illustrated in Exhibit 2.4, Role of Each Team Member. Our teammate selection process, as described in proposal Tab 1, Section 1.4.3, Manage Individual FIRST Task Order Requests, includes maintaining an appropriate balance of small business participation and compliance with FAR 54.219-14. To comply with these FAR requirements, DST aims for 60% average small business participation on all task orders, when taken collectively. To maintain this level of compliance, large business subcontractor participation in TOR Number W911SE-06-Q-0003 is subject to a slight shift up or down over the life of the task order.

##### 2.1.2.2.3 Management Controls

The PM employs the DST Task Order Management System (D-TOMS), the processes for which are described in the proposal overview, Tab 1, Section 1.4.4, Manage Individual FIRST Task Orders (After Award), and illustrated in Exhibit 1.9. To summarize, D-TOMS includes techniques, processes, and automated tools for managing TOR Number W911SE-06-Q-0003 costs, schedules, performance, quality, and deliverables, as follows:

- MS Project 2003: to develop work breakdown structures (WBS), staffing matrices, and work schedules. Note: For a detailed list of MS Project 2003 functions employed by DST please refer to Exhibit 1.10.

- Project Oriented Cost Accounting Solution (PROCAS) to develop cost control plans, develop budgets, establish project/job costing, project estimating, time and billing, and more.

For staffing management control, the PM employs the DST Cleared Personnel Acquisition and Retention System (DC-PARS).

Other DST management controls include checklists for critical path activities, quality control, risk management, deliverable control, and more.

PLAN AND CONTROL RESOURCES

To plan and control TOR Number W911SE-06-Q-0003 resources, the PM leads a collaborative weekly task order review with the task leaders and other key personnel. Together, they monitor and measure performance, staffing, and cost control. The process is highlighted in Exhibit 1.10. The purposes of the weekly review meeting are to assure top performance, that all task order requirements are in fact met, and review task order issues. For example, issues such as staffing, schedules, performance, and so on.

COST CONTROL

At award, we account for costs by establishing a budget baseline and threshold triggers for critical path events within PROCAS and MS Project. This provides advance warning for potential cost and/or schedule overruns. Thereafter, the PM and task leaders use these tools to perform weekly/monthly TO work/cost schedules, performance reviews, quality indicators, and cost budgets to monitor TO work-in-progress and individual efforts. The PM leads a weekly task order review meeting to review cost baselines, burn rates, earned value, and projected budgets.

The assigned PM and task leaders develop and deliver a monthly TO status report presenting costs, quality control, configuration management, and security management applied to the TO, as appropriate to the specific nature of a TO PWS.

MULTIPLE COMPLEX TASKS

DST’s approach and processes to handle multiple, complex task orders are fully described in proposal Section 1.4.5, Handle Multiple, Simultaneous Task Orders. As described therein, DST employs dedicated and backup capture-proposal and administrative support teams to respond to multiple, simultaneous Army FIRST task orders (requests and awards).

To handle multiple, complex tasks under a task order, the assigned PM will, first, assign the appropriate personnel to the job at hand. This prevents startup delays. The PM will arrange for cross-training so that all personnel associated with a particular task area are able to fill in and backup one another as needed. For complex tasks, the PM and/or task leaders will use DST’s collaborative web portal to reachback to DST’s team of logistics SMEs as needed for high level support and guidance. The PM will review all tasking in a weekly task order review meeting and provide guidance for complex tasks as appropriate. The PM and task leaders manage complex tasks by walking around. These are daily walkthroughs of the entire task facilities so that corrective guidance can be provided, as needed. This assures that DST and subcontractor personnel are working correctly to meet complex requirements.

OCONUS PERFORMANCE

Over the past three years, DST has gained significant experience providing OCONUS logistics and special operations support to the Defense Intelligence Agency (DIA) in Iraq. When required by Sample Task Order 1 to provide OCONUS support in potentially hazardous warfighter locations, we will employ DST’s specific SOPs for personnel orientation, training, security clearance processing, and deployment.

##### 2.1.2.2.4 Processes & Procedures

MANAGE WORKFLOW & PERFORMANCE

DST’s processes and procedures for managing task order workflow and work performance (to include achievement of the standards set forth in the Sample Task Order), are fully described in proposal Section, 1.4.4, Manage Individual FIRST Task Orders (After Award). In summary, as described therein, DST offers the following techniques and practices to manage workflow and performance: PrM oversight, weekly task order reviews, automated tools, SOPs, management by walking around, and corrective actions as needed to meet task order PWS requirements.

ISO 9001:2000

At task order award, the PrM, PM, and task leaders will bring to bear and draw from DST’s documented contract initiation, startup, and execution SOPs, which are an inherent part of DST’s corporate ISO 9001:2000 quality management system. In doing this, we structure the organization, management, and quality control processes for Sample Task Order 1 to be compliant with DST’s soon-to-be ISO 9001:2000 certified corporate processes.

DST’s SOPs include policy, guidelines, practices, and techniques, which are employed at the task order level to aid in management of the task. The SOPs include proven management controls for effective early visibility/resolution for project management, technical, cost, schedule problems, defining the contract work, assigning responsibility, determining staffing levels and labor mix, performing special requirements, providing detailed cost and schedule information to Army customers, and managing and controlling GFE.

##### 2.1.2.2.5 OCI

DST is fully committed to identifying and eliminating situations with potential organizational conflict of interest (OCI). DST’s OCI policy and procedures include credible and concrete mechanism for identifying, avoiding, neutralizing, and/or mitigating actual or potential conflicts.

All DST employees and subcontractor staff are trained in DST standard policy and procedure for conflict of interest, which states in part, “It is DST policy that DST not engage in any contract activities which could create an organizational conflict of interest (OCI) with respect to our position under a government contract.” The entire policy and procedure statement is publicly posted at DST’s corporate offices. The DST OCI policy and procedures are promulgated to corporate and subcontractor staff through new-employee-orientation and refresher training.

##### 2.1.2.2.6 Innovations

DST’s methods are tried and true as demonstrated in our Experience sections below. Therefore, we do not expect there to be any effort or cost associated with developing, testing, and stabilizing a new innovative method for performing the work at hand. DST recognizes the need for innovative technologies in the workplace and embraces proven upgrades and new technologies and will introduce innovations in a careful, structured way, if at all.

## 2.2 EXPERIENCE (RFP: L.7.b.1.ii)

### 2.2.1 Experience Gained

To meet the requirements of TOR Number W911SE-06-Q-0003, DST is proposing a 3-company team-based solution (DST. LESCO, Eagle Group), each of which has significant Army experience providing personnel, logistics, maintenance, and task order management services relevant to this task order, as follows:

DST: Contract Number: W911SE-06-F-0031

PCO Name / Phone Number: Faith V. Shelton; 404-464-4113

Description / Experience: DST presently supports the Army’s Equipment Transfer Facility (ETF) at Fort Bragg where we support the Modular Transformation Supply Management Augmentation Program. On this effort, we provide innovative and responsive services to meet the evolving needs of the Army warfighter.

LESCO: Contract Number: DAKF04-02-C-0001 (Prime) VC-509-02-02 (Sub-contract)

PCO Name / Phone Number: Ms. Laverna Lipscomb (NGC CO at Irwin)/ (760) 380-4562

Description / Experience: As sub to NGC, LESCO has executed the ISSA mission and PSF mission for the past five years and truly knows and understands the missions. During the past twelve months LESCO has met and/or exceeded all DOA standards at the ISSA more than 98% of the time. For each and every month since award, LESCO has received an Outstanding Rating from the Government for each month.

Eagle Group; FORSCOM Logistics Readiness Center; W911SE-06-F-0052

Daryll Nottingham; (404) 464-1556; Daryll.Nottingham@Forscom.army.mil

Description / Experience: Eagle Group operates the Forts Stewart/Benning FLRC and Ft Stewart DOL under LOGWORLD.  We manage this large complex task order that includes over 1000 logistics personnel and activities at Ft. Stewart, Hunter Army Air Field, and Ft. Benning GA providing a full range of logistics support including supply, maintenance and transportation performed at approximately 55 maintenance, supply and logistics facilities for the Directorate of Logistics and FORSCOM Logistics Readiness Centers and Facilities, the 3rd Infantry Division and Reserve Component units mobilizing and demobilizing at Fort Stewart, GA.

### 2.2.2 Relevance of Experience

The team that DST is proposing for TOR Number W911SE-06-Q-0003 offers relevant experience as fully described in proposal Volume III, Past Performance. Below, we summarize the nature, size, complexity and duration of this team wide experience.

DST: Since December 2005, for the Army’s ETF program, DST has provided inspection of unit logistical procedures and STAMIS systems; Standard Property Book System Redesign (SPBS-R), Property Book Unit Supply System Enhanced (PBUSE), and Logistics Army Authorization Document System (LOGTAADS), and performance and command readiness and asset management and visibility. Since December 2004 on an ongoing contract for DLA, DST has provided equipment readiness posture and operational logistical libraries, deployment logistics support and deployment asset visibility, and consumable and recurring repair parts. DST also possesses experience specific to SARSS training teams is our PP with Division Supply Assistance Team (DSAT) teams in support of the 82d ABN DIV at Ft Bragg.

LESCO: Incumbent to multiple SARSS supported DOL operations where they are responsible for the operation, sustainment, and training of Army STAMIS in support of the DOL and DOL customers.

Eagle: Eagle Group is incumbent in FORSCOM G4 providing maintenance related support functions. Eagle Group is a LOGJAMSS I incumbent with proven maintenance management past performance and long standing relationships with FORSCOM and numerous FORSCOM subordinate commands and installations.

### 2.2.3 Team Experience

DST team experience is relevant for several reasons, the most noteworthy is that team member Eagle has a longstanding and successful relationship with FORSCOM and brings a great deal of maintenance experience to the team as an incumbent on the outgoing LOGJAMSS contract. DST has a distinguished list of experience in both logistics and web portal design.

All relevant experience is listed in the previous paragraph and in much more detail in proposal Volume III, Past Performance.

## 2.3 STAFFING APPROACH (RFP: L.7.b.1.iii)

#### 2.3.1 Staffing Plan for Sample Task Order

DST offers sufficient initial staffing (4 FTEs total as directed) with capabilities to focus on project fundamentals to provide supply chain and maintenance management support that will proactively help FORSCOM HQ and the units.

MANLOAD METHODOLOGY

The primary manload methodology used for determining the type, number of personnel proposed and level-of-effort proposed for each individual is incumbent EXPERIENCE. We also carefully reviewed the Statement of Work to make sure that we fully understood the Government’s requirements to provide the right size work force in the best labor categories to accomplish the mission. As part of this process we considered the plethora of on-going actions at DOD, DA, and FORSCOM which impact this task order. These actions include GWOT, transformation, changes in FORSCOM command and control, unit restationing, two-level maintenance, national maintenance management, funds control/exchange pricing, single stock fund, etc.

The staffing approach for the Supply and Maintenance TO is based over 12 years MACOM experience at corporate level and five years of direct understanding what is required to support those missions from the FORSCOM G4 perspective. Our staffing allocates the correct number of personnel and supervisors to meet the mission needs, after analysis of what has been done historically in the past and what the missions currently are. Our labor categories and pricing are based on our proposed labor rates. Our rates for our analysts are based on making our pay competitive with other local contractors and other Government Customers. Competitive pay for our analysts eliminates retention problems, creates stability, and stops the “revolving door” problem experienced by other contractors. We also recognize that employees seek challenging and meaningful work; our staff’s many years of dedicated service supporting the United States Army demonstrate our commitment to our soldiers. Further, we provide a warm and open work environment for our employees.

BEST QUALIFIED TO ACCOMPLISH TASK

DST, LESCO, and Eagle Group as a team brings a formidable backlog of talent and past experience providing supply chain, maintenance management, administration management, and web portal design and maintenance. Personnel proposed on this sample task come directly from the field, from roles supporting the U.S. Army and FORSCOM on incumbent tasks to the FIRST program.

TIME ALLOCATION BY SUBTASK

The DST and subcontractor’s time allocation for TOR Number W911SE-06-Q-0003 subtasks is as follows:

In Exhibit 2.5 below, we itemize how the DST team personnel time is functionally allocated.

| DST TEAM IS FUNCTIONALLY ORGANIZED TO MEET PWS REQUIREMENTS (PWS 4.1 – 4.6) |  |  |  |
| --- | --- | --- | --- |
| DST FUNCTION | Title / Labor Category | QTY | COMPANY |
| Logistics Program Mgt & Ops | Team Lead / Senior Analyst (SME) | 1 | DST |
| Logistics (Supply) Program Support | Supply Lead, Sr. Logistics Analyst (SME) | 1 | DST |
| a. Current & Future Programs, Plans, & Ops |  |  |  |
| b. STAMIS Training Support |  |  |  |
| Logistics Systems (STAMIS) Support | Log Systems Lead, Logistics Analyst | 1 | LESCO |
| a. Programs, Plans, & Ops |  |  |  |
| b. Training Support Team |  |  |  |
| Maintenance Program Support | Maintenance Lead, Sr. Maint. Mgr (SME) | 1 | Eagle Group Int. |
| a. Current & Future Programs, Plans, & Ops |  |  |  |
| b. STAMIS Training Support |  |  |  |
|  | TOTAL REQUIREMENTS: | 4 |  |

| DST Functional Manning Approach | Tasks / Subtasks Performed |
| --- | --- |
| Logistics Program Mgt & Ops | All Tasks and SubTasks |
| Logistics (Supply) Program Support | All Logistics & Log Systems Tasks & SubTasks |
| a. Current & Future Programs, Plans, & Ops | 4.1.1; 4.1.2a; 4.4.1; 4.4.4; 4.4.5 |
| b. STAMIS Training Support | 4.2.1; 4.2.2; 4.4.5; 4.4.6 |
| Logistics Systems (STAMIS) Support | All Logistics Systems Tasks & SubTasks |
| a. Programs, Plans, & Ops | 4.1.1; 4.1.2a; 4.2.1; 4.4.4; 4.4.6 |
| b. Training Support Team | 4.2.1; 4.2.2; 4.4.5; 4.4.6 |
| 4. Maintenance Program Support | All Maintenance Tasks & SubTasks |
| a. Current & Future Programs, Plans, & Ops | 4.1.1; 4.1.2b; 4.2.3; 4.2.4; 4.3.1; 4.4.2; 4.4.3; 4.4.4 |
| b. STAMIS Training Support | 4.2.1; 4.2.2; 4.4.5; 4.4.6 |

Exhibit 2.5:  DST & Subcontractor’s Time Allocation for TOR Number W911SE-06-Q-0003

HOW PERSONNEL SUPPORT APPROACH

DST is proposing all new personnel. At award, DST will work closely with the customer to review all personnel slots and assignments. We will modify existing assignments and/or swap-in new personnel at the request of the customer.

AVAILABILITY OF PROPOSED PERSONNEL

DST guarantees 100% personnel availability. Our proposed personnel are currently “on the ground” working and will transition to the new contract. This includes workers and supervisors.

At award, the proposed PM will develop a personnel matrix identifying how the existing, incumbent personnel will be distributed between DST, LESCO, and Eagle Group International. Our goal is to divide the personnel between DST, LESCO, and Eagle Group with an approximate ratio of 50% DST, 25% LESCO, and 25% Eagle Group, maintaining compliance with small business requirements.

#### 2.3.2 Workforce Retention Procedures

DST offers a proven and demonstrated capability to meet, sustain, and grow personnel resources over the life of a project as evidenced by DST’s lifetime customer satisfaction rating and personnel retention rate, both in the 90th percentile.

DST’s staffing plan includes: a) PM, task leaders, and staff sufficient to satisfy the requirements of Sample Task Order 3 and b) proven personnel policies and procedures to establish and retain a sufficient workforce over the life of the task order.

DST’s overall management plan in proposal Section 1.4.4, describes DST’s compensation policies, which includes overtime, uncompensated overtime or effort, temporary duty, travel, per diem, remote location allowances, leave, compensatory time, sick leave, health benefits, bonuses, severance pay, incentive pay, educational assistance, and other policies.

ACCOMMODATE FLUCTUATING WORKLOADS

DST’s resource planning and control processes, as illustrated in proposal Exhibit 1.14: Resource Planning & Control, depict how the PrM and assigned TO PM work together to handle the peaks and valleys of fluctuating workloads. The PrM leads a weekly task order review for each individual task order. In the meetings, the PM is responsible to introduce TO-specific on-the-ground assessments regarding anticipated, new, and/or changed workloads and the resource impacts related to the fluctuations. For surge requirements, the PM works through the PMO management team to reachback to team-wide resources to meet rising personnel demands. For decreasing Army requirements, the PM works hard to limit personnel hardship. First, the PM tries to move personnel from one TO another. Personnel are released only as a last-ditch resort.

OBTAIN, HIRE, RETAIN

DST’s approach to obtain, hire, and retain the necessary qualified personnel with the background knowledge, skills, experience and training to successfully execute TOR Number W911SE-06-Q-0003 are described in proposal Section 1.4.3, Sample Task Personnel Acquisition (L.7.b.iii.1). We will employ DST’s OCONUS deployment and security clearance SOPs, which have proven successful for 2+ years on DST’s DIA IDIQ contract in support of America’s global war on terrorism.

#### 2.3.3 Labor Categories

In the table below, we present DST’s labor categories and staffing for TOR Number W911SE-06-Q-0003.

| Title / Labor Category | QTY |
| --- | --- |
| Team Lead / Senior Analyst (SME) | 1 |
| Supply Lead, Sr. Logistics Analyst (SME) | 1 |
| Logistics (Systems) Analyst | 1 |
| Maintenance Lead, Sr. Maintenance Manager (SME) | 1 |
| TOTAL REQUIREMENTS: | 4 |

Exhibit 2.6: TOR Number W911SE-06-Q-0003 – Staffing & Manload

#### 2.3.4 Cross-Training/Cross Utilization of Personnel

All personnel will be cross-trained in inter/intra sub-task processes to the optimal extent possible. The cross-training will occur during off hours, non productive hours, and weekends as appropriate. Senior personnel will continually pass along “tricks of the trade” to more junior personnel. At award, the PM will develop a cross-training plan and schedule.

The goals (impacts/benefits) of cross training include: higher levels of productivity, immediate workload surge response, personnel retention, and more complete coverage for vacation, sick, holiday, and personal leave times.

#### 2.3.5 Resumes (included in page count)

The DST team will not be providing resumes as part of this proposal section.

## 2.4 QUALITY CONTROL (RFP: L.7.b.1.iv)

#### 2.4.1 Quality Control Plan

DST’s draft Quality Control Plan (QCP) for the sample tasks is provided in the overall approach to managing the contract, proposal Tab 1, Section 1.4.1, Quality Control Plan.

We fully understand that the government’s quality assurance oversight activities for TOR Number W911SE-06-Q-0003 (as described in their QAP), are not a substitute for quality control by the DST team. That’s why we build quality into our performance from the ground up. From Day 1 (DST contract orientation), through development of the final QCP, through our day-to-day performance over the life of the contract, the PrM and PM will focus on quality. The completed QCP will serve as the touchstone for everything we do.

The PM or designee will provide a weekly written report and briefing which contains:

- Work status performed in previous time period;

- Problems or constraints encountered while performing this work;

- Suggested solutions to problems or constraints;

- Proposed initiatives or waivers requiring Government action;

- Status of open items from the previous meetings;

- Title and date of reports delivered in the previous time period;

- Any additional requirements which are identified during the development of the QCP.

DST employs proactive measures to manage deficiencies. As stated previously, the DST staff is trained to promptly correct problems and prevent them from spreading. Also, from time to time, as necessary, the PrM and/or PM will request a meeting with the FIRST customer’s COR to review problems, issues, performance status, and make recommendations. The PrM and DST’s Quality Officer will make periodic spot checks to assure DST’s compliance with the QCP and complete customer satisfaction.

#### 2.4.2 ISO 9001:2000 Status

DST’s ISO 9001:2000 status and documentation supporting the status is provided in the overall approach to managing the contract, proposal Section 1.4.2, ISO 9001:2000 Status DST’s ISO status complies with the requirement for ISO set forth in the RFP because DST will be fully ISO 9000 certified by end of year, 2006.

DST has established and implemented a Quality Management System (QMS) which meets all the criteria for ISO 9001:2000 certification and registration. The central component of our QMS is our Quality Manual which includes the Corrective and Preventive Action processes, procedures, and documentation we use to quickly identify and implement corrective action when required and to identify opportunities to improve and prevent future problems. Problems identified will be documented by our managers on our Corrective and Preventive Action Request (CPAR) form. All necessary administrative actions regarding the CPARs will be accomplished by DST personnel who have specific quality responsibilities assigned as part of their individual job requirements. The status of all CPARs is a permanent agenda item during periodic Quality Management Review Board Meetings.

#### 2.4.3 How ISO 9001:2000 Status Supports QCP

We will control quality on TOR Number W911SE-06-Q-0003 in accordance with ISO 9004-2:1991, Quality Management and Quality System Elements – Part 2: Guidelines for Services, and ANSI/ASQC Q9004-1-1994, Quality Management and Quality System Elements – Guidelines; and also, as appropriate, to original equipment manufacturer (OEM) standards.

#### 2.4.4 Employ QC at the Task Order Level

As illustrated in the table below, after award, the PM will work in a collaborative fashion with the FIRST customer COR to develop specific quality control activities, actions, and procedures for each PWS task area. Minimally, we will develop customer satisfaction questionnaires from which we will conduct quarterly surveys to measure quality and satisfaction.

| PWS-SPECIFIC TASK AREAS | MEASURE & QUALITY CONTROL |
| --- | --- |
| Logistical Program Management and Operations | TBD |
| Logistics Information/Technology Support | TBD |
| Logistics Army Transformation Logistics Support | TBD |
| Logistics Program Support | TBD |

Exhibit 2.7: Quality Risk Mitigation for TOR Number W911SE-06-Q-0003

## 2.5 RISK/RISK MITIGATION

#### 2.5.1 Risk Identification/Risk Mitigation Approach

DST’s overall risk identification and mitigation approach is described in proposal Section 1.4.7, Risk Management. At project start and throughout the life of the contract, DST works closely with task order customers to identify all potential technical and schedule risks.

Step one: DST analyzes the risks to determine their potential impact to the program, along with the likelihood of risk occurrence. The next step is to prioritize each risk within the framework of our overall risk management / contingency plan. In the third step, DST identifies specific courses of action to minimize the possibility of risk occurrence or to lessen the overall impact of the risks when they cannot be avoided in spite of all risk mitigation actions taken. We also establish metrics to measure our progress toward risk mitigation. In the fourth and final step of our process, we begin to implement the developed mitigation steps.

For TOR Number W911SE-06-Q-0003, risk areas include staying on schedule to meet implementation milestones and handling the limited funding that will be associated with SARSS training functions. In the table below, we highlight the specific mitigation activities. We will identify the risks associated with these areas begins at contract award and continue mitigation actions through the life of the contract.

| Risk | Mitigation Actions |
| --- | --- |
| Schedule | - Close coordination with Army HQ and FORSCOM personnel, along with other agencies as needed. |
| SARSS Training | - Centralized conferencing for training purposes to bring persons from multiple facilities together in strategic locations that will minimize costs. |
| Staffing | - If we are unable to retain all current analysts, we will immediately contact the current analyst work force to make them job offers for their current positions and assure them that they are valued. Contacting these employees early will significantly reduce the chances of them leaving. However, if some choose not to stay, we have a process to recruit and hire highly qualified individuals to meet the Task Order requirements. |

Exhibit 2.8: Risk Mitigation for TOR Number W911SE-06-Q-0003

#### 2.5.2 Risk Mitigation Plan Implementation

DST’s task order level risk mitigation plan is implemented beginning at task order award. The risks identified in Exhibit 2.9 will be reviewed with customer management and adjusted as required. Many of the risks identified in the table are mitigated through day-to-day work. Many of the risks identified in the previous table will be mitigated through day-to-day work practices, as guided and implemented by the PM and task leaders.

# TAB 3 – TOR Number: W911SE-06-Q-0004 (Transformation)

## 3.1 TECHNICAL-MANAGEMENT APPROACH (RFP: L.7.b.1.i)

In this section, we provide DST’s approach to satisfying TOR Number W911SE-06-Q-0004 (Army Transformation), under which we will provide personnel, administration and task order management services to the FORSCOM LCI (Logistics Concepts and Integration) Division in support of Department of Defense, Department of the Army, TRADOC, CASCOM and AMC initiatives related to the Army Campaign Plan (ACP).Under a resultant task order, DST will provide support in two task areas:

- Logistics Requirements Support (RFQ 4.1)

- Logistics Management Services (RFQ 4.2)

### 3.1.1 TECHNICAL APPROACH (RFP: L.7.b.1.i.1)

DST is fully prepared to support FORSCOM in achieving success of the Army’s Transformation Campaign Plan (TCP) by providing expert technical, administrative, and management support assistance. DST will utilize the Army’s accepted model of project analysis, Doctrine, Organization, Training, Materiel, Leadership, Personnel and Facilities (DOTMLPF) as the framework from which to respond to this task order.

#### 3.1.1.1 Technical Approach

For TOR Number W911SE-06-Q-0004, DST will assemble and organize our staff into two teams: 1) multi functional subject matter experts (SME) and 2) logisticians, both categories of which include personnel that are acutely aware of Army transformation requirements. The teams understand the requirements necessary for transforming the Army and have very specific and detailed skill sets in areas such as force design and force structure documentation, the personnel support structure, manning documents, the Army Authorization Document process, and the logistical requirements for the future Army, each of which is synchronized with the National Military Strategic Plans.

Logistics Requirements Support (PWS 4.1)

The DST Logistics Requirements Support (LRS) team will consist of logistics SMEs and senior logisticians. Together, they will provide the technical, administrative, and management assistance necessary to ensure that FORSCOM successfully achieves transformation in accordance with Department of Army guidance and instruction. The following are critical success factors for this sub-task:

- The development and documentation of transformation requirements such as doctrine, organizational staffing, training, material and facilities.

- Develop, document, and execute a control system that leads to successful implementation of team recommended changes.

- Continual liaison with all pertinent elements of the change process, (i.e., maneuver, support, and containment elements).

DST’s overall technical approach for this sub-task includes the following actions and activities:

The DST LRS team will work in concert with FORSCOM G4 personnel in developing transformation requirements and will provide analysis and continual assessment of where FORSCOM is within the project. The team will, at the direction of the FORSCOM G4, evaluate Army CSS organizations, assists proponents in the force development process, and integrates the Ordnance, Quartermaster, Transportation, and Personnel Service Support force development with an emphasis on Force Projection and Total Army Analysis.

The team will identify systemic issues relating to CSS transformation and how they will impact the rest of the Army. The team will provide detailed analysis to the FORSCOM G4 on how the transformation requirements will impact the development of Army doctrine, organization and material and will provide continual updates. The team will maintain continual liaison with key staff members of HQDA, TRADOC, CASCOM, AMC, DLA, as well as the staff of FORSCOM

Upon approval of the developed transformation requirements the DST LRS team will submit all required documentation to the supporting agencies and commands necessary to implement the changes. This will include changes to doctrine, organization, material, leadership, personnel, and facilities. Some examples of the processes that the team will be involved in are, but not limited to: submitting changes to the Total Army Analysis (TAA) and other force structure documents; submitting recommended changes for force development with Soldier Support Institute (SSI) to ensure that individual equipment will meet the operational requirements of the organization; develop, adjust, and coordinate CSS unit allocation rules and workloads in the Force Analysis Simulation of Theater Administrative and Logistics Support (FASTALS) and Force Generation (FORGE) models based on CSS Tables of Organization and Equipment (TOEs) and emerging concepts and doctrine for support; coordinates the development, maintenance and update of Combat Service Support TOEs, Basis of Issue Plans (BOIPs), Qualitative and Quantitative Personnel Requirements Information (QQPRI), Manpower Requirements Criteria (MARC), and Combat Loads.

The LRS team will assist in the development and maintenance of the FORSCOM LO-9 (Line of Operation) activity schedule. The team will maintain continual liaison with the FORSCOM G4 staff to ensure that transformation activities are captured in weekly and monthly reports and that data is provided to the staff.

The LRS team will provide continual assistance to FORSCOM installations, units, and staff officers in the performance of the TCP mission. The team will utilize its’ vast experience and knowledge of Army and DOD policies and regulations governing logistical management at the MACOM and installation level.

The LRS team will develop logistics estimates for sustaining the Army Campaign Plan (ACP) initiative in coordination with the FORSCOM DCSRM, DCSOPS, DCSPIM, HQ TRADOC, HQ CASCOM, FUTURE CENTER and HQDA. The team will use the DOTMLPF concept and establish achievable milestones to remain in synch with all elements of the change

process. The team will also ensure that resource requirements are properly identified, reported to the PM, and integrated into the current year, budget year and POM submissions as required. This will help us avoid delays with un-forecast budget requirements.

The LRS team will prepare briefings, executive summaries, spreadsheets and other documentation required to defend logistics requirements to HQDA, DOD and congressional staff members for both short-term and long-term FORSCOM Transformation requirements.

The LRS team will also develop logistics guidance and policies relative to Transformation Campaign Plan at the direction of the TM which will clearly establish those responsible for the change process in which they are involved

Logistics Management Services (PWS 4.2)

The DST Logistics Management Services (LMS) team is comprised of logisticians with very specific and in-depth knowledge of their respective functional areas and unique requirements and the current STAMIS operating systems which support them. The following are the sub-task’s critical success factors:

- Develop key performance indicators which will provide FORSCOM with a sound management plan.

- Conduct a thorough STAMIS review and analysis of current capabilities that can support the transformation and develop and document future STAMIS requirements for any perceived gaps in STAMIS support. Particular focus will be on the STAMIS support required for the six (6) Stryker Brigades.

- Develop a sound and practical Strategic Management System.

- Continual liaison with all pertinent elements of the change process, (i.e., maneuver, support, and containment elements).

DST’s overall technical approach for this sub-task includes the following actions and activities:

The DST LMS team will provide expert knowledge and experience in overseeing all logistics support services being provided to within FORSCOM. The team will develop specific key performance indicators for the various disciplines within the logistics arena which will provide the FORSCOM G4 with quick and timely assessment of support analysis and intelligence. The DST LMS team will maintain continual contact with the LRS team and insure that key performance indicators are developed for future developments which will impact logistical support and services.

The DST LMS team will have a broad knowledge of the STAMIS systems being used by the various support components and will conduct continual reviews and analysis on the performance of these systems, specifically those that are in support of the six Stryker Brigade Combat Teams (SBCT) and STAMIS operations in support of the Unit of Action (UA) and Unit of Employment (UE) transformation.

The DST LMS team will assist the FORSCOM G4 in the development and implementation of a Strategic Management System (SMS) management tool. The system will formulate the strategic direction, incorporate the strategic plans, implement these plans, and evaluate the implementation, which will enable FORSCOM to shape the future of the organization and meet the challenges of the Transformation Campaign Plan.

The DST LMS team will attend local or remote planning conferences, in-progress reviews, video teleconferences, coordination meetings, and General Officer Working Group meetings as necessary to stay abreast of Army Transformation logistical and operational requirements.

Task Order Controls

At award, the DST LMS team will develop a TO-specific CONOP to standardize technical activities and TO workflow. The CONOP will follow PMBOK guidelines to include processes and workflow for task order: 1) initiation, 2) planning, 3) execution, 4) control, and 5) closure.

Startup and/or Transition Approach

DST’s TO start up and/or transition approach is fully described in DST’s OVERALL APPROACH TO MANAGING THE CONTRACT, proposal Section 1.2.8, Task Order Transition & Phase-In. The referenced section describes DST’s proven “Hot-Start” TO transition and startup plan, which includes a detailed chronological list of activities divided into two time frames: 1) At TO Award and 2) At TO Start Date.

#### 3.1.1.2 Assumptions

The Army has embarked on a transformation effort, begun in 2001, to make power projection capabilities a reality. To be strategically responsive, the Army must be able to rapidly move or project forces to locations throughout the world that have sufficient power to execute the broad spectrum of missions, to include Combat Service Support (CSS) capabilities.

The Army Transformation Campaign has been overshadowed by the Global War on Terrorism, Operation Iraqi Freedom, and Operation Enduring Freedom, however, DoD and Army leaders are keen on keeping this transformation effort on track. FORSCOM represents 70% of the Army, therefore, if FORSCOM can realize this transformation, in likelihood the entire Army will be able to do so as well.

DST’s performance on this task order (TOR Number W911SE-06-Q-0004) will allow FORSCOM to realize the transformation of its CSS capabilities.  This transformation includes as a minimum the development and documentation of Army Force Generation (ARFORGEN) requirements (personnel, equipment, and doctrine) and the development and documentation of CSS support services and how they will intertwine with other Army elements.

#### 3.1.1.3 Inherent Ramifications

DST’s performance on this transformation support effort can have a tremendous affect on the future course of FORSCOM operations and of the Army. FORSCOM G4 staff must provide clear and specific directives for DST to pursue and follow in the development and documentation of these changes. While DST will maintain close liaison with external elements to FORSCOM, we will continually seek the advice and guidance from the G4 staff to ensure that we are headed in the right path.

#### 3.1.1.4 Alternatives Considered

In the event that the path to transformation of FORSCOM operations may shift, DST will be prepared to solicit support from any of our FIRST subcontractors. In the event that the transformation effort is increased, DST has the capability to call forward several independent consultants who can rapidly bring knowledge and expertise to the project.

#### 3.1.1.5 Requirement Changes

DST employs a proactive approach to requirement changes. First, the assigned PM and task leaders continually observe and ask questions as appropriate to changing customer policy, directives, objectives, goals, and wartime situations. To keep ahead of upcoming changes, the PM requests review meetings when changes seem imminent.

As changes to requirements arise, the PrM handles contract-related issues with the Army’s FIRST contract officer and the PM and/or task leaders handle task-order-related issues to include personnel, technology, schedules, milestones, deliverables, and so on. For complex changes, the PM and/or task leaders will use DST’s collaborative web portal to reachback to DST’s team of logistics SMEs as needed for high level support and guidance. The PM will review all changes in the weekly task order review meeting. The PM maintains a change database and checklist to monitor progress and assure that all requirements changes are in fact met.

#### 3.1.1.6 Government Furnished Equipment (GFE)

For TOR Number W911SE-06-Q-0004, DST will require suitable office space which can be secured, office furniture for an appropriate number of personnel, complete automation support to include administrative support for obtaining necessary passwords, and automation connectivity (to include LAN Internet capability). DST will maintain accountability for all GFE using a DoD recognized Property Control System and will maintain this property in accordance with applicable Army regulations and standards.

Equipment not available from the government will be purchased by DST utilizing CAP/CAS funds and when reimbursement from the government has been made that equipment will be considered GFE and will be accounted for per above.

These basic GFE items are necessary to perform on this task order. Without the aforementioned GFE, it will be impossible to support certain requirements, for example STAMIS support.

#### 3.1.1.7 Availability of Off-site Resources

For off-site FIRST task orders, DST’s team-wide resources include myriad office and business facilities, automated tools, logistics tools, and equipment to accomplish a wide range of FIRST task order requirements.

| DST CORPORATE RESOURCES | OTHER TEAM RESOURCES |
| --- | --- |
| - Office space (10,000 Sq. Ft.) - Library - Four multi-purpose briefing rooms - Three modern, state-of-the-art multi-media conferencing and training rooms - Expansion space (25,000 Sq. Ft.) - Program Management Office (5,000 Sq. Ft.) | - Nationwide/Worldwide (various locations) – World Class Briefing/Meeting Facilities – World Class Regional Data Centers – More than 400,000 logistics personnel |

Exhibit 3.1: Availability of Off-Site Resources

#### 3.1.1.8 Relationship to Contract Management

DST’s technical approach to TOR Number W911SE-06-Q-0004 is aligned with our overall FIRST contract and task order management plan in the following ways:

- For TOR Number W911SE-06-Q-0004, we control quality in accordance with ISO 9004-2:1991, Quality Management and Quality System Elements – Part 2: Guidelines for Services, and ANSI/ASQC Q9004-1-1994, Quality Management and Quality System Elements – Guidelines; and also, as appropriate, to original equipment manufacturer (OEM) standards.

- The Project Manager (PM) who helped create this proposal response is the same PM who will be responsible for standing up the task order upon award.

- The allocation of work supports achievement of the PWS goals through the selection of “best fit” subcontractors and our selection process helps ensure compliance with the Limitations on Subcontracting clause (FAR 52.219-14), as applicable.

#### 3.1.1.9 Insights

During the course of this project there are particular insights and revelations observed about the process which may have an impact upon the program. In particular for this Project, the continual changes that will emanate from the Global War on Terrorism, containment of situations throughout the world, and the evolution of spontaneous technology can and will have an impact on Army requirements and directions. As these insights become relevant, DST might request modifications to the task order. For example, clarification to directives, changes to the personnel required, or changes to personnel skill sets to complete the project.

#### 3.1.1.10 Other Explanations / Supporting Data

DST provides no additional explanations and/or supporting data as they are not necessary for the Government to fully understand DST’s methodology and approach.

### 3.1.2 MANAGEMENT APPROACH (RFP: L.7.b.1.i.2)

DST’s task order management approach is fully described in the OVERALL APPROACH TO MANAGING THE CONTRACT, proposal Volume II, Tab 1, Section 1.1. The referenced section provides DST’s overall approach to FIRST contract and task order management. The referenced section includes, among other topics, DST’s detailed life cycle approach, methodology, practices, and techniques for effective FIRST IDIQ task order management – from task order start-up, to execution, to administration, to close-out.

Herewith, in this proposal section, we now supplement the aforementioned overall task order management approach with DST’s specific management approach to TOR Number W911SE-06-Q-0004.

#### 3.1.2.1 Management Approach

The cornerstones of DST's best practice approach to manage awarded task orders are: 1) the Project Management Institute (PMI), Project Management Body of Knowledge (PMBOK), 2) performance based contracting (PBC) metrics, 3) ISO 9001-2000 quality compliance, and 4) task-order-specific teambuilding and follow-on teamwork.

Upon TO award, the PrM works closely with the assigned PM (the same PM who developed the proposal response to the TOR) to finalize a TO management plan, to include the startup and transition approach, technical milestones, organizational resources and management controls to be employed to meet the cost, performance and schedule requirements throughout TO execution.

During the phase-in period, the PrM and PM proactively meet with the customer COR and DST staff on a daily basis. The schedule for these meetings and PrM involvement with the project is ratcheted up or down as needed over the early stages of a task order. The PrM phases himself out of day-to-day TO involvement, and thereafter, the assigned PM and TL’s are responsible and accountable for day-to-day task order performance.

The PM is the single face to the customer, providing day-to-day management control of the overall project. For TOR Number W911SE-06-Q-0004, the PM will select a task leader(s) (TL) from among the senior staff assigned to the effort.

The PM and TLs strive for optimal TO performance. They analyze, assess, recommend and implement streamlined, flexible and innovative task/sub-task activities. They continually seek to enhance the efficiency/effectiveness of task order operations and SOPs. We recommend changes as appropriate to improve task order processes and workflow. They work to continuously improve performance through the use of ISO 9001:2000 compliant quality standards. This approach is laden with performance-based quality check-points that are specifically targeted to meet performance objectives and deliver unparalleled customer service.

At the subtask level, we adhere to SOPs, Army material handling doctrine, and COR directives. The PM and TL’s handle issues and small problems immediately, before they become bigger and more costly to solve. The goal for each task/subtask is optimal performance that meets and/or exceeds all SOW and/or PWS requirements.

#### 3.1.2.2 Organizational Structure and Communication

##### 3.1.2.2.1 Organizational Structure

DST’s proposed organizational structure integrates and consolidates TOR Number W911SE-06-Q-0004 requirements in an OPTIMAL fashion. The structure is straight-forward, functionally efficient, and mission effective. The Exhibit 3.2 below depicts the structure and highlights the subcontractors, key functions, role assignments and features of the DST team.

Exhibit 3.2: Organizational Structure (TOR Number W911SE-06-Q-0004)

ROLE OF EACH TEAM MEMBER

In the table below, we highlight the role of each team member/subcontractor, as applicable.

| TEAM MEMBER | TASK ORDER ROLE |
| --- | --- |
| DST | Logistics Requirements Support (all subtasks) Logistics Management Support (all subtasks) |
| MTC | Assist in the development and maintenance of the FORSCOM LO-9 (Line of Operation) activity schedule |

Exhibit 3.3: Role of Each Team Member

MANAGING & CONTROLLING TEAM MEMBERS

For the FIRST IDIQ contract, DST’s subcontractor teaming agreements (TA) establish a responsive and equitable team member share in program risk and reward, thereby fostering joint ownership in, and commitment to, FIRST program and task order success. The TA includes verbiage describing and committing each subcontractor to participation in TOR responses, and after task order award, to top performance. DST's subcontractor management plan includes integrated teams, teamwork, and assigning the right people to the right task. For TOR Number W911SE-06-Q-0004, the DST employs PMI-compliant subcontractor management processes, as follows:

- PMO integrates DST’s subcontractor resource pools to present the best possible resources.

- As the prime, DST bears ultimate responsibility for TOR Number W911SE-06-Q-0004 performance. All contractual and task order requirements are passed down to the subs.

- PM documents subcontractor responsibilities in a Project Management Plan and establishes Work Breakdown Structures (WBS) as the basis for managing each subcontract.

- Subcontractors are involved in project planning, to elicit buy-in.

- PM holds all staff (DST and subcontractors) to the same performance standards and guidance.

- DST PM manages all team members regardless of company affiliation.

- DST PM monitors compliance with contract, agreements, and payment terms.

- PM conducts contract and task order orientation training.

- PM establishes and monitors milestone schedules and budgets.

- PM tracks subcontractor work activities and personnel through MS Project 2003.

- PM facilitates peer reviews, walkthroughs, and checklists.

- PM establishes change control committee, conduct regular reviews.

- PM prioritizes work and problems – fatal, critical, or minor.

- PM manages by walking around all task order locations and facilities.

- PM establishes subcontractor performance metrics for each major effort.

- PM and task leaders conduct regular *daily, weekly, monthly) evaluation/review of subcontractor performance against performance metrics.

- PM conducts task order status review meetings: Weekly, Monthly, Quarterly, Annually to review subcontractor performance against task order PWS.

REPORT & REVIEW

As described in proposal Section 1.2.4, Manage Individual FIRST Task Orders (After Award), the PM and task leaders conduct weekly (more as needed) task order status meetings. The PM and task leaders monitor and measure performance, staffing, and cost control. The purposes of the weekly review meeting are to assure top performance, that all task order requirements are in fact met, and review task order issues. For example, issues such as staffing, schedules, personnel, cost, and so on are discussed and an action item agenda is prepared. All task order status information (schedule, performance, cost, burn rates) in MS Project and PROCAS is consolidated for presentation to the government in status reports and review meetings.

INTERNAL: & EXTERNAL COMMUNICATIONS

As described in proposal Section 1.2.6, Effective Communication with Army FIRST Management, the PM and task leaders will maintain effective internal and external communication as follows: Internal communications: task order issues (requirements, status, successes, problems) will be communicated via weekly program reviews (competing for new work) and weekly task order status meetings (work-in-progress). These issues will be communicated upward from low level staff to the task leaders to the project managers to the subcontracting and resource manager to the PrM. External communications: issues will be communicated between and amongst DST (PM, task leaders, subcontracting and resource manager, PrM) and the Army (Program Officer, Contracts Officer), and FIRST customers via weekly (and ad-hoc) contract and task order review meetings. Other communication links (Web Portal, teleconference, email, and one-on-one telephone calls) will be conducted as needed.

LINES OF AUTHORITY

The lines of authority, as illustrated in Exhibit 3.2, depict an effective seniority-knowledge-based chain of command. DST and Army management guidance, instructions, and orders will flow downward in a timely manner from Army FIRST customer management, to DST PrM, PM, task leaders, and staff.

Evolving technology, programmatic, and cost/price information will flow upwards and downward from and to the PrM, PM, task leaders, and assigned staff (prime and subs) in several ways: weekly task order status meetings, daily dustups and standups, and a management open door policy. Important issues will be researched, collaborated upon, and reported to the Army in status meetings, presentations, and special technology demonstrations via the internal and external management and communication chains, as appropriate.

##### 3.1.2.2.2 Team Structure

DST’s team structure is illustrated in Exhibit 3.2, Organizational Structure (TOR Number W911SE-06-Q-0004), and the work areas allocated to each team member are illustrated in Exhibit 3.3, Role of Each Team Member. Our process for selecting TOR teammates, as described in proposal Section 1.2.3, Manage Individual FIRST Task Order Requests, includes maintaining an appropriate balance of small business participation and compliance with FAR 52.219-14. To comply with these FAR requirements, DST aims for 60% average small business participation on all task orders, when taken collectively. To maintain this level of compliance, large business subcontractor participation in TOR Number W911SE-06-Q-0004 is subject to a slight shift up or down over the life of the task order.

##### 3.1.2.2.3 Management Controls

The PM employs the DST Task Order Management System (D-TOMS), the processes for which are described in the proposal overview, Section 1.2.4, Manage Individual FIRST Task Orders (After Award), and illustrated in Exhibit 1.9. To summarize, D-TOMS includes techniques, processes, and automated tools for managing TOR Number W911SE-06-Q-0004 costs, schedules, performance, quality, and deliverables, as follows:

- MS Project 2003: to develop work breakdown structures (WBS), staffing matrices, and work schedules. Note: For a detailed list of MS Project 2003 functions employed by DST please refer to Exhibit 1.10.

- Project Oriented Cost Accounting Solution (PROCAS) to develop cost control plans, develop budgets, establish project/job costing, project estimating, time and billing, and more.

For staffing management control, the PM employs the DST Cleared Personnel Acquisition and Retention System (DC-PARS).

Other DST management controls include checklists for critical path activities, quality control, risk management, deliverable control, and more.

PLAN AND CONTROL RESOURCES

To plan and control TOR Number W911SE-06-Q-0004 resources, the PM leads a collaborative weekly task order review with the task leaders and other key personnel. Together, they monitor and measure performance, staffing, and cost control. The process is highlighted in Exhibit 1.10. The purposes of the weekly review meeting are to assure top performance, that all task order requirements are in fact met, and review task order issues. For example, issues such as staffing, schedules, performance, and so on.

COST CONTROL

At award, we account for costs by establishing a budget baseline and threshold triggers for critical path events within PROCAS and MS Project. This provides advance warning for potential cost and/or schedule overruns. Thereafter, the PM and task leaders use these tools to perform weekly/monthly TO work/cost schedules, performance reviews, quality indicators, and cost budgets to monitor TO work-in-progress and individual efforts. The PM leads a weekly task order review meeting to review cost baselines, burn rates, earned value, and projected budgets.

The assigned PM and task leaders develop and deliver a monthly TO status report presenting costs, quality control, configuration management, and security management applied to the TO, as appropriate to the specific nature of a TO PWS.

MULTIPLE COMPLEX TASKS

DST’s approach and processes to handle multiple, complex task orders are fully described in proposal Section 1.2.5, Handle Multiple, Simultaneous Task Orders. As described therein, DST employs dedicated and backup capture-proposal and administrative support teams to respond to multiple, simultaneous Army FIRST task orders (requests and awards).

To handle multiple, complex tasks under a task order, the assigned PM will, first, assign the appropriate personnel to the job at hand. This prevents startup delays. The PM will arrange for cross-training so that all personnel associated with a particular task area are able to fill in and backup one another as needed. For complex tasks, the PM and/or task leaders will use DST’s collaborative web portal to reachback to DST’s team of logistics SMEs as needed for high level support and guidance. The PM will review all tasking in a weekly task order review meeting and provide guidance for complex tasks as appropriate. The PM and task leaders manage complex tasks by walking around. These are daily walkthroughs of the entire task facilities so that corrective guidance can be provided, as needed. This assures that DST and subcontractor personnel are working correctly to meet complex requirements.

OCONUS PERFORMANCE

Over the past three years, DST has gained significant experience providing OCONUS logistics and special operations support to the Defense Intelligence Agency (DIA) in Iraq. When required by Sample Task Order 1 to provide OCONUS support in potentially hazardous warfighter locations, we will employ DST’s specific SOPs for personnel orientation, training, security clearance processing, and deployment.

##### 3.1.2.2.4 Processes & Procedures

MANAGE WORKFLOW & PERFORMANCE

DST’s processes and procedures for managing task order workflow and work performance (to include achievement of the standards set forth in the Sample Task Order), are fully described in proposal Section, 1.2.4, Manage Individual FIRST Task Orders (After Award). In summary, as described therein, DST offers the following techniques and practices to manage workflow and performance: PrM oversight, weekly task order reviews, automated tools, SOPs, management by walking around, and corrective actions as needed to meet task order PWS requirements.

ISO 9001:2000

At task order award, the PrM, PM, and task leaders will bring to bear and draw from DST’s documented contract initiation, startup, and execution SOPs, which are an inherent part of DST’s corporate ISO 9001:2000 quality management system. In doing this, we structure the organization, management, and quality control processes for Sample Task Order 1 to be compliant with DST’s soon-to-be ISO 9001:2000 certified corporate processes.

DST’s SOPs include policy, guidelines, practices, and techniques, which are employed at the task order level to aid in management of the task. The SOPs include proven management controls for effective early visibility/resolution for project management, technical, cost, schedule problems, defining the contract work, assigning responsibility, determining staffing levels and labor mix, performing special requirements, providing detailed cost and schedule information to Army customers, and managing and controlling GFE.

##### 3.1.2.2.5 OCI

DST is fully committed to identifying and eliminating situations with potential organizational conflict of interest (OCI). DST’s OCI policy and procedures include credible and concrete mechanism for identifying, avoiding, neutralizing, and/or mitigating actual or potential conflicts.

All DST employees and subcontractor staff are trained in DST standard policy and procedure for conflict of interest, which states in part, “It is DST policy that DST not engage in any contract activities which could create an organizational conflict of interest (OCI) with respect to our position under a government contract.” The entire policy and procedure statement is publicly posted at DST’s corporate offices. The DST OCI policy and procedures are promulgated to corporate and subcontractor staff through new-employee-orientation and refresher training.

##### 3.1.2.2.6 Innovations

INNOVATIONS

The DST team will execute this task order using all existing SOPs, processes, and guidelines. New and evolving Army guidance will be incorporated into our work as tasked to do so.

## 3.2 EXPERIENCE (RFP: L.7.b.1.ii)

### 3.2.1 Experience Gained

To meet the requirements of TOR Number W911SE-06-Q-0004, DST is proposing a 2-company team-based solution (DST and 1 subcontractor), each of which has significant Army experience providing personnel, administration and task order management services to the FORSCOM Logistics Concepts and Integration (LCI) Division in support of Department of Defense, Department of the Army, TRADOC, CASCOM and AMC initiatives related to the Army Campaign Plan (ACP).

The team’s specific and relevant experience related to the effort is highlighted below.

DST: Contract Number: W911SE-06-F-0031

PCO Name / Phone Number: Faith V. Shelton; 404-464-4113

Description / Experience: DST presently supports the Army’s Equipment Transfer Facility (ETF) at Fort Bragg where we support the Modular Transformation Supply Management Augmentation Program. On this effort, we provide innovative and responsive services to meet the evolving needs of the Army warfighter.

MTC: Contract Number: DAKF11-99-D-0007, Task Order 0022

PCO: Mary Anne Osborn; (404) 464-6069; osbornm@FORSCOM.army.mil

MTC provides repair parts expediters that work under the operational control of the FORSCOM Logistics Equipment Readiness (LER) division at 12 FORSCOM installations to expedite repair parts delivery in support of unit readiness. MTC currently has a team of 16 supply professionals working this mission. Three team members work at the Corps level at the XVIII Airborne Corps, III Corps and I Corps and the remaining team compliment work at the Division level within each Division’s Material Management Center.

### 3.2.2 Relevance of Experience

The team that DST is proposing for TOR Number W911SE-06-Q-0006 (ISSA-PSF) offers relevant experience as fully described in proposal Volume III, Past Performance. The nature, size, complexity and duration of this team-wide experience include the following:

DST: For approximately one year, DST has provided 30+ personnel to support the Army’s Equipment Transfer Facility (ETF) at Fort Bragg where we support the Modular Transformation Supply Management Augmentation Program. On this effort, we provide innovative and responsive services to meet the evolving needs of the Army warfighter.

MTC For approximately the past two years, MTC has provided personnel to support the Army’s ETF missions and truly knows and understands the missions. As a benchmark and gauge of our mission knowledge and execution skills, during the past twelve months MTC has met and/or exceeded all DOA standards at the ETF more than 98% of the time. For each and every month since award, MTC has received an Outstanding Rating from the Government for each month.

### 3.2.3 Team Experience

As demonstrated through our technical approach (3.1.1.1), the DST team (DST, MTC) has a solid understanding of the various and current Army transformation missions and how to support those missions. We know how to support the FORSCOM customers and are intimately aware of all daily requirements.

## 3.3 STAFFING APPROACH (RFP: L.7.b.1.iii)

#### 3.3.1 Staffing Plan for Sample Task Order

MANLOAD METHODOLOGY

The primary manload methodology used for determining the type, number of personnel proposed and level-of-effort proposed for each individual is incumbent EXPERIENCE.

The staffing approach for the Army transformation task order is based on supporting various missions for the past five years and understanding what is required to support those missions.

BEST QUALIFIED TO ACCOMPLISH TASK

DST offers personnel with appropriate skills and experience. Each labor slot will be filled with the best qualified candidate to accomplish their assigned tasks.

TIME ALLOCATION BY SUBTASK

The DST and subcontractor’s time allocation for TOR Number W911SE-06-Q-0004 subtasks is as follows:

| Function | Staff | Overview |
| --- | --- | --- |
| Logistics Requirements | Senior Logistics Analyst (log planner)/ Team Chief (1) Senior Logistics Analyst, Log Planner (1) Senior Logistics Analyst, Maintenance (1) Senior Logistics Analyst, Supply (1) | - Responsible for logistics requirements subtasks |
| Logistics Management | Senior Logistics Analyst (log planner)/ Team Chief (1) Senior Logistics Analyst, Maintenance (1) Senior Logistics Analyst, Supply (1) Sr. Logistics Analyst, Supply (PBO) (1) Sr. Analyst, Army Systems (STAMIS) (1) | - Responsible for logistics management subtasks |
|  | 9 Personnel |  |

Exhibit 3.4: TOR Number W911SE-06-Q-0006 (ISSA-PSF) – Staffing & Personnel Manload

HOW PERSONNEL SUPPORT APPROACH

DST is proposing all new personnel. At award, DST will work closely with the customer to review all personnel slots and assignments. We will modify existing assignments and/or swap-in new personnel at the request of the customer.

AVAILABILITY OF PROPOSED PERSONNEL

DST guarantees 100% personnel availability. Our proposed personnel for the Army transformation task order are currently “on the ground” working and will transition to the new contract. This includes workers and supervisors.

At award, the proposed PM will develop a personnel matrix identifying how the existing, incumbent personnel will be distributed between DST and MTC. Our goal is to divide the personnel between DST and MTC approximately 51% - 49% ratio to maintain compliance with small business requirements.

#### 3.3.2 Workforce Retention Procedures

DST offers a proven and demonstrated capability to meet, sustain, and grow personnel resources over the life of a project as evidenced by DST’s lifetime customer satisfaction rating and personnel retention rate, both in the 90th percentile.

DST’s staffing plan includes: a) PM, task leaders, and staff sufficient to satisfy the requirements of Sample Task Order 1 and b) proven personnel policies and procedures to establish and retain a sufficient workforce over the life of the task order.

ACCOMMODATE FLUCTUATING WORKLOADS

DST’s resource planning and control processes, as illustrated in proposal Exhibit 1.14: Resource Planning & Control, depict how the PrM and assigned TO PM work together to handle the peaks and valleys of fluctuating workloads. The PrM leads a weekly task order review for each individual task order. In the meetings, the PM is responsible to introduce TO-specific on-the-ground assessments regarding anticipated, new, and/or changed workloads and the resource impacts related to the fluctuations. For surge requirements, the PM works through the PMO management team to reachback to team-wide resources to meet rising personnel demands. For decreasing Army requirements, the PM works hard to limit personnel hardship. First, the PM tries to move personnel from one TO another. Personnel are released only as a last-ditch resort.

OBTAIN, HIRE, RETAIN

DST’s approach to obtain, hire, and retain the necessary qualified personnel with the background knowledge, skills, experience and training to successfully execute TOR Number W911SE-06-Q-0004 are described in proposal Section 1.3.3, Sample Task Personnel Acquisition (L.7.b.iii.1). We will employ DST’s OCONUS deployment and security clearance SOPs, which have proven successful for 2+ years on DST’s DIA IDIQ contract in support of America’s global war on terrorism.

#### 3.3.3 Labor Categories

In the table below, we present DST’s proposed labor categories and staffing for TOR Number W911SE-06-Q-0004.

| LABOR CATEGORY | QUANTITY | DST | MTC |
| --- | --- | --- | --- |
| Logistics Requirement Support (PWS 4.1) |  |  |  |
| Senior Logistics Analyst (log planner)/ Team Chief | 1 | 1 |  |
| Senior Logistics Analyst (Log Planner) | 1 | 1 |  |
| Senior Logistics Analyst (Maintenance) | 1 |  | 1 |
| Senior Logistics Analyst (Supply) | 1 | 1 |  |
| SUB-TASK TOTAL | 4 | 3 | 1 |
| Logistics Management Services (PWS 4.2) |  |  |  |
| Senior Logistics Analyst (log planner)/ Team Chief | 1 | 1 |  |
| Senior Logistics Analyst (Maintenance) | 1 |  | 1 |
| Senior Logistics Analyst (Supply) | 1 | 1 |  |
| Senior Logistics Analyst (Supply -- PBO) | 1 | 1 |  |
| Senior Analyst, Army Systems (STAMIS) | 1 | 1 |  |
| SUB-TASK TOTAL | 5 | 4 | 1 |
| TASK TOTALS | 9 | 7 | 2 |

Exhibit 3.5: TOR Number W911SE-06-Q-0004 – Staffing & Manload

#### 3.3.4 Cross-Training/Cross Utilization of Personnel

All personnel will be cross-trained in inter/intra sub-task processes to the optimal extent possible. The cross-training will occur during off hours, non productive hours, and weekends as appropriate. Senior personnel will continually pass along “tricks of the trade” to more junior personnel. At award, the PM will develop a cross-training plan and schedule.

The goals (impacts/benefits) of cross training include: higher levels of productivity, immediate workload surge response, personnel retention, and more complete coverage for vacation, sick, holiday, and personal leave times.

#### 3.3.5 Resumes (included in page count)

DST is not providing resumes at this time.

## 3.4 QUALITY CONTROL (RFP: L.7.b.1.iv)

#### 3.4.1 Quality Control Plan

DST’s draft Quality Control Plan (QCP) for the sample tasks is provided in the overall approach to managing the contract, proposal Section 1.4.1, Quality Control Plan.

We fully understand that the government’s quality assurance oversight activities for TOR Number W911SE-06-Q-0004 (as described in their QAP), are not a substitute for quality control by DST. That’s why we build quality into our performance from the ground up. From Day 1 (DST contract orientation), through development of the final QCP, through our day-to-day performance over the life of the contract, the PrM and PM will focus on quality. The completed QCP will serve as the touchstone for everything we do.

The PM or designee will provide a weekly written report and briefing which contains:

- Work status performed in previous time period

- Problems or constraints encountered while performing this work

- Suggested solutions to problems or constraints

- Proposed initiatives or waivers requiring Government action

- Status of open items from the previous meetings

- Title and date of reports delivered in the previous time period

DST employs proactive measures to manage deficiencies. As stated previously, the DST staff is trained to promptly correct problems and prevent them from spreading. Also, from time to time, as necessary, the PrM and/or PM will request a meeting with the FIRST customer’s COR to review problems, issues, performance status, and make recommendations. The PrM and DST’s Quality Officer will make periodic spot checks to assure DST’s compliance with the QCP and complete customer satisfaction.

#### 3.4.2 ISO 9001:2000 Status

DST’s ISO 9001:2000 status and documentation supporting the status is provided in the overall approach to managing the contract, proposal Section 1.4.2, ISO 9001:2000 Status  DST’s ISO status complies with the requirement for ISO set forth in the RFP because DST will be fully ISO 9000 certified by end of year, 2006.

#### 3.4.3 How ISO 9001:2000 Status Supports QCP

We will control quality on TOR Number W911SE-06-Q-0004 in accordance with ISO 9004-2:1991, Quality Management and Quality System Elements – Part 2: Guidelines for Services, and ANSI/ASQC Q9004-1-1994, Quality Management and Quality System Elements – Guidelines; and also, as appropriate, to original equipment manufacturer (OEM) standards.

#### 3.4.4 Employ QC at the Task Order Level

As illustrated in the table below, after award, the PM will work in collaborative fashion with the FIRST customer COR to develop specific quality control activities, actions, and procedures for each PWS task area. Minimally, we will develop customer satisfaction questionnaires from which we will conduct quarterly surveys to measure quality and satisfaction.

| PWS-SPECIFIC TASK AREAS | MEASURE & QUALITY CONTROL |
| --- | --- |
| Logistics Requirements Support |  |
| Identify, document, justify and defend logistics requirements in the performance of the Transformation/AECP logistics strategy | TBD |
| Technical, administrative, management support, to assist in the Transformation/AECP requirements analysis and assessment for FORSCOM HQ and installations. | TBD |
| Identify systemic issues, innovative improvements, strengths, weaknesses and trade-offs associated with Transformation/AECP options for rapid resolution at the appropriate level to meet FORSCOM readiness and strategic objectives. | TBD |
| Help develop and maintain the FORSCOM LO-9 (Line of Operation) activity schedule. | TBD |
| Support in the development of logistical requirements associated with the changes in the redesign and restructuring of organizations associated with the Army TCP. | TBD |
| Provide assistance to FORSCOM installations, units, and staff officers in the performance of the TCP mission. | TBD |
| Deliver briefings and capable of answering ad hoc queries from various agencies. | TBD |
| Knowledgeable of the policies and regulations governing logistical management at the MACOM and installation level. | TBD |
| Develop logistics estimates for sustaining the Army Campaign Plan (ACP) initiative in coordination with the FORSCOM DCSRM, DCSOPS, DCSPIM, HQ TRADOC, HQ CASCOM, FUTURE CENTER and HQDA. | TBD |
| Ensure resource requirements are properly integrated into the current year, budget year and POM submissions as required. | TBD |
| Prepare briefings, executive summaries, spreadsheets and other documentation required to defend logistics requirements to HQDA, DOD and congressional staff members for both short-term and long-term FORSCOM Transformation requirements. | TBD |
| Develop logistics guidance and policies relative to Transformation Campaign Plan at the direction of the TM. | TBD |
| Logistics Management Services | TBD |
| Provide technical expertise to oversee the various logistics support services to include performance of transportation, field services, maintenance, medical supply (all classes) and STAMIS operations in support of the six Stryker Brigade Combat Teams (SBCT). | TBD |
| Technical expertise to oversee the various logistics support services to include performance of transportation, field services, maintenance, medical supply (all classes) and STAMIS operations in support of the Unit of Action (UA) and Unit of Employment (UE) transformation. | TBD |
| Development and implementation of FORSCOM, G4 Strategic Management System (SMS) management tool. | TBD |
| Assist the FORSCOM staff in local or remote conferences and video-teleconferences and shall present briefings as required. | TBD |
| Attend planning conferences, in-progress reviews, video teleconferences, coordination meetings, and General Officer Working Group meetings to stay abreast of Army Transformation logistical and operational requirements. | TBD |

Exhibit 3.6: Quality Risk Mitigation for TOR Number W911SE-06-Q-0004

## 3.5 RISK/RISK MITIGATION

#### 3.5.1 Risk Identification/Risk Mitigation Approach

DST’s overall risk identification and mitigation approach is described in proposal Section 1.2.7, Risk Management. At project start and throughout the life of the contract, DST works closely with task order customers to identify all potential technical and schedule risks.

Step one: DST analyzes the risks to determine their potential impact to the program, along with the likelihood of risk occurrence.  The next step is to prioritize each risk within the framework of our overall risk management / contingency plan. In the third step, DST identifies specific courses of action to minimize the possibility of risk occurrence or to lessen the overall impact of the risks when they cannot be avoided in spite of all risk mitigation actions taken. We also establish metrics to measure our progress toward risk mitigation. In the fourth and final step of our process, we begin to implement the developed mitigation steps.

For TOR Number W911SE-06-Q-0004, risk areas include technology infrastructure, cost, schedule, personnel, technical performance, and customer satisfaction. In the table below, we highlight the specific mitigation activities. We will identify the risks associated with these areas begins at contract award and continue mitigation actions through the life of the contract.

| RISK AREAS | MITIGATION ACTIONS |
| --- | --- |
| Shortfalls in hiring “on the ground” staff to fill positions at the ISSA and PSF | - Maximize hiring of quality incumbent staff, which we assume will be 100% - Advertise early for any projected staffing shortfalls - Use the Corporate resume database to identify potential candidates - Work with the local the State Unemployment Office to identify possible candidates - Cross-utilize staffing from other contracts temporarily to fill staffing shortfalls, as a last resort |
| Lack of well defined sub-contractor interfaces and working relationships | - Define sub-contractor responsibilities and duties clearly in the sub-contract - This proposal was developed as “Team” effort and execution of the contract will be Team effort |
| Technology infrastructure | - Use best support practices including ISO 9000, IEEE 12207, and others |

Exhibit 3.7: Risk Mitigation for TOR Number W911SE-06-Q-0004

#### 3.5.2 Risk Mitigation Plan Implementation

DST’s task order level risk mitigation plan is implemented beginning at task order award. The risks identified in Exhibit 3.7 will be reviewed with customer management and adjusted as required. Many of the risks identified in the table are mitigated through day-to-day work

Many of the risks identified in the previous table will be mitigated through day-to-day work practices, as guided and implemented by the PM and task leaders.

# TAB 4 - TOR Number: W911SE-06-Q-0006 (ISSA-PSF)

## 4.1 TECHNICAL-MANAGEMENT APPROACH (RFP: L.7.b.1.i)

In this section, we provide DST’s approach to satisfying TOR Number W911SE-06-Q-0006 (ISSA-PSF), under which we will support the Army’s Fort Irwin, Installation Supply Support Activity (ISSA) and Packing and Shipping Facility (PSF). Under a resultant task order, DST will operate the NTC ISSA and PSF to provide support for authorized Installations, Army War Reserve Prepositioned Sets (AWRPS), Rotational Brigade and Augmentee customers. ISSA support includes Stock Control Services, Customer Service, Receiving Services, Turnin Services, Storage Services, General Support Reparable Exchange Services, Issue Services, Inventory and Adjustment Services, and Causative Research Services. The PSF is an integral part and sub-element of the ISSA. The PSF services include receiving, inspection, safeguarding, preservation, packaging, and shipment of Government-owned and Government-leased materiel, excluding Class I (Subsistence), Controlled Class VIII (Medical Substances), and Class IX (Nonmilitary items).

### 4.1.1 TECHNICAL APPROACH (RFP: L.7.b.1.i.1)

#### 4.1.1.1 Technical Approach

DST will execute this task with team partner LESCO, which has executed the ISSA mission and PSF mission for the past five years and truly knows and understands the missions. As a benchmark and gauge of our mission knowledge and execution skills, during the past twelve months LESCO has met and/or exceeded all Department of Army (DOA) standards at the ISSA over 98% of the time. Since award, LESCO has received an Outstanding Rating from the Government for each month.

Together, DST and LESCO’s trained, experienced, and in-place workforce will provide “seamless” transition as the new contract begins “Seamless” is often over used and is almost a cliché; however it is accurate in this case. The DST team will execute the ISSA mission effectively, efficiently, and professionally in the final days of the current contract and the first days on the new contract. The customers will not see a transition of the ISSA mission but a continuance of the ISSA mission. Our technical approach to executing the ISSA mission follows and is based on our years of experience in supporting Fort Irwin and its Soldiers.

Startup and/or Transition Approach

Our approach to transition is to minimize impact on daily operations of the ISSA and PSF, but also to prepare for the start of the new contract. As the experienced and trained staff “on the ground,” we are totally familiar with all operations and will be able to execute all transition actions quickly and efficiently. The management and operational transition actions for this task order are summarized in Exhibit 4.0 below.

Technical Milestones

| 30-Day Phase-in/Transition Activities |  |  |
| --- | --- | --- |
| Management | Technical/Operations |  |
| Pre Award Period |  |  |
| - Perform detailed Corporate-level, transition planning - Finalize transition plan |  |  |
| Upon Contract Award Notification |  |  |
| - Review delivery requirements - Review preliminary plans and outstanding issues - Assess procedures and policies in place - Address personnel requirements - Prepare new employee packets (if required) - Advertise for new personnel hiring (if required) - Review staff qualifications and skills - Submit Transition Plan to COTR - Develop and agree on a weekly meeting schedule with the COTR during transition | - Review existing ISSA and P&S SOPs and operational performance standards - Review existing ISSA and P&S safety and quality standards |  |
| Week 1 |  |  |
| - Initiate contract activity - Review staffing and initiation plans - Finalize reporting, management, and performance measurement requirements - Conduct open house for potential new employees (if required) - Begin HR processes for Team X incumbent staff who will be hired under the new contract - Finalize staffing - Weekly meeting with the COTR |  | - Begin property inventories and verification of property working capabilities and serviceability - Begin gathering data and information for developing process maps for use during the contract’s life |
| Week 2 |  |  |
| - Weekly meeting with the COTR - Continue HR processing for staff |  | - Update applicable SOP and performance standards - Update safety and quality approaches - Assess performance and review issues - Continue property inventories as needed and reconcile differences as required - Continue gathering data and information for developing process maps for use during the contract’s life |
| Week 3 |  |  |
| - Conduct Operational Readiness Meeting - Finalize reports and plans - Send an HR Team to Fort Irwin for in-processing “on the ground” - Weekly meeting with COTR |  | - Complete property inventory reconciliation processes and prepare final documentation for signing for all property - Continue gathering data and information for developing process maps for use during the contract’s life |
| Week 4 |  |  |
| - Ensure that the workers and supervisors are prepared to execute the new contract on Day 1 - Final Weekly meeting with the COTR - Continue daily email status reports to the COTR | - Finalize SOPs, quality, and safety and health objectives and preliminary documentation - Continue gathering data and information for developing process maps for use during the contract’s life |  |

Exhibit 4.0: Technical Milestones (W911SE-06-Q-0006)

#### 4.1.1.2 Assumptions

- The current work force at the ISSA will remain in-place with the in-place supervisors and managers which will provide continuity of effort.

- The current equipment, vehicles, and material handling equipment (MHE) will remain in-place at the ISSA which will provide continuity to the daily mission.

- The employee-hiring base will remain as-is in the local Barstow community and surrounding areas and will continue to be the primary base for local hiring and employment.

- The current Corporate relationship with Local Teamsters Union 166 will remain as-is and will continue to be positive in nature and proactive and will continue to focus on “taking care” of all employees.

#### 4.1.1.3 Inherent Ramifications

None

#### 4.1.1.4 Alternatives Considered

None

#### 4.1.1.5 Requirement Changes

DST employs a proactive approach to requirement changes. First, the assigned PM and task leaders continually observe and ask questions as appropriate to changing customer policy, directives, objectives, goals, and wartime situations. The PM requests review meetings when changes seem imminent to keep ahead of upcoming changes.

As changes to requirements arise, the PrM handles the contract-related issues with the Army’s FIRST contract officer and the PM handles task-order-related issues to include personnel, technology, schedules, milestones, deliverables, and so on. For complex changes, the PM and/or task leaders will use DST’s collaborative web portal to reachback to DST’s team of logistics SMEs as needed for high level support and guidance. The PM will review all changes in the weekly task order review meeting. The PM maintains a change database and checklist to monitor progress and assure that all requirements changes are in fact met.

#### 4.1.1.6 Government Furnished Equipment (GFE)

For TOR Number W911SE-06-Q-0006 (ISSA-PSF), DST will require suitable office space which can be secured, office furniture for an appropriate number of personnel, complete automation support to include administrative support for obtaining necessary passwords, and automation connectivity (to include LAN Internet capability). DST will maintain accountability for all GFE using a DoD recognized Property Control System and will maintain this property in accordance with applicable Army regulations and standards.

Equipment not available from the government will be purchased by DST utilizing CAP/CAS funds and when reimbursement from the government has been made that equipment will be considered GFE and will be accounted for per above.

These basic GFE items are necessary to perform on this task order. Without the aforementioned GFE, it will be impossible to support certain requirements, for example STAMIS support.

#### 4.1.1.7 Availability of Off-site Resources

For off-site FIRST task orders, DST’s team-wide resources include myriad office and business facilities, automated tools, logistics tools, and equipment to accomplish a wide range of FIRST task order requirements.

| DST CORPORATE RESOURCES | OTHER TEAM RESOURCES |
| --- | --- |
| - Office space (10,000 Sq. Ft.) - Library - Four multi-purpose briefing rooms - Three modern, state-of-the-art multi-media conferencing and training rooms - Expansion space (25,000 Sq. Ft.) - Program Management Office (5,000 Sq. Ft.) | - Nationwide/Worldwide (various locations) – World Class Briefing/Meeting Facilities – World Class Regional Data Centers – More than 400,000 logistics personnel |

Exhibit 4.1: Availability of Off-Site Resources

#### 4.1.1.8 Relationship to Contract Management

DST’s technical approach to TOR Number W911SE-06-Q-0006 (ISSA-PSF) is aligned with our overall FIRST contract and task order management plan in the following ways:

- For TOR Number W911SE-06-Q-0006 (ISSA-PSF), we control quality in accordance with ISO 9004-2:1991, Quality Management and Quality System Elements – Part 2: Guidelines for Services, and ANSI/ASQC Q9004-1-1994, Quality Management and Quality System Elements – Guidelines; and also, as appropriate, to original equipment manufacturer (OEM) standards.

- The Project Manager (PM) who helped create this proposal response is the same PM who will be responsible for standing up the task order upon award.

- The allocation of work supports achievement of the PWS goals through the selection of “best fit” subcontractors and our selection process helps ensure compliance with the Limitations on Subcontracting clause (FAR 53.219-14), as applicable.

#### 4.1.1.9 Insights

As mentioned above in paragraph 4.1.1.1, the DST team has a solid understanding of the current ISSA and PSF missions and how to execute those missions. We know how to support the Fort Irwin garrison customers and are intimately aware of all daily requirements. We know how to support and work closely with the units coming to Fort Irwin for rotation training “in the box”, and how to meet their support needs on a daily basis. We understand that SARSS is the backbone of the supply support system and how it’s correct and efficient operation is critical to daily ISSA operations. We know the layout and physical plant features of the ISSA building, the P&S section within the ISSA, and the surrounding outside storage areas around the ISSA building.

#### 4.1.1.10 Other Explanations / Supporting Data

None

### 4.1.2 MANAGEMENT APPROACH (RFP: L.7.b.1.i.2)

DST’s task order management approach is fully described in the OVERALL APPROACH TO MANAGING THE CONTRACT, proposal Volume II, Tab 1, Section 1.1. The referenced section provides DST’s overall approach to FIRST contract and task order management. The referenced section includes, among other topics, DST’s detailed life cycle approach, methodology, practices, and techniques for effective FIRST IDIQ task order management – from task order start-up, to execution, to administration, to close-out.

Herewith, in this proposal section, we now supplement the aforementioned overall task order management approach with DST’s specific management approach to TOR Number W911SE-06-Q-0006 (ISSA-PSF).

#### 4.1.2.1 Management Approach

The cornerstones of DST's best practice approach to manage awarded task orders are: 1) the Project Management Institute (PMI), Project Management Body of Knowledge (PMBOK), 2) performance based contracting (PBC) metrics, 3) ISO 9001-2000 quality compliance, and 4) task-order-specific teambuilding and follow-on teamwork.

Upon TO award, the PrM works closely with the assigned PM (the same PM who developed the proposal response to the TOR) to finalize a TO management plan, to include the startup and transition approach, technical milestones, organizational resources and management controls to be employed to meet the cost, performance and schedule requirements throughout TO execution.

During the phase-in period, the PrM and PM proactively meet with the customer COR and DST staff on a daily basis. The schedule for these meetings and PrM involvement with the project is ratcheted up or down as needed over the early stages of a task order. The PrM phases himself out of day-to-day TO involvement, and thereafter, the assigned PM and TL’s are responsible and accountable for day-to-day task order performance.

The PM is the single face to the customer, providing day-to-day management control of the overall project. For TOR Number W911SE-06-Q-0006 (ISSA-PSF), the PM will select a task leader(s) (TL) from among the senior staff assigned to the effort.

The PM and TLs strive for optimal TO performance. They analyze, assess, recommend and implement streamlined, flexible and innovative task/sub-task activities. They continually seek to enhance the efficiency/effectiveness of task order operations and SOPs. We recommend changes as appropriate to improve task order processes and workflow. They work to continuously improve performance through the use of ISO 9001:2000 compliant quality standards. This approach is laden with performance-based quality check-points that are specifically targeted to meet performance objectives and deliver unparalleled customer service.

At the subtask level, we adhere to SOPs, Army material handling doctrine, and COR directives. The PM and TL’s handle issues and small problems immediately, before they become bigger and more costly to solve. The goal for each task/subtask is optimal performance that meets and/or exceeds all SOW and/or PWS requirements.

#### 4.1.2.2 Organizational Structure and Communication

##### 4.1.2.2.1 Organizational Structure

DST’s proposed organizational structure integrates and consolidates TOR Number W911SE-06-Q-0006 (ISSA-PSF) requirements in an OPTIMAL fashion. The structure is straight-forward, functionally efficient, and mission effective. The Exhibit 4.2 below depicts the structure and highlights the subcontractors, key functions, role assignments and features of the DST team.

Exhibit 4.2: Organizational Structure (TOR Number W911SE-06-Q-0006 (ISSA-PSF))

ROLE OF EACH TEAM MEMBER

In the table below, we highlight the role of each team member/subcontractor, as applicable.

| TEAM MEMBER | TASK ORDER ROLE |
| --- | --- |
| DST | Task order (TO) management, staffing. Performance, cost, quality control. ISSA and PSF support. The PM has the responsibility of managing all task orders assigned to the ISSA. This includes the receipt, processing, prioritizing, routing, tasking, and tracking of all TOs and team execution. |
| LESCO | Task order collaboration. ISSA and PSF subtask execution. Develop a fail-safe TO workload structure after carefully analyzing through collaboration with the PM and the PWS requirements, supporting documentation, and tapping into our extensive experience to identify major work areas, the functions required to effectively meet TO requirements, and all specified and implied tasks and subtasks. This process provides our functional area leaders and their subordinate personnel a functioning checklist of the tasks and subtasks required to design work and process maps (visual SOPs) to ensure quality customer support. Our subtask execution structuring system is a functional system of analyzing and reanalyzing our on-site processes to identify areas that can be modified as required for quality assurance. We seek to constantly improve on tasks and subtasks of PWS requirements by auditing and reviewing our work and process maps for better effectiveness when executing each task order. |

Exhibit 4.3: Role of Each Team Member

MANAGING & CONTROLLING TEAM MEMBERS

For the FIRST IDIQ contract, DST’s subcontractor teaming agreements (TA) establish a responsive and equitable team member share in program risk and reward, thereby fostering joint ownership in, and commitment to, FIRST program and task order success. The TA includes verbiage describing and committing each subcontractor to participation in TOR responses, and after task order award, to top performance. DST's subcontractor management plan includes integrated teams, teamwork, and assigning the right people to the right task. For TOR Number W911SE-06-Q-0006 (ISSA-PSF), the DST employs PMI-compliant subcontractor management processes, as follows:

- PMO integrates DST’s subcontractor resource pools to present the best possible resources.

- As the prime, DST bears ultimate responsibility for TOR Number W911SE-06-Q-0006 (ISSA-PSF) performance. All contractual and task order requirements are passed down to the subs.

- PM documents subcontractor responsibilities in a Project Management Plan and establishes Work Breakdown Structures (WBS) as the basis for managing each subcontract.

- Subcontractors are involved in project planning, to elicit buy-in.

- PM holds all staff (DST and subcontractors) to the same performance standards and guidance.

- DST PM manages all team members regardless of company affiliation.

- DST PM monitors compliance with contract, agreements, and payment terms.

- PM conducts contract and task order orientation training.

- PM establishes and monitors milestone schedules and budgets.

- PM tracks subcontractor work activities and personnel through MS Project 2003.

- PM facilitates peer reviews, walkthroughs, and checklists.

- PM establishes change control committee, conduct regular reviews.

- PM prioritizes work and problems – fatal, critical, or minor.

- PM manages by walking around all task order locations and facilities.

- PM establishes subcontractor performance metrics for each major effort.

- PM and task leaders conduct regular *daily, weekly, monthly) evaluation/review of subcontractor performance against performance metrics.

- PM conducts task order status review meetings: Weekly, Monthly, Quarterly, Annually to review subcontractor performance against task order PWS.

REPORT & REVIEW

As described in proposal Section 1.3.4, Manage Individual FIRST Task Orders (After Award), the PM and task leaders conduct weekly (more as needed) task order status meetings. The PM and task leaders monitor and measure performance, staffing, and cost control. The purposes of the weekly review meeting are to assure top performance, that all task order requirements are in fact met, and review task order issues. For example, issues such as staffing, schedules, personnel, cost, and so on are discussed and an action item agenda is prepared. All task order status information (schedule, performance, cost, burn rates) in MS Project and PROCAS is consolidated for presentation to the government in status reports and review meetings.

INTERNAL: & EXTERNAL COMMUNICATIONS

As described in proposal Section 1.3.6, Effective Communication with Army FIRST Management, the PM and task leaders will maintain effective internal and external communication as follows: Internal communications: task order issues (requirements, status, successes, problems) will be communicated via weekly program reviews (competing for new work) and weekly task order status meetings (work-in-progress). These issues will be communicated upward from low level staff to the task leaders to the project managers to the subcontracting and resource manager to the PrM. External communications: issues will be communicated between and amongst DST (PM, task leaders, subcontracting and resource manager, PrM) and the Army (Program Officer, Contracts Officer), and FIRST customers via weekly (and ad-hoc) contract and task order review meetings. Other communication links (Web Portal, teleconference, email, and one-on-one telephone calls) will be conducted as needed.

LINES OF AUTHORITY

The lines of authority, as illustrated in Exhibit 4.2, depict an effective seniority-knowledge-based chain of command. DST and Army management guidance, instructions, and orders will flow downward in a timely manner from Army FIRST customer management, to DST PrM, PM, task leaders, and staff.

Evolving technology, programmatic, and cost/price information will flow upwards and downward from and to the PrM, PM, task leaders, and assigned staff (prime and subs) in several ways: weekly task order status meetings, daily dustups and standups, and a management open door policy. Important issues will be researched, collaborated upon, and reported to the Army in status meetings, presentations, and special technology demonstrations via the internal and external management and communication chains, as appropriate.

##### 4.1.2.2.2 Team Structure

DST’s team structure is illustrated in Exhibit 4.2, Organizational Structure (TOR Number W911SE-06-Q-0006 (ISSA-PSF)), and the work areas allocated to each team member are illustrated in Exhibit 4.3, Role of Each Team Member. Our teammate selection process, as described in proposal Tab 1, Section 1.3.3, Manage Individual FIRST Task Order Requests, includes maintaining an appropriate balance of small business participation and compliance with FAR 53.219-14. To comply with these FAR requirements, DST aims for 60% average small business participation on all task orders, when taken collectively. To maintain this level of compliance, large business subcontractor participation in TOR Number W911SE-06-Q-0006 (ISSA-PSF) is subject to a slight shift up or down over the life of the task order.

##### 4.1.2.2.3 Management Controls

The PM employs the DST Task Order Management System (D-TOMS), the processes for which are described in the proposal overview, Tab 1, Section 1.3.4, Manage Individual FIRST Task Orders (After Award), and illustrated in Exhibit 1.9. To summarize, D-TOMS includes techniques, processes, and automated tools for managing TOR Number W911SE-06-Q-0006 (ISSA-PSF) costs, schedules, performance, quality, and deliverables, as follows:

- MS Project 2003: to develop work breakdown structures (WBS), staffing matrices, and work schedules. Note: For a detailed list of MS Project 2003 functions employed by DST please refer to Exhibit 1.10.

- Project Oriented Cost Accounting Solution (PROCAS) to develop cost control plans, develop budgets, establish project/job costing, project estimating, time and billing, and more.

For staffing management control, the PM employs the DST Cleared Personnel Acquisition and Retention System (DC-PARS).

Other DST management controls include checklists for critical path activities, quality control, risk management, deliverable control, and more.

PLAN AND CONTROL RESOURCES

To plan and control TOR Number W911SE-06-Q-0006 (ISSA-PSF) resources, the PM leads a collaborative weekly task order review with the task leaders and other key personnel. Together, they monitor and measure performance, staffing, and cost control. The process is highlighted in the overview section, Exhibit 1.10. The purposes of the weekly review meeting are to assure top performance, that all task order requirements are in fact met, and review task order issues. For example, issues such as staffing, schedules, performance, and so on.

COST CONTROL

At award, we account for costs by establishing a budget baseline and threshold triggers for critical path events within PROCAS and MS Project. This provides advance warning for potential cost and/or schedule overruns. Thereafter, the PM and task leaders use these tools to perform weekly/monthly TO work/cost schedules, performance reviews, quality indicators, and cost budgets to monitor TO work-in-progress and individual efforts. The PM leads a weekly task order review meeting to review cost baselines, burn rates, earned value, and projected budgets.

The assigned PM and task leaders develop and deliver a monthly TO status report presenting costs, quality control, configuration management, and security management applied to the TO, as appropriate to the specific nature of a TO PWS.

MULTIPLE COMPLEX TASKS

DST’s approach and processes to handle multiple, complex task orders are fully described in proposal Section 1.3.5, Handle Multiple, Simultaneous Task Orders. As described therein, DST employs dedicated and backup capture-proposal and administrative support teams to respond to multiple, simultaneous Army FIRST task orders (requests and awards).

To handle multiple, complex tasks under a task order, the assigned PM will, first, assign the appropriate personnel to the job at hand. This prevents startup delays. The PM will arrange for cross-training so that all personnel associated with a particular task area are able to fill in and backup one another as needed. For complex tasks, the PM and/or task leaders will use DST’s collaborative web portal to reachback to DST’s team of logistics SMEs as needed for high level support and guidance. The PM will review all tasking in a weekly task order review meeting and provide guidance for complex tasks as appropriate. The PM and task leaders manage complex tasks by walking around. These are daily walkthroughs of the entire task facilities so that corrective guidance can be provided, as needed. This assures that DST and subcontractor personnel are working correctly to meet complex requirements.

OCONUS PERFORMANCE

Over the past three years, DST has gained significant experience providing OCONUS logistics and special operations support to the Defense Intelligence Agency (DIA) in Iraq. When required by Sample Task Order 1 to provide OCONUS support in potentially hazardous warfighter locations, we will employ DST’s specific SOPs for personnel orientation, training, security clearance processing, and deployment.

##### 4.1.2.2.4 Processes & Procedures

MANAGE WORKFLOW & PERFORMANCE

DST’s processes and procedures for managing task order workflow and work performance (to include achievement of the standards set forth in the Sample Task Order), are fully described in proposal Section, 1.3.4, Manage Individual FIRST Task Orders (After Award). In summary, as described therein, DST offers the following techniques and practices to manage workflow and performance: PrM oversight, weekly task order reviews, automated tools, SOPs, management by walking around, and corrective actions as needed to meet task order PWS requirements.

ISO 9001:2000

At task order award, the PrM, PM, and task leaders will bring to bear and draw from DST’s documented contract initiation, startup, and execution SOPs, which are an inherent part of DST’s corporate ISO 9001:2000 quality management system. In doing this, we structure the organization, management, and quality control processes for Sample Task Order 1 to be compliant with DST’s soon-to-be ISO 9001:2000 certified corporate processes.

DST’s SOPs include policy, guidelines, practices, and techniques, which are employed at the task order level to aid in management of the task. The SOPs include proven management controls for effective early visibility/resolution for project management, technical, cost, schedule problems, defining the contract work, assigning responsibility, determining staffing levels and labor mix, performing special requirements, providing detailed cost and schedule information to Army customers, and managing and controlling GFE.

##### 4.1.2.2.5 OCI

DST is fully committed to identifying and eliminating situations with potential organizational conflict of interest (OCI). DST’s OCI policy and procedures include credible and concrete mechanism for identifying, avoiding, neutralizing, and/or mitigating actual or potential conflicts.

All DST employees and subcontractor staff are trained in DST standard policy and procedure for conflict of interest, which states in part, “It is DST policy that DST not engage in any contract activities which could create an organizational conflict of interest (OCI) with respect to our position under a government contract.” The entire policy and procedure statement is publicly posted at DST’s corporate offices. The DST OCI policy and procedures are promulgated to corporate and subcontractor staff through new-employee-orientation and refresher training.

##### 4.1.2.2.6 Innovations

INNOVATIONS

The DST team will execute this task order using all existing SOPs, processes, and guidelines. New and evolving Army guidance and technology will be incorporated into our work as tasked to do so.

## 4.2 EXPERIENCE (RFP: L.7.b.1.ii)

### 4.2.1 Experience Gained

To meet the requirements of TOR Number W911SE-06-Q-0006 (ISSA-PSF), DST is proposing a 2-company team-based solution (DST and LESCO), each of which has significant Army experience providing personnel, administration and task order management services to the FORSCOM Logistics Concepts and Integration (LCI) Division in support of Department of Defense, Department of the Army, TRADOC, CASCOM and AMC initiatives related to the Army Campaign Plan (ACP).

The team’s specific and relevant experience related to the effort is highlighted below.

DST:

Contract Number: W911SE-06-F-0031

PCO Name / Phone Number: Faith V. Shelton; 404-464-4113

Description / Experience: DST presently supports the Army’s Equipment Transfer Facility (ETF) at Fort Bragg where we support the Modular Transformation Supply Management Augmentation Program. On this effort, we provide innovative and responsive services to meet the evolving needs of the Army warfighter.

LESCO

Contract Number: DAKF04-02-C-0001 (Prime) VC-509-02-02 (Sub-contract)

PCO Name / Phone Number: Ms. Laverna Lipscomb (NGC CO at Irwin)/ (760) 380-4562

Description / Experience: As sub to NGC, LESCO has executed the ISSA mission and PSF mission for the past five years and truly knows and understands the missions. As a benchmark and gauge of our mission knowledge and execution skills, during the past twelve months LESCO has met and/or exceeded all DOA standards at the ISSA more than 98% of the time. For each and every month since award, LESCO has received an Outstanding Rating from the Government for each month.

### 4.2.2 Relevance of Experience

The team that DST is proposing for TOR Number W911SE-06-Q-0006 (ISSA-PSF) offers relevant experience as fully described in proposal Volume III, Past Performance. The nature, size, complexity and duration of this team-wide experience include the following:

DST: For approximately one year, DST has provided 30+ personnel to support the Army’s Equipment Transfer Facility (ETF) at Fort Bragg where we support the Modular Transformation Supply Management Augmentation Program. On this effort, we provide innovative and responsive services to meet the evolving needs of the Army warfighter.

LESCO For approximately the past four years, LESCO has provided 60+ personnel to support the Army’s ISSA mission and PSF mission for the past five years and truly knows and understands the missions. As a benchmark and gauge of our mission knowledge and execution skills, during the past twelve months LESCO has met and/or exceeded all DOA standards at the ISSA more than 98% of the time. For each and every month since award, LESCO has received an Outstanding Rating from the Government for each month.

### 4.2.3 Team Experience

As demonstrated through our technical approach (4.1.1.1), the DST team has a solid understanding of the current ISSA and PSF missions and how to execute those missions. We know how to support the Fort Irwin garrison customers and are intimately aware of all daily requirements. We know how to support and work closely with the units coming to Fort Irwin for rotation training “in the box”, and how to meet their support needs on a daily basis. We understand that SARSS is the backbone of the supply support system and how it’s correct and efficient operation is critical to daily ISSA operations. We know the layout and physical plant features of the ISSA building, the P&S section within the ISSA, and the surrounding outside storage areas around the ISSA building.

## 4.3 STAFFING APPROACH (RFP: L.7.b.1.iii)

#### 4.3.1 Staffing Plan for Sample Task Order

MANLOAD METHODOLOGY

The primary manload methodology used for determining the type, number of personnel proposed and level-of-effort proposed for each individual is incumbent EXPERIENCE.

The staffing approach for the ISSA and PSF is based on executing those missions for the past five years and understanding what is required to support those missions. Our staffing allocates the correct number of personnel and supervisors to meet the mission needs, after analysis of what has been done historically in the past and what the missions currently are. Our labor categories and pricing are based on the current and approved Collective Bargaining Agreement (CBA) with Local Teamsters Union 166, which directs labor rates. Our rates for our supervisors are based on making our pay competitive with other local contractors and other Government Customers, such as the Marine Corps Logistics Base. Competitive pay for supervisors eliminates retention problems, creates stability, and stops the “revolving door” problem experienced by other contractors in the local area.

BEST QUALIFIED TO ACCOMPLISH TASK

DST offers all incumbent personnel. Each labor slot is already filled with the best qualified candidate to accomplish their assigned tasks.

HOW PERSONNEL SUPPORT APPROACH

DST is proposing all incumbent LESCO personnel. At award, DST will work closely with the customer to review all personnel slots and assignments and divide personnel between DST and LESCO in accordance with the staffing manload stated in Exhibit 4.5. We will modify existing assignments and/or swap-in new personnel at the request of the customer.

The proposed task organization for the ISSA and PSF was developed to support the major functions within those missions. The proposed task organization is also based on best practices established over five years of operating the ISSA and P&S. The proposed staffing supports the mission efficiently and effectively, but is also lean enough to reduce cost and provide best value. There are five functional divisions within the staff organization, which are shown below. A brief overview of their functions is also listed. Exempt personnel are underlined.

| Function | Staff (current titles) | Overview |
| --- | --- | --- |
| ISSA Management | - ISSA Supervisor (1) - Senior Warehouse Supervisor (1) - Administrative Supervisor (1) | - Overall management of the ISSA and P&S Facility - Responsible for daily operations - Manages the entire warehouse and external storage areas - Supports all administrative actions and support for employees |
| Receiving and Issuing Section | - Receiving Supervisor (1) - Warehouse Workers (5) | - Responsible for receiving all supplies and equipment into the warehouse - Responsible for issuing all supplies and equipment to customers |
| Storage Section | - Storage Supervisor (1) - Heavy Equipment Operator (1) - Laborer (1) - Warehouse Worker (10) | - Responsible for the internal operations of the warehouse and external storage areas - Daily interaction with the Receiving and Issuing Section for storage, issue, warehousing, and receipt of supplies |
| Stock Control Section | - Stock Control Supervisor (1) - Computer Operator (3) - Inventory Management Specialist (2) - Property and Supply Specialist (1) | - Responsible for all stock control and inventory operations - Operates SARSS - Coordinates on a daily basis with the receiving and Storage Section and the Storage Section - The central point for accountability and tracking of all lines of supply - Responsible for all internal supply operations |
| Packing and Shipping Section | - Packing and Shipping Supervisor (1) - Documentation Clerk (2) - Packing and Crating Specialist (12) | - Responsible for all packing and shipping operations for the warehouse and as directed - HAZMAT certified personnel on site for all work |
| Total Personnel | 44 |  |

Exhibit 4.4: TOR Number W911SE-06-Q-0006 (ISSA-PSF) – Staffing & Personnel Distribution

AVAILABILITY OF PROPOSED PERSONNEL

DST guarantees 100% personnel availability. Our proposed personnel for the ISSA and PSF missions are currently “on the ground” working and will transition to the new contract. This includes workers and supervisors. We also have the properly trained and certified HAZMAT personnel for the daily operation of the P&S Facility. They have attended the Defense Packaging of Hazardous Material for Transportation Course and have current certifications.

At award, the proposed PM will develop a personnel matrix identifying how the existing, incumbent personnel will be distributed between DST and LESCO, Our goal is to divide the personnel between DST and LESCO approximately 51% - 49% ratio to maintain compliance with small business requirements.

#### 4.3.2 Workforce Retention Procedures

DST offers a proven and demonstrated capability to meet, sustain, and grow personnel resources over the life of a project as evidenced by DST’s lifetime customer satisfaction rating and personnel retention rate, both in the 90th percentile.

DST’s staffing plan includes: a) PM, task leaders, and staff sufficient to satisfy the requirements of Sample Task Order 1 and b) proven personnel policies and procedures to establish and retain a sufficient workforce over the life of the task order.

ACCOMMODATE FLUCTUATING WORKLOADS

DST’s resource planning and control processes, as illustrated in proposal Exhibit 1.14: Resource Planning & Control, depict how the PrM and assigned TO PM work together to handle the peaks and valleys of fluctuating workloads. The PrM leads a weekly task order review for each individual task order. In the meetings, the PM is responsible to introduce TO-specific on-the-ground assessments regarding anticipated, new, and/or changed workloads and the resource impacts related to the fluctuations. For surge requirements, the PM works through the PMO management team to reachback to team-wide resources to meet rising personnel demands. For decreasing Army requirements, the PM works hard to limit personnel hardship. First, the PM tries to move personnel from one TO another. Personnel are released only as a last-ditch resort.

OBTAIN, HIRE, RETAIN

DST’s approach to obtain, hire, and retain the necessary qualified personnel with the background knowledge, skills, experience and training to successfully execute TOR W911SE-06-Q-0006 are described in proposal Section 1.3.3, Sample Task Personnel Acquisition (L.7.b.iii.1). We will employ DST’s OCONUS deployment and security clearance SOPs, which have proven successful for 2+ years on DST’s DIA IDIQ contract in support of America’s GWOT.

#### 4.3.3 Labor Categories

In the table below, we present a list of labor categories deemed necessary to perform TOR Number W911SE-06-Q-0006 (ISSA-PSF). These categories are a subset of DST’s labor categories as provided in the price proposal.

| LESCO FUNCTIONAL CATEGORY | DST LABOR CATEGORY | Quantity | DST | LESCO |
| --- | --- | --- | --- | --- |
| ISSA Supervisor | Project Manager | 1 | 1 |  |
| Senior Warehouse Supervisor | Warehouse Manager | 1 | 1 |  |
| Administrative Supervisor | Administrative Assistant | 1 | 1 |  |
| Receiving Supervisor | Warehouse Specialist III | 1 | 1 |  |
| Warehouse Worker | Warehouse Specialist | 5 | 5 |  |
| Storage Supervisor | Warehouse Specialist III | 1 |  | 1 |
| Heavy Equipment Operator | Forklift Operator III | 1 |  | 1 |
| Laborer | Mover/Materiel Handler | 1 |  | 1 |
| Warehouse Worker | Warehouse Specialist | 10 |  | 10 |
| Stock Control Supervisor | Inventory Manager II or III | 1 |  | 1 |
| Computer Operator | Data Entry Clerk | 3 |  | 3 |
| Inventory Management Specialist | Supply Clerk | 2 |  | 2 |
| Property and Supply Specialist | Supply Clerk | 1 |  | 1 |
| Packing and Shipping Supervisor | Supply Distribution Manager | 1 | 1 |  |
| Documentation Clerk | Shipping & Receiving Clerk | 2 | 2 |  |
| Packing and Crating Specialist | Warehouse Specialist | 12 | 12 |  |
|  |  | 44 | 23 | 20 |

Exhibit 4.5: TOR Number W911SE-06-Q-0006 (ISSA-PSF) –Labor Categories

#### 4.3.4 Cross-Training/Cross Utilization of Personnel

All personnel will be cross-trained in inter/intra sub-task processes to the optimal extent possible. The cross-training will occur during off hours, non productive hours, and weekends as appropriate. Senior personnel will continually pass along “tricks of the trade” to more junior personnel. At award, the PM will develop a cross-training plan and schedule.

The goals (impacts/benefits) of cross training include: higher levels of productivity, immediate workload surge response, personnel retention, and more complete coverage for vacation, sick, holiday, and personal leave times.

#### 4.3.5 Resumes (included in page count)

DST is not providing resumes at this time.

## 4.4 QUALITY CONTROL (RFP: L.7.b.1.iv)

#### 4.4.1 Quality Control Plan

DST’s draft Quality Control Plan (QCP) for the sample tasks is provided in the overall approach to managing the contract, proposal Tab 1, Section 1.4.1, Quality Control Plan.

We fully understand that the government’s quality assurance oversight activities for TOR Number W911SE-06-Q-0006 (ISSA-PSF) (as described in their QAP), are not a substitute for quality control by DST. That’s why we build quality into our performance from the ground up. From Day 1 (DST contract orientation), through development of the final QCP, through our day-to-day performance over the life of the contract, the PrM and PM will focus on quality. The completed QCP will serve as the touchstone for everything we do.

The PM or designee will provide a weekly written report and briefing which contains:

- Work status performed in previous time period;

- Problems or constraints encountered while performing this work;

- Suggested solutions to problems or constraints;

- Proposed initiatives or waivers requiring Government action;

- Status of open items from the previous meetings;

- Title and date of reports delivered in the previous time period.

DST employs proactive measures to manage deficiencies. As stated previously, the DST staff is trained to promptly correct problems and prevent them from spreading. Also, from time to time, as necessary, the PrM and/or PM will request a meeting with the FIRST customer’s COR to review problems, issues, performance status, and make recommendations. The PrM and DST’s Quality Officer will make periodic spot checks to assure DST’s compliance with the QCP and complete customer satisfaction.

#### 4.4.2 ISO 9001:2000 Status

DST’s ISO 9001:2000 status and documentation supporting the status is provided in the overall approach to managing the contract, proposal Section 1.4.2, ISO 9001:2000 Status DST’s ISO status complies with the requirement for ISO set forth in the RFP because DST will be fully ISO 9000 certified by end of year, 2006.

#### 4.4.3 How ISO 9001:2000 Status Supports QCP

We will control quality on TOR Number W911SE-06-Q-0006 (ISSA-PSF) in accordance with ISO 9004-2:1991, Quality Management and Quality System Elements – Part 2: Guidelines for Services, and ANSI/ASQC Q9004-1-1994, Quality Management and Quality System Elements – Guidelines; and also, as appropriate, to original equipment manufacturer (OEM) standards.

#### 4.4.4 Employ QC at the Task Order Level

As illustrated in the table below, after award, the PM will work in collaborative fashion with the FIRST customer COR to develop specific quality control activities, actions, and procedures for each PWS task area. Minimally, we will develop customer satisfaction questionnaires from which we will conduct quarterly surveys to measure quality and satisfaction.

| PWS-SPECIFIC TASK AREAS | MEASURE & QUALITY CONTROL |
| --- | --- |
| 4.1 Installation Supply Support Activity (ISSA) Support | TBD |
| 4.1.1 Stock Control Services | TBD |
| 4.1.2 Receive Materiel | TBD |
| 4.1.3 Storage | TBD |
| 4.1.4 Inventory materiel | TBD |
| 4.1.5 Issue Materiel | TBD |
| 4.1.6 Causative Research, Inventories and Adjustments | TBD |
| 4.1.7 Validate and control STAMIS cycle input and output | TBD |
| 4.1.8 Records | TBD |
| 4.2 Packaging and Shipping Facility (PSF) | TBD |
| 4.2.1 Receive Materiel | TBD |
| 4.2.2 Prepare Materiel for Shipment | TBD |
| 4.2.3 Packaging | TBD |

Exhibit 4.6: Quality Risk Mitigation for TOR Number W911SE-06-Q-0006 (ISSA-PSF)

## 4.5 RISK/RISK MITIGATION

#### 4.5.1 Risk Identification/Risk Mitigation Approach

DST’s overall risk identification and mitigation approach is described in proposal Section 1.3.7, Risk Management. At project start and throughout the life of the contract, DST works closely with task order customers to identify all potential technical and schedule risks.

Step one: DST analyzes the risks to determine their potential impact to the program, along with the likelihood of risk occurrence. The next step is to prioritize each risk within the framework of our overall risk management / contingency plan. In the third step, DST identifies specific courses of action to minimize the possibility of risk occurrence or to lessen the overall impact of the risks when they cannot be avoided in spite of all risk mitigation actions taken. We also establish metrics to measure our progress toward risk mitigation. In the fourth and final step of our process, we begin to implement the developed mitigation steps.

For TOR Number W911SE-06-Q-0006 (ISSA-PSF), risk areas include technology infrastructure, cost, schedule, personnel, technical performance, and customer satisfaction. In the table below, we highlight the specific mitigation activities. We will identify the risks associated with these areas begins at contract award and continue mitigation actions through the life of the contract.

| Risk | Mitigation |
| --- | --- |
| Shortfalls in hiring “on the ground” staff to fill positions at the ISSA and PSF | - Maximize hiring of quality incumbent staff, which we assume will be 100% - Advertise early for any projected staffing shortfalls - Use the Corporate resume database to identify potential candidates - Work with the local the State Unemployment Office to identify possible candidates - Cross-utilize staffing from other contracts temporarily to fill staffing shortfalls, as a last resort |
| Lack of well defined sub-contractor interfaces and working relationships | - Define sub-contractor responsibilities and duties clearly in the sub-contract - This proposal was developed as “Team” effort and execution of the contract will be Team effort |
| Mission shortfall in property and equipment identified during the inventory process | - Current property and equipment match mission needs, however problems may develop outside of daily operational control - Utilize corporate resources and cross-level as required and needed - Have purchase orders for shortfalls ready for execution when the contract begins to acquire or lease equipment temporarily - Have maintenance requirements identified and ready to be executed when the contract begins - Expedite all purchase orders as required |
| Unforeseen problems developing during transition that were not identified in the transition plan | - Use proven problem identification processes to identify problems and solutions – similar to a Process Action Team approach - Use Team X’s combined Corporate capabilities and past experiences to resolve problems - Put Corporate resources “on the ground’ to support transition actions and resolve problems |

Exhibit 4.7: Risk Mitigation for TOR Number W911SE-06-Q-0006 (ISSA-PSF)

#### 4.5.2 Risk Mitigation Plan Implementation

DST’s task order level risk mitigation plan is implemented beginning at task order award. The risks identified in Exhibit 4.7 will be reviewed with customer management and adjusted as required. Many of the risks identified in the table are mitigated through day-to-day work

Many of the risks identified in the previous table will be mitigated through day-to-day work practices, as guided and implemented by the PM and task leaders.

# TAB 5 - TOR Number: W911SE-06-Q-0007 (PPT)

## 5.1 TECHNICAL-MANAGEMENT APPROACH (RFP: L.7.b.1.i)

The DST Team is committed to providing all necessary supplies and materials, as well as appropriately qualified administration and management personnel to operate the Government provided Personal Property and Travel Services located on the National Training Center (NTC) and Fort Irwin, California IAW all applicable regulations, directives and the Transportation Operational Personal Property Standard (TOPS).

In this section, we provide our approach to satisfying TOR Number W911SE-06-Q-0007, Personal Property and Travel Services, which involves activities included in FIRST Task Area 9 – Support to Directorates of Logistics/Installation Management Agency.

Our team is dedicated to fully satisfying all requirements of the TOR Performance Work Statement (PWS) in each of the areas shown in Exhibit 5.1.

4.1 Transportation Services (Operations)

4.2 Commercial Passenger Movements

4.3 Personal Property – Direct Procurement Method (DPM)

4.4 Personal Property Counseling

4.5 Personal Property – Inbound

4.6 Personal Property-Outbound Shipment

4.7 Personal Property/Do-It-Yourself (DITY) Moves

4.8 Personal Property-Non-Temporary Storage (NTS)

4.9 Personal Property-Quality Control

Exhibit 5.1 Work Area Requirements to be Met of Exceeded

### 5.1.1 TECHNICAL APPROACH (RFP: L.7.b.1.i.1)

#### 5.1.1.1 Technical Approach

For this task, DST has teamed with The Boeing Company (Boeing) as its primary Tier 1 subcontractor (with the 51% / 49% work-split described in Section 5.3.1) to provide an integrated and affordable approach to meeting the needs of this TOR. Boeing has a base of more than 500 transportation offices staffed with skilled personnel and a valued network of small and large business partners, all of whom have years of experience in performing the types of tasks required for execution of this Task Order (TO). This experience comes from providing logistics services and personnel moves for all Boeing business units nationwide and worldwide. In 2005 alone, Boeing’s Transportation Services Operations (TSO) team has successfully managed and coordinated of 1.75 million shipments, transported over 700 million pounds, executed 3680 domestic and 1200 international personnel and personal property moves, and processed over $220 million in transportation costs, all with a documented on-time performance rate of 98%.

Boeing’s TSO team also has agreements with commercial carriers to provide comprehensive, multi-modal, world-wide transportation solutions in support of program needs. With Boeing’s large integrated network of suppliers and its leverage in negotiations with corporate transportation contract carriers, it has a long-standing track-record of reducing customer transportation costs that will be continued under this TO. In 2005, Boeing saved its customers an estimated $57 million in transportation dollars (cost savings/cost avoidance).

In addition to these commercial carrier agreements, the DST Team has extensive experience in dealing with Collective Bargaining Agreements (CBAs) for support personnel and in negotiating new CBAs for new contract years. Boeing’s experience in this area comes from numerous support programs such as the KC-10 Aircrew Training Systems (ATS), E-3 Mission Crew Training (MCT), and Joint STARS Mission Crew Training (MCT) programs. The DST Team will use the incumbent's CBA rates for the first year. A new CBA is being negotiated with Local 166 no later than 30-days prior to the next option year.

The DST Team will draw from all related experiences and successes as well as its sizeable personnel resources to accomplish the tasks of this TO. Twelve highly-qualified and cleared personnel will be placed on-site at Ft. Irwin to perform all the services required for this TO and to provide easy-to-access services through a user-friendly website. Proven plans from both DST and Boeing will be tailored to specifically meet TO requirements. In addition to the plans required as TO deliverables, the Boeing TSO team has operated for years according to its comprehensive Transportation Plan, which details all the activities necessary to support movement of personnel and personal property. This plan along with Boeing’s ISO 9001 certified processes addresses all expected activities under this TO for the management, coordination, and administration of Inbound, Outbound, Do-It-Yourself (DITY), and Non-Temporary Storage shipments including but not limited to:

- Verifying and establishing travel entitlements

- Establishing, maintaining, and monitoring personal property shipment data and files

- Routing and booking shipments

- Considering all modes of transportation and assuring the appropriate mode is selected

- Providing counseling and briefings

- Coordinating changes to pack and pickup schedules

- Tracing overdue shipments

- Provide quality control inspection of personal property and storage facilities

- Processing, auditing and reconciling invoices and receipts

Boeing’s top-level process for the Transportation of Household Goods is shown in Exhibit 5.2. This top-level process is supported by more detailed Boeing procedures (PROS). For example, PRO-6408 outlines the requirements and responsibilities for auditing and paying domestic and international transportation-related freight liabilities and for auditing carrier compliance with issued routing instructions, Government regulations, and purchase contract terms and conditions.

PRO-1443 establishes detailed requirements and responsibilities for inbound, outbound, and third party shipments. These detailed processes and procedures dictate the measurement of carrier performance on a monthly bases, based in-part on post-move surveys from transferees.

By closely monitoring carrier schedule and quality performance, as well as costs and compliance, we are able to quickly institute corrective actions if needed, provide detailed accountability of freight costs, and also select the best carriers based on cost, quality and schedule performance. Accurate monitoring of costs and cost trends also supports forecasting of future transportation budgets. Boeing’s TSO organization has demonstrated its commitment to accurate monitoring and tracking as evidenced by citations such as the 2005 California Council for Excellence Western Regional Team Excellence Gold Award, presented for innovations in tracking.

Exhibit 5.2 Top-Level Process for the Transportation of Household Goods

We will leverage our knowledge and experience with Boeing and Government transportation procedures to effectively execute this TO. Placed personnel will also draw upon their experience with 3/4pl companies in order to provide guidance on engaging and recommending 3/4pl companies, negotiating domestic and international rates, managing day-to-day engagement of these companies, and ensuring appropriate metrics and accountability. These TSO personnel know who the best transportation providers are and how to maintain or improve schedules and quality service. For example, to encourage on-schedule carrier performance, a typical carrier contract will require that the carrier deliver the property within a given delivery timeframe. The carrier is then charged a penalty fee per day for every day the delivery is late. Typically, the carrier will be required to reimburse the personnel being moved for living expenses if household goods delivery is beyond the delivery timeframe.

Similar terms are placed on the carrier to encourage quality service. If the carrier misplaces a shipment, a trace is performed. If the shipment is not located or personal property damage occurs, the carrier is required to reimburse the persons being moved for any losses or damage. All claims are tracked until resolution and then reviewed for trends toward a particular carrier according to Boeing’s “Rework, Repair or Replacement – Items Damaged in Transit – Accounting for.” Process. It is a DST and Boeing best-practice to continually evaluate new ways to improve processes and carrier performance to provide better, faster, and more affordable service.

One such improvement and innovation is to coordinate transportation through network synchronizations using time-based demand modeling (Exhibit 5.3). This approach is being implemented through Boeing’s Global Transportation Management Network. A similar approach could be implemented for this TO. This networked modeling approach will reduce overhead, assure time-definite-delivery, and result in overall costs savings.

`

Exhibit 5.3 Network Synchronizations for Transportation - Time-Based Demand Modeling

The DST Team is also dedicated to the ongoing development and training of placed personnel. All personnel are trained to meet the latest compliance requirements. They are trained and experienced in the adherence to all U.S. Federal and International government policies, regulations, and directives, proper utilization of IATA and FMC approved carriers, and approved Freight Forwarders controls. Our on-site personnel with their extensive reach-back to corporate capability will also provide valuable and required knowledge relative to export controls. We interface with U.S. Customs and collaborate with OIG/GTC to ensure import/export compliance.

Startup and/or Transition Approach

Our experience with similar situations had led us to develop the four-phase approach described below that encompasses both the Phase-In period as well as full transition to an improved state of operations.

- Phase-In Period: The DST Team will draw upon its lesson’s learned and successes in transitioning operations from an incumbent to a new contractor. From our experience and successes in performing similar transitions, we believe that an overlap period with the current contractor of a minimum of 30-days but preferably 60 days is imperative for providing a seamless transition with no impact to on-going services. DST is also committed to full staffing availability on day-one of authorization to proceed in order to ensure that this overlap period is a success. During this overlap period, the DST Team will interface with the incumbent for knowledge and workload transfer. The DST Phase-In approach will be tailored to align with the incumbent’s Phase-Out plan, such that the incumbent and the DST Team will have a common set of transition goals with a common schedule and milestones to track and report progress. We will also use this 30-60 period of time to assess to the facilities and equipment being provided for contract performance. Our end state and associated metric for this phase is full replacement of current resources performing in the defined organizations without any degradation of service to the customer’s customers.

- Process Enhancements Phase: After successful installation of substitute capability and uninterrupted service is provided, we will start an incremental period of process discovery, Lean initiatives definition, and customer collaboration and approval of any recommended process enhancements. This phase will be accomplished while maintaining operations with current processes. The strategy in this phase is to conduct a deep dive into each transitioned organizational responsibility, fully understand and embrace the related processes, and identify potential commercial best practices and Lean initiatives that both enhance the mission effectiveness and efficiency of the operation. With the completion of discovery and enhancement identification of each organizational element, we will conduct an end-to-end review of all organizational elements from a process perspective in order to further identify gaps, and permit additional potential commercial best practices and Lean initiative identification. This effort will be performed in conjunction with frequent customer dialogue and with utmost respect for existing policies, directives, standards and regulations. This phase is complete when all organizational elements have undergone process discovery, customer collaboration and approval of suggested enhancements is complete, enhancements have been implemented, and metrics have been adjusted to adequately measure the process enhancements.

- Technology Enhancements Phase: This phase nominally commences at the same time as the Transition Process Discovery and Enhancement Phase, with the initial efforts being solely devoted to concurrent discovery/confirmation concerning the current technology base. Technology enhancement customer approval and/or implementation will occur earliest concurrently with the implementation of process enhancements, but will more routinely occur after the implementation of process enhancements. This incremental approach is designed to recognize the needs of change management within a dynamic organization, permit data collection to properly score both process and technology enhancement impact on the organization, and as a direct means of risk management/mitigation. The Technology Enhancement Phase will follow a similar approach for each organizational element that we described for process enhancements. This phase will again be accomplished while maintaining operations with the current technology base. This phase will be complete when all organizational elements have undergone process discovery, customer collaboration and approval of suggested enhancements is complete, enhancements have implemented, and metrics have been adjusted to assess the technology enhancements.

For implementation of each approved technology enhancement, the DST Team will develop a test plan that details the development, integration, and operational testing approach for the process enhancement. This plan will be submitted to the customer for review and approval.

- Sustained Operations: Sustained operations commence immediately after the Phase-In period and overlaps with the Process and Technology Enhancement Phases. During this overlap period with the Enhancement Phases, operations are sustained using the current processes and technology base. Once all process and technology enhancements have been implemented, Sustained Operations will continue through the period of performance and subsequent periods of performance. This phase also incorporates continuous improvement practices as approved by the customer with continued focus on change management as further incremental enhancements to mission effectiveness and efficiency is realized.

Technical Milestones

Day 1-30: Phase-In Period

Day 1

- Cleared and qualified staff 100% available

- Identify incumbent Points of Contract (POCs) for knowledge and workload transfer

Day 2-15

- Review contract transition strategies with customer

- Receive briefing from incumbent on current operational baseline

- Identify key resources operations continuity during transition

- Tailor transition, Phase-In approach to align with incumbent’s Phase-Out approach

- DST Team staff begins shadowing incumbent staff

- Populate a transition repository with program documentation, operational procedures, processes, schedule, and current action items

- Identify transition risks and mitigations

- Address any security actions

- Maintain continuity of operations

Day 15 – 30

- Assume operational responsibility with incumbent assistance and oversight

- Close out transition risks

- Transfer full operational responsibility to the DST Team

- Establish a Customer/DST Change Management Team and Performance Improvement Team to execute and manage any changes that may occur in the Enhancement Phases discussed below.

Day 30-90: Process Enhancement Phase

Process discovery, definition, approval and implementation will be incrementally completed for each organizational element identified below:

Day 30-40

Transportation Services (Operations)

Day 40-50 T

Commercial Passenger Movements

Direct Procurement Method (DPM)

Day 50-55

Personal Property Counseling, Personal Property

Day 55-65

Personal Property-Outbound Shipment

Day 65-70

Personal Property/Do-It-Yourself (DITY) Moves

Day 70-80

Personal Property-Non-Temporary Storage (NTS)

Day 80-90

The Personal Property-Quality Control Organizational Elements

Day 85-90

End-to-End Process Review of All Organizational Elements completed

Day 30-150: Technology Enhancement Phase

Nominally, the Technology Enhancement Phase will commence and progress in parallel with the Process Enhancement Phase. Discovery and recommendations will occur for each of the organizational elements in approximately the same timeframes as those given above for the Process Enhancement Phase. However, it is expected that customer approvals and implementation commencement will be more complex for Technology Enhancements and therefore will result in a longer duration of this phase.

Day 1-POP: Deliverables

In addition to the technical milestones for this TOR, deliverables will follow the schedule provided in Exhibit 5.4.

| Deliverable | Schedule |
| --- | --- |
| Task Order Management Plan (TOMP) | Submitted with Response |
| Monthly Status Report (MSR) | Monthly |
| Quarterly Task Summary Report | Quarterly |
| Electronic Trip Report | 5-days after trip |
| Meeting Minutes | 5-days after meeting |
| Quality Control (QC) Plan: | Draft: 15-days after award, Final: 45-days after award |
| Physical Security Plan | Draft: 15-days after award, Final: 45-days after award |
| Safety Plan | Draft: 15-days after award, Final: 45-days after award |
| Property Control Plan | Draft: 15-days after award, Final: 45-days after award |
| Maintenance Program Plan | Draft: 15-days after award, Final: 45-days after award |
| Phase-In Plan | Submitted with Response Update: 5-days after Government Comments |
| Phase-Out Plan | TBD |
| Contingency Plan | Draft: 15-days after award, Final: 45-days after award |
| Reserve Component Roster | 30-days after award |
| Environmental Protection Plan. | Draft: 15-days after award, Final: 45-days after award |

Exhibit 5.4 Deliverable Schedule

Day 30 – POP: Sustained Operations

Sustained operations will commence immediately after the Phase-In period and overlap with the Process and Technology Enhancement Phases. During this overlap period with the Enhancement Phases, operations will be sustained using the current processes and technology base. Once all process and technology enhancements have been implemented, Sustained Operations will continue through the period of performance and subsequent periods of performance. This Phase also incorporates continuous improvement practices as approved by the customer with continued engagement of the Change Management IPT and Performance Improvement IPT as further areas for incremental enhancements to mission effectiveness and efficiency are identified.

#### 5.1.1.2 Assumptions

- Phase-In period that includes a minimum of 30-days (or up to 60-days) overlap with the incumbent on-site.

- The workload of the transitioned functions remains within the customer defined range with the potential for surge operations as defined by the customer.

- No significant changes in the existing US Army policy or directives on these two organizational functions/responsibilities occurs during the period of performance.

- The manpower base in and around the place of performance continues to provide the proper range and scope of qualified resources to supplement and support contractor manpower needs.

#### 5.1.1.3 Inherent Ramifications

- If there is not sufficient overlap time with the incumbent, the Phase-In period would be less smooth and would take longer to complete. Without this overlap period, temporary operational impacts could occur.

- If the workload is not within the customer defined range including possible surge operations, the number of personnel on-site may need to change temporarily to avoid movement delays. Risk may also accrue that identified process and technology enhancements will generate inaccurate effectiveness and efficiency improvements. This represents a potential challenge in defining economies of scale that could impact the contractor-customer defined enhancement architecture and initiatives.

- If the described policies and directives become more restrictive, detailed and/or manpower intensive, the attainment of envisioned improvements in effectiveness and efficiency will be at risk. Because of the broad range and scope of this assumption, each particular change in policy and/or directives would require examination individually in order to define the associated costs and benefits it would generate relative to envisioned improvements in effectiveness and efficiency.

- If an appropriate manpower base is not available in and around the place of performance to supplement contractor needs, schedule risk will accrue regarding the transparent and expeditious implementation of the described phases.

#### 5.1.1.4 Alternatives Considered

We have examined the current business management transformation strategy and implementation plans of the US Army, with a particular focus on its Lean Six Sigma strategy. We believe that the Army’s Lean Six Sigma strategy as it applies to its business transformation offers significant similarity and overlap with the detailed steps we will implement in the Transition Enhancement Phases to more than adequately mitigate this risk. These Enhancement Phases will in fact include implementation of many of the tenets of the Army’s Lean Six Sigma strategy as it applies to their business transformation.

We have examined the potential to bring in a complete substitute work force from non-local sources. We believe that this may increase the challenges of change management, and would have a direct impact on our costs of operation due to potential relocation costs. Because of these factors, we discarded this alternative. We further reviewed the manpower availability in and around the place of performance, and believe that the risk of available manpower resources not being available to supplement contractor needs is significantly low.

We examined a range of alternatives starting with potential closure of the supported installations and culminating with potential increased demand for the support provided by the installations. We then compared these situations against the envisioned workload, and conceptually defined the DoD needs for support from the installations during the period of performance. We believe that the strong likelihood of continued demand for support provided by the installations during the period of performance will serve to create a stabilized workload, and serves to effectively mitigate any potential risk regarding this matter.

#### 5.1.1.5 Requirement Changes

DST employs a proactive approach to requirement changes. First, the assigned PM and task leaders continually observe and ask questions as appropriate to changing customer policy, directives, objectives, goals, and wartime situations. The PM requests review meetings when changes seem imminent to keep ahead of upcoming changes.

As changes to requirements arise, the PrM handles the contract-related issues with the Army’s FIRST contract officer and the PM handles task-order-related issues to include personnel, technology, schedules, milestones, deliverables, and so on. For complex changes, the PM and/or task leaders will use DST’s collaborative web portal to reachback to DST’s team of logistics SMEs as needed for high level support and guidance. The PM will review all changes in the weekly TO review meeting. The PM maintains a change database and checklist to monitor progress and assure that all requirements changes are in fact met.

#### 5.1.1.6 Government Furnished Equipment (GFE)

For TOR Number W911SE-06-Q-0007, DST will require suitable office space which can be secured, office furniture for an appropriate number of personnel, complete automation support to include administrative support for obtaining necessary passwords, and automation connectivity (to include LAN Internet capability). DST will maintain accountability for all GFE using a DoD recognized Property Control System and will maintain this property in accordance with applicable Army regulations and standards.

Equipment not available from the government will be purchased by DST utilizing CAP/CAS funds and when reimbursement from the government has been made that equipment will be considered GFE and will be accounted for per above.

These basic GFE items are necessary to perform on this TO. Without the aforementioned GFE, it will be impossible to support certain requirements, for example STAMIS support.

#### 5.1.1.7 Availability of Off-site Resources

For off-site FIRST TOs, DST’s team-wide resources include myriad office and business facilities, automated tools, logistics tools, and equipment to accomplish a wide range of FIRST TO requirements.

| DST CORPORATE RESOURCES | OTHER TEAM RESOURCES |
| --- | --- |
| - Office space (10,000 Sq. Ft.) - Library - Four multi-purpose briefing rooms - Three modern, state-of-the-art multi-media conferencing and training rooms - Expansion space (25,000 Sq. Ft.) - Program Management Office (5,000 Sq. Ft.) | - Nationwide/Worldwide (various locations) – World Class Briefing/Meeting Facilities – World Class Regional Data Centers – More than 400,000 logistics personnel |

Exhibit 5.5: Availability of Off-Site Resources

#### 5.1.1.8 Relationship to Contract Management

DST’s technical approach to TOR Number W911SE-06-Q-0007 is aligned with our overall FIRST contract and TO management plan in the following ways:

- For TOR Number W911SE-06-Q-0007, we control quality in accordance with ISO 9004-2:1991, Quality Management and Quality System Elements – Part 2: Guidelines for Services, and ANSI/ASQC Q9004-1-1994, Quality Management and Quality System Elements – Guidelines; and also, as appropriate, to original equipment manufacturer (OEM) standards.

- The Project Manager (PM) who helped create this proposal response is the same PM who will be responsible for standing up the TO upon award.

- The allocation of work supports achievement of the PWS goals through the selection of “best fit” subcontractors and our selection process helps ensure compliance with the Limitations on Subcontracting clause (FAR 54.219-14), as applicable.

#### 5.1.1.9 Insights

By executing our proposed Process and Technology Enhancement Phases, our Team would gain insights into areas where enhancements could be made to reduce costs, increase efficiency, and improve quality and schedule performance.

#### 5.1.1.10 Other Explanations / Supporting Data

Additional explanations and/or supporting data are not necessary for the Government to fully understand DST’s methodology and approach.

### 5.1.2 MANAGEMENT APPROACH (RFP: L.7.b.1.i.2)

DST’s TO management approach is fully described in the OVERALL APPROACH TO MANAGING THE CONTRACT, proposal Volume II, Tab 1, Section 1.1. The referenced section provides DST’s overall approach to FIRST contract and TO management. The referenced section includes, among other topics, DST’s detailed life cycle approach, methodology, practices, and techniques for effective FIRST IDIQ TO management – from TO start-up, to execution, to administration, to close-out.

Herewith, in this proposal section, we now supplement the aforementioned overall TO management approach with DST’s specific management approach to TOR Number W911SE-06-Q-0007.

#### 5.1.4.1 Management Approach

The cornerstones of DST's best practice approach to manage awarded TOs are: 1) the Project Management Institute (PMI), Project Management Body of Knowledge (PMBOK), 2) performance based contracting (PBC) metrics, 3) ISO 9001-2000 quality compliance, and 4) task-order-specific teambuilding and follow-on teamwork.

The following principles are incorporated throughout our management approach:

1. Commercial Best Practices: Wherever feasible and approved by the customer, embrace and implement commercial best practices that have demonstrated track records in enhancing both effectiveness and efficiency in like service operations.

2. Imperatives: Fundamentally, this TO involves the transition of a service business function from the customer to the contractor. We see two imperatives as most important in execution of any service business function: performance to and exceeding customer standards/expectations, and continuous communication between the customer and contractor. All of our efforts are focused on these complementary and reinforcing imperatives.

3. Roadmap to Improvement: Technology and process are separate by equal partners in delivering effectiveness and efficiency to the customer. We believe incremental change in process, coupled with potential technology enhancement, provides a risk managed, collaborative approach to performance attainment that is best suited for these types of efforts.

4. Metrics: Transparency of transition to the customer’s customers is a metric we believe is important during the Phase-In Period, with the commensurate improved satisfaction level in the customer’s customers during the implementation and sustainment phases being paramount.

Potentially, we would envision the below elements becoming incorporated in whole or part into the customer defined metrics in the PWS.

- Improved operational effectiveness

- Support strong small business participation

- Improved customer confidence

- Reduce cycle times (defined as time from request for travel/movement to services delivery)

- Increased efficiencies

- Development of a partnership to integrate commercial best practices

- Achievement of cost savings

- Seamless integration with the DoD Transportation Distribution System

- Protection of critical DoD resources i.e. infrastructure, information and data

Upon TO award, the PrM will work closely with the assigned PM (the same PM who developed the proposal response to the TOR) to finalize a TO management plan, to include the startup and transition approach, technical milestones, organizational resources and management controls to be employed to meet the cost, performance and schedule requirements throughout TO execution.

During the Phase-In Period, the PrM and PM proactively meet with the customer COR and DST staff on a daily basis. The schedule for these meetings and PrM involvement with the project is ratcheted up or down as needed over the early stages of a TO. The PrM phases himself out of day-to-day TO involvement, and thereafter, the assigned PM and TL’s are responsible and accountable for day-to-day TO performance.

The PM is the single face to the customer, providing day-to-day management control of the overall project. For TOR Number W911SE-06-Q-0007, the PM will select a task leader(s) (TL) from among the senior staff assigned to the effort.

The PM and TLs strive for optimal TO performance. They analyze, assess, recommend and implement streamlined, flexible and innovative task/sub-task activities. They continually seek to enhance the efficiency/effectiveness of TO operations and SOPs. We recommend changes as appropriate to improve TO processes and workflow. They work to continuously improve performance through the use of ISO 9001:2000 compliant quality standards. This approach is laden with performance-based quality check-points that are specifically targeted to meet performance objectives and deliver unparalleled customer service.

At the subtask level, we adhere to SOPs, Army material handling doctrine, and COR directives. The PM and TL’s handle issues and small problems immediately, before they become bigger and more costly to solve. The goal for each task/subtask is optimal performance that meets and/or exceeds all SOW and/or PWS requirements.

#### 5.1.4.2 Organizational Structure and Communication

##### 5.1.4.2.1 Organizational Structure

DST’s proposed organizational structure integrates and consolidates TOR Number W911SE-06-Q-0007 requirements in an OPTIMAL fashion. The structure is straight-forward, functionally efficient, and mission effective. Exhibit 5.6 depicts the structure and highlights the subcontractors, key functions, role assignments and features of the DST team.

Exhibit 5.6: Organizational Structure (TOR Number W911SE-06-Q-0007)

ROLE OF EACH TEAM MEMBER

In the table below, we highlight the role of each team member/subcontractor, as applicable.

| TEAM MEMBER | TASK ORDER ROLE |
| --- | --- |
| DST | Task order management. Operations Supervisor communicates directly with the Project Manager for guidance and has full authority over all personnel assigned. Transportation Operations management and day-to-day operations of the office. Performance, quality service, support and customer satisfaction. Determines workflow and scheduling. Implements operational policies and procedures. Ensure assigned personnel are trained on Global Air Transportation Executive System (GATES) and Transportation Operational Personal Property Standard System (TOPS). Adhere to procedural guidance provided by the technical representative (TR). Relies on experience and judgment to plan and accomplish goals. Receipt, process, prioritize, route, track, and task requirements to assigned personnel. Arrange for port calls, visas, and passports. Exclusive official travel source. Book military and civilian (including dependents) personnel using GATES system. |
| Boeing | Task order collaboration. Prepare documentation, arrange movement, and inspect inbound and outbound property under the Direct Procurement Method (DPM). Provide pre-shipment briefings for individual and group moves. Coordinate pack and pickup changes with member and local agents. Process and reconcile invoices and receipts. Conduct entitlement counseling sessions for military and civilian personnel. Counsel members on delivery procedures, claims, and carrier responsibilities. Control and monitor Storage in Transit program. Track overdue shipments within 24 hours for domestic shipments and 120 hours for international shipments. Physical movement of inbound and outbound shipments via air, land, rail, sea or pipeline. Develop, implement, and maintain quality assurance/configuration management program. Cost Rebuttals forwarded to government or TR. Inspect all inbound and outbound shipments, storage facilities, and score carrier performance. Use GATES and TOPS systems to perform transportation operations for personal property movements. |

Exhibit 5.7: Role of Each Team Member

MANAGING & CONTROLLING TEAM MEMBERS

For the FIRST IDIQ contract, DST’s subcontractor teaming agreements (TA) establish a responsive and equitable team member share in program risk and reward, thereby fostering joint ownership in, and commitment to, FIRST program and TO success. The TA includes verbiage describing and committing each subcontractor to participation in TOR responses, and after TO award, to top performance. DST's subcontractor management plan includes integrated teams, teamwork, and assigning the right people to the right task. For TOR Number W911SE-06-Q-0007, the DST employs PMI-compliant subcontractor management processes, as follows:

- PMO integrates DST’s subcontractor resource pools to present the best possible resources.

- As the prime, DST bears ultimate responsibility for TOR Number W911SE-06-Q-0007 performance. All contractual and TO requirements are passed down to the subs.

- PM documents subcontractor responsibilities in a Project Management Plan and establishes Work Breakdown Structures (WBS) as the basis for managing each subcontract.

- Subcontractors are involved in project planning, to elicit buy-in.

- PM holds all staff (DST and subcontractors) to the same performance standards and guidance.

- DST PM manages all team members regardless of company affiliation.

- DST PM monitors compliance with contract, agreements, and payment terms.

- PM conducts contract and TO orientation training.

- PM establishes and monitors milestone schedules and budgets.

- PM tracks subcontractor work activities and personnel through MS Project 2003.

- PM facilitates peer reviews, walkthroughs, and checklists.

- PM establishes change control committee, conduct regular reviews.

- PM prioritizes work and problems – fatal, critical, or minor.

- PM manages by walking around all TO locations and facilities.

- PM establishes subcontractor performance metrics for each major effort.

- PM and task leaders conduct regular *daily, weekly, monthly) evaluation/review of subcontractor performance against performance metrics.

- PM conducts TO status review meetings: Weekly, Monthly, Quarterly, Annually to review subcontractor performance against TO PWS.

REPORT & REVIEW

As described in proposal Section 1.4.4, Manage Individual FIRST Task Orders (After Award), the PM and task leaders conduct weekly (more as needed) TO status meetings. The PM and task leaders monitor and measure performance, staffing, and cost control. The purposes of the weekly review meeting are to assure top performance, that all TO requirements are in fact met, and review TO issues. For example, issues such as staffing, schedules, personnel, cost, and so on are discussed and an action item agenda is prepared. All TO status information (schedule, performance, cost, burn rates) in MS Project 2003 and PROCAS is consolidated for presentation to the government in status reports and review meetings.

INTERNAL: & EXTERNAL COMMUNICATIONS

As described in proposal Section 1.4.6, Effective Communication with Army FIRST Management, the PM and task leaders will maintain effective internal and external communication as follows: Internal communications: TO issues (requirements, status, successes, problems) will be communicated via weekly program reviews (competing for new work) and weekly TO status meetings (work-in-progress). These issues will be communicated upward from low level staff to the task leaders to the project managers to the subcontracting and resource manager to the PrM. External communications: issues will be communicated between and amongst DST (PM, task leaders, subcontracting and resource manager, PrM) and the Army (Program Officer, Contracts Officer), and FIRST customers via weekly (and ad-hoc) contract and TO review meetings. Other communication links (Web Portal, teleconference, email, and one-on-one telephone calls) will be conducted as needed.

LINES OF AUTHORITY

The lines of authority, as illustrated in Exhibit 5.6, depict an effective seniority-knowledge-based chain of command. DST and Army management guidance, instructions, and orders will flow downward in a timely manner from Army FIRST customer management, to DST PrM, PM, task leaders, and staff.

Evolving technology, programmatic, and cost/price information will flow upwards and downward from and to the PrM, PM, task leaders, and assigned staff (prime and subs) in several ways: weekly TO status meetings, daily dustups and standups, and a management open door policy. Important issues will be researched, collaborated upon, and reported to the Army in status meetings, presentations, and special technology demonstrations via the internal and external management and communication chains, as appropriate.

##### 5.1.4.2.2 Team Structure

DST’s team structure is illustrated in Exhibit 5.6, Organizational Structure (TOR Number W911SE-06-Q-0007), and the work areas allocated to each team member are illustrated in Exhibit 5.7, Role of Each Team Member. Our teammate selection process, as described in proposal Tab 1, Section 1.4.3, Manage Individual FIRST Task Order Requests, includes maintaining an appropriate balance of small business participation and compliance with FAR 54.219-14. To comply with these FAR requirements, DST aims for 60% average small business participation on all TOs, when taken collectively. To maintain this level of compliance, large business subcontractor participation in TOR Number W911SE-06-Q-0007 is subject to a slight shift up or down over the life of the TO.

##### 5.1.4.2.3 Management Controls

The PM employs the DST Task Order Management System (D-TOMS), the processes for which are described in the proposal overview, Tab 1, Section 1.5.4, Manage Individual FIRST Task Orders (After Award), and illustrated in Exhibit 1.9. To summarize, D-TOMS includes techniques, processes, and automated tools for managing TOR Number W911SE-06-Q-0007 costs, schedules, performance, quality, and deliverables, as follows:

- MS Project 2003: to develop work breakdown structures (WBS), staffing matrices, and work schedules. Note: For a detailed list of MS Project 2003 functions employed by DST please refer to Exhibit 1.10.

- Project Oriented Cost Accounting Solution (PROCAS) to develop cost control plans, develop budgets, establish project/job costing, project estimating, time and billing, and more.

For staffing management control, the PM employs the DST Cleared Personnel Acquisition and Retention System (DC-PARS).

Other DST management controls include checklists for critical path activities, quality control, risk management, deliverable control, and more.

PLAN AND CONTROL RESOURCES

To plan and control TOR Number W911SE-06-Q-0007 resources, the PM leads a collaborative weekly TO review with the task leaders and other key personnel. Together, they monitor and measure performance, staffing, and cost control. The process is highlighted in Exhibit 1.10. The purposes of the weekly review meeting are to assure top performance, that all TO requirements are in fact met, and review TO issues. For example, issues such as staffing, schedules, performance, and so on.

COST CONTROL

At award, we account for costs by establishing a budget baseline and threshold triggers for critical path events within PROCAS and MS Project. This provides advance warning for potential cost and/or schedule overruns. Thereafter, the PM and task leaders use these tools to perform weekly/monthly TO work/cost schedules, performance reviews, quality indicators, and cost budgets to monitor TO work-in-progress and individual efforts. The PM leads a weekly TO review meeting to review cost baselines, burn rates, earned value, and projected budgets.

The assigned PM and task leaders develop and deliver a monthly TO status report presenting costs, quality control, configuration management, and security management applied to the TO, as appropriate to the specific nature of a TO PWS.

MULTIPLE COMPLEX TASKS

DST’s approach and processes to handle multiple, complex TOs are fully described in proposal Section 1.4.5, Handle Multiple, Simultaneous Task Orders. As described therein, DST employs dedicated and backup capture-proposal and administrative support teams to respond to multiple, simultaneous Army FIRST TOs (requests and awards).

To handle multiple, complex tasks under a TO, the assigned PM will, first, assign the appropriate personnel to the job at hand. This prevents startup delays. The PM will arrange for cross-training so that all personnel associated with a particular task area are able to fill in and backup one another as needed. For complex tasks, the PM and/or task leaders will use DST’s collaborative web portal to reachback to DST’s team of logistics SMEs as needed for high level support and guidance. The PM will review all tasking in a weekly TO review meeting and provide guidance for complex tasks as appropriate. The PM and task leaders manage complex tasks by walking around. These are daily walkthroughs of the entire task facilities so that corrective guidance can be provided, as needed. This assures that DST and subcontractor personnel are working correctly to meet complex requirements.

OCONUS PERFORMANCE

Over the past three years, DST has gained significant experience providing OCONUS logistics and special operations support to the Defense Intelligence Agency (DIA) in Iraq. When required by Sample Task Order 1 to provide OCONUS support in potentially hazardous warfighter locations, we will employ DST’s specific SOPs for personnel orientation, training, security clearance processing, and deployment.

##### 5.1.4.2.4 Processes & Procedures

MANAGE WORKFLOW AND PERFORMANCE

DST’s processes and procedures for managing TO workflow and work performance (to include achievement of the standards set forth in the Sample TO), are fully described in proposal Section, 1.4.4, Manage Individual FIRST Task Orders (After Award). In summary, as described therein, DST offers the following techniques and practices to manage workflow and performance: PrM oversight, weekly TO reviews, automated tools, SOPs, management by walking around, and corrective actions as needed to meet TO PWS requirements.

ISO 9001:2000

At TO award, the PrM, PM, and task leaders will bring to bear and draw from DST’s documented contract initiation, startup, and execution SOPs, which are an inherent part of DST’s corporate ISO 9001:2000 quality management system. In doing this, we structure the organization, management, and quality control processes for Sample TO 1 to be compliant with DST’s soon-to-be ISO 9001:2000 certified corporate processes.

DST’s SOPs include policy, guidelines, practices, and techniques, which are employed at the TO level to aid in management of the task. The SOPs include proven management controls for effective early visibility/resolution for project management, technical, cost, schedule problems, defining the contract work, assigning responsibility, determining staffing levels and labor mix, performing special requirements, providing detailed cost and schedule information to Army customers, and managing and controlling GFE.

##### 5.1.4.2.5 OCI

DST is fully committed to identifying and eliminating situations with potential organizational conflict of interest (OCI). DST’s OCI policy and procedures include credible and concrete mechanism for identifying, avoiding, neutralizing, and/or mitigating actual or potential conflicts.

All DST employees and subcontractor staff are trained in DST standard policy and procedure for conflict of interest, which states in part, “It is DST policy that DST not engage in any contract activities which could create an organizational conflict of interest (OCI) with respect to our position under a government contract.” The entire policy and procedure statement is publicly posted at DST’s corporate offices. The DST OCI policy and procedures are promulgated to corporate and subcontractor staff through new-employee-orientation and refresher training.

##### 5.1.4.2.6 Innovations

INNOVATIONS

During the proposed Process and Technology Enhancement Phases, innovations are likely to immerge. Additionally, the DST Team is prepared to implement its innovation in coordinating transportation through network synchronizations using time-based demand modeling (Exhibit 5.3).

## 5.2 EXPERIENCE (RFP: L.7.b.1.ii)

### 5.2.1 Experience Gained

To meet the requirements of the Army FIRST TOR Number W911SE-06-Q-0007, the DST Team is proposing a team-based solution which draws on the resources of both DST and our subcontractor team member, The Boeing Company. The DST Team has a significant amount of directly relevant experience in providing personnel, administration, and task order management services to the FORSCOM Logistics Concepts and Integration (LCI) Division in support of Department of Defense, Department of the Army, TRADOC, CASCOM, and AMC initiatives related to the Army Campaign Plan (ACP). This experience includes numerous areas of ID/IQ performance and, specifically, extensive experience in personnel and personal property transportation.

DST: Contract Number: W911SE-06-F-0031

PCO Name / Phone Number: Faith V. Shelton; 404-464-4113

Description / Experience: DST presently supports the Army’s Equipment Transfer Facility (ETF) at Fort Bragg where we support the Modular Transformation Supply Management Augmentation Program. On this effort, we provide innovative and responsive services to meet the evolving needs of the Army warfighter.

DST Experience Gained Overview: For FIRST, DST offers small and large business partners with years of transportation and personal property experience. Of note, DST is also the transportation expert for the Department of Energy (DOE). DST’s base of 50+ personnel support DOE moves, local, regional, and nationwide. Our DOE transportation office is staffed with skilled personnel. This contract is described in Volume 3, Past Performance.

Boeing: Contract Number: M00146-05-C-9004

PCO Name / Phone Number: Hollis H. Powell; (252) 466-2846; hollis.powell@usmc.mil

For the $3.9M yearly Iraqi reconstitution program, Boeing provided military property and travel services; deployed logistics/maintenance personnel to Iraq and dedicated them to speedy operational returns for the Chinook helicopter unit. Results: high customer satisfaction and performance far exceeding expectations.

### 5.2.2 Relevance of Team Experience to This Task Order

The relevant experience of the DST team for TOR W911SE-06-Q-0007 is fully described for a number of programs in proposal Volume III, Past Performance. All of the contracts therein are directly relevant to the personnel and personal property transportation requirements of this task order, and all are for current or very recent work. They describe both domestic and international programs, and programs for a variety of DOD agencies and military branches.

Boeing Experience Gained Overview: The Boeing Company’s experience and performance track record relevant to this task order are also impressive. Boeing has a base of more than 500 transportation offices staffed with skilled personnel and a valued network of small and large business partners, all of whom have years of experience in performing the types of tasks required for the execution of this TO. This experience comes from providing logistics services and personnel moves for Boeing business units and Boeing customers nationwide and worldwide. In 2005 alone, Boeing’s Transportation Services Operations (TSO) team successfully managed and coordinated 1.725 million shipments, transported over 700 million pounds, executed 3680 domestic and 1200 international personnel and personal property moves, and cost-effectively processed over $220 million in transportation costs, all with a documented carrier on-time performance rate of 98 percent. Because of its extensive experience in these specialized transportation services areas, Boeing is frequently sought out by the government to participate in the development of major Transport Plans and Feasibility Studies for current or future programs in which transportation will be a critical factor or significant change is anticipated.

This kind of hands-on experience, gained by DST and Boeing over many relevant programs and projects, ensures that we can successfully execute our proposed TO approach and satisfy the requirements of the sample task orders. In fact, our approach is based in large part on Lessons Learned from our successful performance on many similarly demanding personnel and personal property transportation efforts, including performance on ID/IQ contracts.

In particular we have gained valuable experience and developed best practices in areas which are critical to effective, measured performance. We provide dedicated, flexible, and experienced personal service with 24/7/365 coverage. We develop and optimize lean processes and we make sure that our customers are continuously aware of their budget status. We have a track record for providing dynamic, innovative, creative, and flexible transportation services, and our objective is always to provide better, faster, and cheaper service. Our services are easy to access because of our dedicated user-friendly website portals set up for the purpose. We have a record of reducing the costs of transportation for our customers, and for establishing effective links for information flows across separate enterprise units, programs, and agencies. We have years of experience with transportation providers and we help to manage day-to-day engagements with these companies, making sure that the appropriate metrics are in place and that accountability protocols are followed by everyone. We know how to select the best transportation providers and how to maintain or even improve your schedules or levels of service from them. We frequently go beyond conventional transportation services to assist our customers in developing logistics solutions to meet their needs.

Our team experience areas include the following:

- Transporting and shipping domestic and international inbound, outbound, and third party shipments and personnel, including Shipment Routing Instructions and related training.

- Negotiating domestic and international corporate rates.

- Monitoring and controlling Premium Transportation.

- Managing, forecasting, monitoring, and controlling transportation budgets.

- Providing detailed transportation and shipping cost accountability in accordance with customer requirements.

- Maintaining visibility of critical shipments, and filing Loss and Damage Claims wherever appropriate.

- Coordinating domestic and international Household Goods Relocation shipments.

- Monitoring, and providing training and counseling in, compliance with U.S. Government Regulations, and eliminating liabilities associated with compliance failures.

The DST/Boeing Team for TOR Number W911SE-06-Q-0007 brings a wealth of relevant experience, as described in detail in proposal Volume III, Past Performance. In the exhibit in the following section, we briefly summarize the nature, size, complexity, and duration of representative and directly relevant team experience.

### 5.2.3 Team Experience

In addition to the team experience cited as directly relevant in Section 5.2.2, the DST Team also draws on a very substantial total experience base which helps to ensure our ability to meet and exceed the requirements of this task order.

As the world's leading aerospace company and the largest manufacturer of commercial jetliners and military aircraft combined, The Boeing Company is a worldwide leader in the transportation and global mobility business. Our capabilities extend as well to rotorcraft, electronic and defense systems, missiles, satellites, launch vehicles, and advanced information and communications systems. Our market base includes customers in 145 countries around the world, and we are the number one U.S. exporter in terms of sales. We have a network of more than 500 transportation offices worldwide, and Boeing Travel Management Company is one of the largest U.S. travel agencies.

In addition to transportation, our capabilities include integrating military platforms, defense systems, and the warfighter through network-centric operations; creating advanced technology solutions that reach across business units; e-enabling airplanes and providing connectivity on moving platforms; and arranging financing solutions for our customers. Boeing employs more than 153,000 people in some 67 countries. This represents one of the most diverse, talented and innovative workforces anywhere. As an enterprise, we also leverage the talents of hundreds of thousands of people working for Boeing suppliers worldwide.

Boeing's extensive experience in moving people and associated personal property thus comes not only from moves for customer programs but also from relocating Boeing personnel and their personal property as needed and providing logistics services for Boeing and customer enterprises on a continuing basis. As noted, last year alone, Boeing’s Transportation Services Operations (TSO) team successfully managed and coordinated 1.75 million shipments, transported more than 700 million pounds, executed 3680 domestic and 1200 international personnel and personal property moves, and processed over $220 million in transportation costs, all with a documented carrier on-time performance rate of 98%.

The capabilities and resources of both DST and Boeing were integrated to develop our technical and management solutions for this Task Order, as described in Section 5.1 in this volume of our Task Order Response.

## 5.3 STAFFING APPROACH (RFP: L.7.b.1.iii)

#### 5.3.1 Staffing Plan for Sample Task Order

The DST Team’s comprehensive seven-step plan for staffing and maintaining the workforce needed to effectively meet the task order requirements draws on practical experience developed over years of successful program management on similar task contract assignments. It incorporates the flexibility and adaptability needed to enable our team to respond effectively to unexpected changes in requirements. This section describes our Staffing Plan, our Manload Methodology, our time allocations by subtask, how the personnel selected will support our approach, and the availability of our personnel. The following section discusses our Workforce Retention practices, how we accommodate fluctuating workloads, and actually accomplish the obtaining or hiring of the team. The remaining sections describe our Labor Categories for this task order and our approach to cross training and cross utilization of our personnel. More detail on the actual working of the steps in our staffing plan is provided in our Technical and Management solution descriptions in Section 5.1.

Our staffing plan is based on full readiness to perform beginning on Day One following authority to proceed, and many activities within the staffing process are proactively implemented in advance of project award. Our staffing plan includes the following seven steps: (1) analyze the work to be done and develop a team structure that is right for the work; (2) identify highly qualified employees or candidate employees whose skills and experience match the task order work requirements; (3) ensure that the appropriate security clearances are obtained; (4) select, recruit, and assign the best candidates for the jobs; (5) orient/train the team as needed to meet and exceed the requirements of this task order; (6) maintain the stability of the workforce throughout the term of the task order; and (7) provide a formal approach for enhancing and developing the skills of the team after they are on the job.

Step 1: Analyze work to be done and develop a team structure that is right for the work.

In this step our Program Manager and Project Manager work together to carefully analyze the work to be done (drawing on experience and lessons learned databases) and develop a preliminary work plan and team structure. This effort is coordinated with and reviewed by the Army Contracting Agency Program Officer and Contract Officer and ultimately with the Army customer Task Order Manager and stakeholders.

Step 2: Identify highly qualified people whose skills match the work requirements.

The size, breadth, and experience of the personnel bases from which our team will be drawn, coupled with our integrated TO management approach, ensure that we will be able to find the right people and put them in the right place at the right time. Our DST Team is committed to full staffing availability and readiness on Day One following authorization to proceed, with cleared and qualified staff fully ready for productive work.

A variety of methods are used to recruit qualified candidates, including on-line job posting, experienced professional recruiting, and contract labor conversion. The DST Team uses integrated web site tools to identify both resident skills and external skills and to make that information available to our management team. We code relevant skills and experience for résumés and post them on the program web sites. Program management will monitor internal and external personnel databases to review the depth of current skills and clearance levels available for each Labor Category defined, then a recruitment strategy that matches current capabilities with identified needs is adapted.

Step 3: Ensure that the proper security clearances are obtained.

To ensure that the personnel selected for performance of this task order have the requisite security clearances, our recruitment team includes an experienced Security Officer (SO) who

oversees the entire process. Our team databases already include detailed information on the security clearance levels of every candidate. In addition, we proactively review the number of cleared candidates in pertinent skills areas and stage and pre-screen strong candidates for clearances whenever appropriate. For outside candidates the Security Officer validates that thorough pre-screens are conducted for each candidate in accordance with pre-established accelerated clearing processes. The objective is to make sure that clearances are in place by the scheduled start date. Both DST and Boeing are familiar with OCONUS deployment and security clearance SOPs, and our approaches in these areas have proven successful on a number of contracts in support of America’s global war on terrorism.

Step 4: Select, recruit, and assign the best candidates for the jobs.

Our selection, recruiting, and assigning process enables our Program Manager and Project Manager to assemble and assess the total available repository of team resource skills that can be brought to fill each position on a specific task order. The total size of the candidate pool is typically hundreds of names. Information reviewed includes the names of individuals qualified for the position in question; the percent of time they can be committed to the task; a description of their qualifications against both general and specific experience requirements; their educational backgrounds, including specialized training; a summary of their specific skills, including the relevance and depth and breath of their skills relative to the specific position; their personal security level; and the dates of their current security clearances. Team leadership carefully reviews this data, identifies their preferred candidate personnel, and proceeds with recruiting and assignment. Final steps include working with the functional organization to screen the candidates against the job requirements, conduct behavioral based interviews with the most qualified candidates, and then selecting and making offers to the best candidates.

Step 5: Orient and train the team as needed to meet the work requirements.

Clearly defined orientation and training activities ensure that our project team is not just qualified for the work to be done but primed for the specific demands and protocols of each individual project, and prepared to function productively as a team. This is accomplished by a sequence of orientation, briefing, and training activities in advance of the work start date, and also includes a continuous regimen of on the job training to freshen and sharpen the team after the work is underway. Included are formal provisions for cross-training of personnel before the job starts and plans for cross-utilization of personnel after the job starts, key concepts in high-productivity, lean-teaming environments.

Step 6: Maintain the stability of the workforce throughout the term of the task order.

Ensuring the stability of the work force through the duration of task order performance requires ensuring a good match between the person and job so that both employees and customers have a high level of job satisfaction to begin with. Our effort starts there. To ensure that job satisfaction is maintained, all employees have the ability to develop their skills in the course of the work. Each team member participates in a comprehensive retention program that has been very successful in maintaining high retention rates and lowering turnover. Continuous and effective communications by the Program Manager and Project Manager is also essential to employee satisfaction, and our teams are trained to expect and rely on open lines of communication between management and workforce.

Step 7: Provide a formal approach for developing team skills after they are on the job.

In accordance with established best practices, our team will work with the Army customer and all stakeholders to proactively identify and provide training and skills enhancement as our work goes forward. Properly approached, professional development activities are actually career enhancing benefits which build employee satisfaction and retention rates and are factored into employee performance reviews. Our internal training programs represent one of the largest discretionary spending areas for our entire team, with millions of dollars budgeted and thousands of classes taken, including management, technical, professional, and individual development. Our performance database maintains records of all certifications, completed training, and planned training increments.

MANLOAD METHODOLOGY

To determine the type and number of personnel proposed for the task order work effort, as well as the level of effort for each individual, our Program Manager and Project Manager lead an integrated team with substantial resources at its call. Their first effort, in accordance with Step 1 of our Staffing Plan, is to analyze the work to be done and develop a team structure that is designed for productivity and performance. Their next focus, in accordance with Step 2 of our Staffing Plan is to identify highly qualified people whose skills match the defined work requirements and integrate with the team structure. Prime considerations include the education, knowledge, skills, training backgrounds, experience, and performance records of each person being evaluated for the assignment. Section 5.3.3, Labor Categories and Staffing, presents the preliminary results of our manloading methodology for this task order.

BEST QUALIFIED TO ACCOMPLISH TASK

The Army customer can be assured that the personnel proposed in our Section 5.3.3, Labor Categories and Staffing, are the best qualified to accomplish the task order requirements for a number of reasons. The numbers and levels of staffing, the capabilities represented, the team structure itself, and (ultimately) the individuals selected to do the work are hand-picked by our Program Manager and Project Manager for this task order from a pool of thousands of available candidates. As recruiting proceeds, a number of activities take place which are designed to ensure that the highly qualified people selected receive additional performance enhancing training and orientation. Finally, they are deployed in a management and performance environment that is designed to optimize the qualification they started with. This area is addressed further in our Staffing Plan above and in Section 5.1 in our Technical and Management solution discussion.

TIME ALLOCATION BY SUBTASK

The DST Team’s personnel and time allocation for TOR Number W911SE-06-Q-0007 is presented in Exhibit 5.8 below.

Labor Categories and Staffing for TOR Number W911SE-06-Q-0007

Operations Supervisor III -- one person. Overall responsibility for the day-to-day operation of the office.  In military terms would be authorized as an O-4 / GS-12. DST (1)

Transportation/Operations Specialist I -- four people. One will also serve as the manager for this section.  Responsible for paperwork required to initiate Household Good (HHG) and Unaccompanied Baggage (UB) shipments, counseling of  service members and their families of entitlements, processes, shipment pickup and deliver, if appropriate and entitled POV shipments, HHG weight allowance, and other areas.  Manager would be a GS-7 equivalent and the other three counselors would be GS-5s. BOEING (4)

Transportation/Operations Specialist I -- one person. Serves as the direct interface between the shipping office and the carrier's agent.  Also responsible for scoring of carriers based on damage to shipments, ability to meet the Required Delivery Dates, and other areas.  Would be GS 5 level. DST (1)

Quality Assurance Specialist I--three people. Serve as representatives of the US Government.  Inspect quality of packing, annotate damage to shipments, ensure that carriers are meeting the standards of the Joint Travel regulation (JTR), and other areas.  One manger, two inspectors, all GS 7 / 5. DST (2);  BOEING (1 inspector)

Transportation/Operations Specialist I -- three people.  Responsible for booking DoD passengers on airlines, making arrangements for shipping pets, and making arrangements for small freight shipments.  Levels: all GS-5 level.  DST (3)

TOTAL: 12 PERSONNEL  DST (7);  BOEING (5)

Exhibit 5.8: DST and Subcontractor Time Allocation for TOR Number W911SE-06-Q-0007

HOW OUR PERSONNEL SUPPORT OUR APPROACH

The 12 personnel described in our Labor Categories and Staffing Exhibit in Section 5.3.3 fully support the approach to meeting the Army requirements as set forth in TOR Number W911SE-06-Q-0007. (Our approach is described in Section 5.1.) Our development of these labor categories and the staffing numbers in each category are based on extensive and directly relevant hands-on experience by DST team members, and implemented in accordance with Steps 1 and 2 of our staffing plan. They have been tested and proven over many successful project assignments related to personnel and property moves.

AVAILABILITY OF PROPOSED PERSONNEL

Our personnel will be available and in full readiness for productive work on Day One following Authority To Proceed. Period. This is a commitment that our team makes and keeps to its government customers. We do so by securing formal commitments to project longevity (in writing) from our To workforce personnel in addition to our Program and Project Management personnel. The DST Team understands that availability and turnover problems plague government contract work because of the all-to-common tendency of contractors to shift or rotate personnel to other programs. That will not happen on this task order performance. Should special circumstance absolutely require the replacement of a particular individual, the DST team has proven procedures in place for expediting replacement so that availability does not become a problem for our Army customer.

#### 5.3.2 Workforce Retention Procedures

The DST Team offers a proven and demonstrated capability to meet, sustain, and grow personnel resources over the life of a project, as evidenced by DST’s lifetime customer satisfaction ratings and personnel retention rate, both in the 90th percentile. DST’s staffing, as shown in Section 5.1, includes: a) PM, task leaders, and staff sufficient to satisfy the requirements of Sample Task Order 1 and b) personnel policies and procedures that have been proven successful over many programs in establishing and retaining a reliable workforce for the life of the task order. DST’s overall management plan, presented in proposal Section 1.4.4, describes DST’s compensation policies, including overtime, uncompensated overtime or effort, temporary duty, travel, per diem, remote location allowances, leave, compensatory time, sick leave, health benefits, bonuses, severance pay, incentive pay, educational assistance, and other policies.

ACCOMMODATE FLUCTUATING WORKLOADS

DST’s resource planning and control processes, as illustrated in proposal Exhibit 1.14: Resource Planning & Control, depict how the Program Manager and Project Manager work together to handle the peaks and valleys of fluctuating workloads. The Program Manager leads a weekly task order review for each individual task order. In the meetings, the PM is responsible to introduce TO-specific on-the-ground assessments regarding anticipated, new, and/or changed workloads and the resource impacts related to the fluctuations. For surge requirements, the PM works through the PMO management team to reach back to team-wide resources to meet rising personnel demands. For decreasing Army requirements, the PM works hard to limit personnel hardships, first trying to move personnel from one TO another. Personnel are released only as a last-ditch resort.

OBTAIN, HIRE, RETAIN

DST’s approach to obtaining, hiring, and retaining the necessary qualified personnel with the background knowledge, skills, experience and training to successfully execute TOR Number W911SE-06-Q-0007 are described in proposal Section 1.4.3, Sample Task Personnel Acquisition (L.7.b.iii.1). We will employ DST’s OCONUS deployment and security clearance SOPs, which have proven successful for 2+ years on DST’s DIA IDIQ contract in support of America’s global war on terrorism.

#### 5.3.3 Labor Categories

In our labor categories summary, Exhibit 5.9 below, we present the DST Team’s labor categories and staffing for TOR Number W911SE-06-Q-0007.

| LABOR CATEGORY | QUANTITY | COMPANY |
| --- | --- | --- |
| Operations Supervisor III | 1 | DST |
| Transportation/Operations Specialist I | 4 | BOEING |
| Transportation/Operations Specialist I | 1 | DST |
| Quality Assurance Specialist I | 3 | DST – 2 Boeing – 1 |
| Transportation/Operations Specialist I | 3 | DST |
| TOTAL PERSONNEL | 12 |  |

* Unique qualifications for these positions can be found in Exhibit 5.9

Exhibit 5.9: TOR Number W911SE-06-Q-0007 – Staffing and Manloading

#### 5.3.4 Cross-Training / Cross Utilization of Personnel

In the DST Team environment, cross-training and cross-utilization of personnel are a best-practice for this kind of task order assignment. Both are key precepts for effectively working in lean team environments and maintaining productivity when key personnel are unable to work due to special circumstances. Because of this, many of our highly qualified personnel are at job start already cross-trained in multiple aspects of the work they will be doing. Those who are not will quickly receive formal cross-training on the job to prepare them for effective cross utilization scenarios. In accordance with Step 5 of our staffing plan, we include formal provisions for cross training before the job starts and planning for cross-utilization on an as- needed basis after the job is underway.

#### 5.3.5 Resumes

In accordance with RFP instructions, no resumes are required to supplement the information provided on the team organization in Section 5.1.

## 5.4 QUALITY CONTROL (RFP: L.7.b.1.iv)

#### 5.4.1 Quality Control Plan

DST’s draft Quality Control Plan (QCP) for the sample tasks is provided in the overall approach to managing the contract, proposal Tab 1, Section 1.4.1, Quality Control Plan.

We fully understand that the government’s quality assurance oversight activities for TOR Number W911SE-06-Q-0007 (as described in their QAP), are not a substitute for quality control by DST. That’s why we build quality into our performance from the ground up. From Day 1 (DST contract orientation), through development of the final QCP, through our day-to-day performance over the life of the contract, the PrM and PM will focus on quality. The completed QCP will serve as the touchstone for everything we do.

The PM or designee will provide a weekly written report and briefing which contains:

- Work status performed in previous time period;

- Problems or constraints encountered while performing this work;

- Suggested solutions to problems or constraints;

- Proposed initiatives or waivers requiring Government action;

- Status of open items from the previous meetings;

- Title and date of reports delivered in the previous time period.

DST employs proactive measures to manage deficiencies. As stated previously, the DST staff is trained to promptly correct problems and prevent them from spreading. Also, from time to time, as necessary, the PrM and/or PM will request a meeting with the FIRST customer’s COR to review problems, issues, performance status, and make recommendations. The PrM and DST’s Quality Officer will make periodic spot checks to assure DST’s compliance with the QCP and complete customer satisfaction.

#### 5.4.2 ISO 9001:2000 Status

DST’s ISO 9001:2000 status and documentation supporting the status is provided in the overall approach to managing the contract, proposal Section 1.4.2, ISO 9001:2000 Status DST’s ISO status complies with the requirement for ISO set forth in the RFP because DST will be fully ISO 9000 certified by end of year, 2006.

#### 5.4.3 How ISO 9001:2000 Status Supports QCP

We will control quality on TOR Number W911SE-06-Q-0007 in accordance with ISO 9004-2:1991, Quality Management and Quality System Elements – Part 2: Guidelines for Services, and ANSI/ASQC Q9004-1-1994, Quality Management and Quality System Elements – Guidelines; and also, as appropriate, to original equipment manufacturer (OEM) standards.

#### 5.4.4 Employ QC at the Task Order Level

As illustrated in the table below, after award, the PM will work in collaborative fashion with the FIRST customer COR to develop specific quality control activities, actions, and procedures for each PWS task area. Minimally, we will develop customer satisfaction questionnaires from which we will conduct quarterly surveys to measure quality and satisfaction.

| PWS-SPECIFIC TASK AREAS | MEASURE & QUALITY CONTROL |
| --- | --- |
| Logistical Program Management and Operations | TBD |
| Logistics Information/Technology Support | TBD |
| Logistics Army Transformation Logistics Support | TBD |
| Logistics Program Support | TBD |

Exhibit 5.10: Quality Risk Mitigation for TOR Number W911SE-06-Q-0007

## 5.5 RISK/RISK MITIGATION

#### 5.5.1 Risk Identification/Risk Mitigation Approach

DST’s overall risk identification and mitigation approach is described in proposal Section 1.4.7, Risk Management. At project start and throughout the life of the contract, DST works closely with TO customers to identify all potential technical and schedule risks.

In step one of our Risk Management Approach DST analyzes the risks to determine their potential impact to the program, along with the likelihood of risk occurrence. The next step is to prioritize each risk within the framework of our overall risk management / contingency plan. In the third step, DST identifies specific courses of action to minimize the possibility of risk occurrence or to lessen the overall impact of the risks when they cannot be avoided in spite of all risk mitigation actions taken. We also establish metrics to measure our progress toward risk mitigation. In the fourth step of our process, we implement the developed mitigation steps.

#### 5.5.2 Risk Mitigation Plan Implementation

For TOR Number W911SE-06-Q-0007, risk areas include, cost, schedule, and technical performance. In the table below, we highlight the specific risks and mitigation activities. We will more thoroughly identify the risks associated with these areas beginning at contract award and continue mitigation actions through the life of the contract.

| Specific TO Risks | Risk Area | Mitigation Actions |
| --- | --- | --- |
| Incumbent’s cooperation during the Phase-In Period. | Schedule | - DST Team work with customer to coordinate early with the incumbent PM to assure that the correct incumbent POCs are identified, made available, and understand their responsibilities for transition. |
| Availability Of Legacy Documentation | Schedule | - DST Team coordinate with customer to assure that documents are available and easily accessible from incumbent at TO start date. |
| Facility Accesses Systems Accesses Special Security Accesses | Schedule | - Start the process of acquiring these accesses prior to TO start date. |
| PWS Baseline Integrity | Cost | - Coordinate with customer to assure PWS accuracy prior to TO start date. |
| Accuracy of Legacy Documentation | Technical | - Customer and incumbent assure document accuracy prior to TO start date. |
| Technology Infrastructure | Technical | - Use best support practices including ISO 9000, IEEE 12207, and others. |

Exhibit 5.11: Risk Mitigation for TOR Number W911SE-06-Q-0007

The risks identified in Exhibit 5.12 will be reviewed with customer management at TO start and adjusted as required. Mitigation plans for any other risks identified after the TO start date will be created and implemented to avoid impact to task performance.